Lessard Outdoor Heritage Council

2009 Recommendation

Accomplishment Plan

Project or Program Title:  Accelerating the Waterfowl Production Area Program in Minnesota – Protecting Our Investment

Date: 06/15/09

Manager’s Name:  Jim Leach, U.S. Fish and Wildlife Service

Title: Refuge Supervisor

Mailing Address: One Federal Drive, Ft. Snelling, MN

Telephone:  612-713-5406

Fax: 612-713-5288

E-Mail: jim_leach@fws.gov

Web Site: www.fws.gov/midwest

Grant Recipient:  Matt Holland, Pheasants Forever

Senior Field Coordinator

679 W. River Drive

New London, MN 56273

320-354-4377

mholland@pheasantsforever.org

Website:  www.pheasantsforever.org

|  | ## Council ## Recommendation ## Funding | Out-Year Projections of Needs |  |  |
| --- | --- | --- | --- | --- |
| Funds Recommended ($000s) | FY 2010 | FY 2011 | FY 2012 | FY 2013 |
| Outdoor Heritage Fund | 5,600,000 | 0 | 0 | 0 |

Summary  Pheasants Forever, Ducks Unlimited, and the U.S. Fish and Wildlife Service will cooperate to permanently restore and conserve approximately 800 acres of grassland and 400 acres of wetland as Waterfowl Production Areas in western and southern Minnesota.  All lands acquired through this grant proposal will be owned and managed by the Service as part of the National Wildlife Refuge System.

Background

Waterfowl Production Areas (WPA) are managed as part of the National Wildlife Refuge System.  However, land acquisition and restoration have not kept pace with habitat needs. This LSOHC project will add to the U.S. Fish and Wildlife Service’s acquisition of Minnesota’s valuable wetland and grassland habitats. The U.S. Fish and Wildlife Service will immediately identify and prioritize lands to be acquired by Pheasants Forever and Ducks Unlimited.  PF and DU will complete landowner contacts, appraisals, and purchase agreements. Lands will be deeded to and managed by the U.S. Fish and Wildlife Service as WPA’s.  Under this management, restoration of native grasslands and wetlands will be completed and protected in perpetuity.  Approximately 800 acres of grassland and 400 acres of wetlands will be protected. Acquisition will occur within 18 months and habitat restoration will occur over the next two years depending on funding and seedbed preparation needs. Waterfowl Production Areas will be open for public recreation according to the National Wildlife Refuge System Improvement Act.  This project will be part of the Waterfowl Production Area program that has successfully protected similar habitats in Minnesota for 50 years.

Relationship to the Minnesota Conservation and Preservation Plan and Other Published Resource Management Plans

The Minnesota Conservation and Preservation Plan calls for protecting priority land (habitat recommendation #1) and this proposal is working to protect and restore priority grassland and wetland habitats important to waterfowl, grassland and wetland birds as well as the myriad species that call grasslands and wetlands home.  This proposal will also implement the following habitat recommendations within the plan:

- Protect priority land habitats – this proposal contains priority grassland and wetland habitats important to waterfowl, grassland and wetland birds as well as the myriad species that call grasslands and wetlands home.

- Protect critical shorelands of rivers and lakes – there are potential projects that will protect shoreline of shallow lakes contained within this proposal.

- Improve connectivity and access to outdoor recreation - All lands acquired and restored will be open to the public for hunting and other activities allowed under the national wildlife refuge system.

- Restore and protect shallow lakes - there are potential projects that include protection of shallow lakes contained within this proposal.

- Restore land, wetlands and wetland-associated watersheds – this proposal protects and  restores wetlands and grasslands.  A majority of the lands purchased will be prior-converted.

- Keep water on the landscape – by protecting and restoring wetlands and grasslands, this proposal will return water to the landscape (permanent wetland restoration) and help keep water on the landscape (permanent vegetation restoration).

Minnesota DNR Long-range Duck Recovery Plan has priority goals for long term protection and restoration for wetland and grassland habitat for duck production.  This proposal will contribute 1,200-acres to the 2,000,000 acre goal set under the plan.  Specifically it will permanently protect and/or restore 400-acres of wetlands towards the 600,000-acre wetland goal and permanently protect and/or restore 800 acres of grasslands towards the 1,400,000-acre grassland goal

Minnesota DNR Long-range plan for the ring-necked pheasant in Minnesota has priority goals to protect and restore nesting and winter habitat for pheasants.  This proposal contributes 1,200 acres to the plan goal of restoring 1,560,000 acres of habitat within the pheasant range of Minnesota.

This proposal contributes to the North American Waterfowl Management Plan by contributing 1,200 acres of breeding habitat (wetlands and grasslands) to the 11.8 million acres goal to restore continental waterfowl populations.  Most of the work proposed will occur within the Prairie Pothole Joint Venture which is recognized as a national priority for wetland and grassland habitat and breeding waterfowl and grassland bird species.

## Budget

| Budget Item | Fiscal Year 10 | Fiscal Year 11* | Fiscal Year 12 |
| --- | --- | --- | --- |
| Personnel | 30,000 (3) | 30,000 (3) |  |
| Contracts | 200,000 (1) | 100,000 |  |
| Equipment/Tools/Supplies | 100,000 (2) | 454,000 (2) |  |
| Fee Acquisition** | 3,216,000 | 1,470,000 |  |
| Easement Acquisition |  |  |  |
| Easement Stewardship |  |  |  |
| Travel |  |  |  |
| Additional Budget Items |  |  |  |
| TOTAL | 3,546,000 | 2,054,000 |  |

*DU, PF and USFWS will make every effort to complete the work outlined in this proposal in FY10, however due to variables that the partnership does not have control over (sellers, acquisition process, weather (as it relates to restoration), etc.) we would request the flexibility to carry the grant into FY11 if necessary.

**This also includes the costs to properly acquire properties including but not limited to:  appraisals, title review, survey, closing costs, real estate taxes, deed recording, etc.

- Contracting out for appraisals, legal surveys, and design/construction of water control structures.

- Purchase of materials and supplies for grassland and wetland restoration.

- Pheasants Forever  direct personnel cost for project management and administration.

Personnel Details

Title	Name	Amount.

Sr. Field Coordinator		$15,000

Regional Staff (2)		$30,000

Director of Public Finance		$15,000

Leverage

| Source of Leverage | Fiscal Year 10 | Fiscal Year 11 | Fiscal Year 12 |
| --- | --- | --- | --- |
| Federal Duck Stamp Dollars | $5,000,000 |  |  |
| Pheasants Forever in-kind | $50,000 (1) | $50,000 (1) |  |
| Ducks Unlimited in-kind | $10,000 (2) | $10,000 (2) |  |
| U.S. FWS | $100,000 (3) | $100,000 (3) |  |
| TOTAL | $5,160,000 | $160,000 |  |

- PF in-kind contribution for grassland restoration and land acquisition.

- DU in-kind contribution for design of wetland restorations and land acquisition.

- U.S. FWS in-kind contribution of Realty staff support to acquire new WPA’s.

Accomplishments:

| Table 1 Accomplish-ments | Wetlands | Prairies | Forests | Habitats for Fish, Game and Wildlife |
| --- | --- | --- | --- | --- |
| Restore | Restore 400 acres of wetlands | Restore 800 acres of grassland |  |  |
| Protect | Protect 400 acres of wetland | Protect 800 acres of grassland |  |  |
| Enhance |  |  |  |  |

| Table 2 Recommend Fund Allocation | Wetlands | Prairies | Forests | Habitats for Fish, Game and Wildlife |
| --- | --- | --- | --- | --- |
| Restore | $ 360,000 | $ 240,000 |  |  |
| Protect | $1,500,000 | $3,500,000 |  |  |
| Enhance |  |  |  |  |

| Table 3 Counties* Impacted | Wetlands | Prairies | Forests | Habitats for Fish, Game and Wildlife |
| --- | --- | --- | --- | --- |
| Restore | Counties within the Prairie Pothole Joint Venture of Minnesota and Wright County (See map attached).Counties with identified willing sellers currently include: Polk, Norman, Mahnomen, McLeod, Becker, Clay, Ottertail, Renville, Douglas, Grant, Stevens, Big Stone, Kandiyohi, Wright, Lincoln, Lyon, Jackson, Faribault | Counties within the Prairie Pothole Joint Venture of Minnesota and Wright County (See map attached).Counties with identified willing sellers currently include: Polk, Norman, Mahnomen, McLeod, Becker, Clay, Ottertail, Renville, Douglas, Grant, Stevens, Big Stone, Kandiyohi, Wright, Lincoln, Lyon, Jackson, Faribault |  |  |
| Protect | Polk, Norman, Mahnomen, McLeod, Becker, Clay, Ottertail, Renville, Douglas, Grant, Stevens, Big Stone, Kandiyohi, Wright, Lincoln, Lyon, Jackson, Faribault | Polk, Norman, Mahnomen, McLeod, Becker, Clay, Ottertail, Renville, Douglas, Grant, Stevens, Big Stone, Kandiyohi, Wright, Lincoln, Lyon, Jackson, Faribault |  |  |
| Enhance |  |  |  |  |

*Please note that we fully expect high quality, priority projects will arise that are not identified here, but meet with the wetland and grassland protection criteria to present themselves within the grant period.  It would be the intent of the partners herein to evaluate and add priority projects that are consistent with the goals and purposes of the LOHC and partners.

| Table 4 Non-State Leverage $ | Wetlands | Prairies | Forests | Habitats for Fish, Game and Wildlife |
| --- | --- | --- | --- | --- |
| Restore | $ |  |  |  |
| Protect | $1,500,000 (1) | $3,500,000 (1) |  |  |
| Enhance | $ |  |  |  |

1) U.S. FWS Duck Stamp Dollars used to acquire an additional 1000-1200 acres of WPA.

| Table 5 Acquisition Data | Wetlands | Prairies | Forests | Habitats for Fish, Game and Wildlife |
| --- | --- | --- | --- | --- |
| Acquired in Fee with State PILT Liability |  |  |  |  |
| Acquired in Fee without State PILT Liability | 400 acres | 800 acres |  |  |
| Permanent Easement |  |  |  |  |

Accomplishment Time Table

Milestone	Date	 Measure

Identify priority acquisitions	March 2009	38 willing sellers

Contract appraisals ordered	September 2009	20 appraisals ordered

Purchase agreements	January 2010	10 options signed

Contract appraisals ordered	January 2010	18 appraisals ordered

Closing on option properties	March 2010	800 acres protected

Purchase agreements	May 2010	9 options signed

Closing on option properties	July 2010	400 acres protected

Wetland restorations completed		November 2011	400 ac wetland restored

Grassland restorations completed		November 2011	800 ac grass restored

Relationship to Your Current Budget

LOHC council dollars will be in addition to existing land acquisition dollars available to the U.S. Fish and Wildlife Service.

How Will the Habitat Improvements Be Sustained?

All lands acquired with LOHC dollars will be managed as part of the National Wildlife Refuge System.

Attach:

- A list of your projects showing their county location and

- On the attached eight and a half by eleven map of Minnesota show counties each project as a dot.

Potential WPA Projects

June 11, 2009

Name				County	Acreage	FWS Station

1. Schott			Stevens	80		Morris WMD

2. Rustad			Pope		80		Morris WMD

3. Haupert			Grant		369		Fergus Falls WMD

4. Runestone			Douglas	26		Fergus Falls WMD

5. Thompson			Otter Tail	209		Fergus Falls WMD

6. Weber			Clay		320		Detroit Lks. WMD

7. Seidel			Becker	105		Detroit Lks. WMD

8. Kost			Clay		61		Detroit Lks. WMD

9. Westley/Haviland		Lincoln	160		Big Stone WMD

10. Kragh 			Lincoln	238		Big Stone WMD

11. Bendix			Lyon		151		Big Stone WMD

12. Pelican Lake 1		Wright		76		Litchfield WMD

13. Pelican Lake 2		Wright		60		Litchfield WMD

14. Leaf			Kandiyohi	192		Litchfield WMD

15. Goetz			Freeborn	548		Windom WMD

16. VanMeeteren		Cottonwood	320		Windom WMD

17. Demmer			Freeborn	169		Windom WMD

18. Strawhacker		Rice		80		MN Valley WMD

19. Felber WPA 		Waseca	40		MN Valley WMD

20. Montanye		Steele		19		MN Valley WMD

21. Barber Lake WPA	McLeod	88		Litchfield WMD

22. Boon Lake WPA	Renville	120		Litchfield WMD

23. Ishaug 			Clay		320		Detroit Lakes WMD

Each of these tracks received a high priority from USFWS Wetland Management District Field Offices and/or partners as opportunities to enhance the biological function of existing investments in habitat conservation as well as provide high quality public recreation benefits to Minnesota.

Existing WPA Restoration Projects

Olson WPA		Pope		  30		Wetland Restoration

Kaufmann WPA	Sibley		202		102 acres wetland and 100 upland

Rustad Slough	Pope		  80		Grassland Restoration

Geyer			Traverse	372		Grassland Restoration