

# Lessard-Sams Outdoor Heritage Council Northern Forests Legacy Project ML 2026 Request for Funding

## General Information

**Date:** 06/26/2025

**Proposal Title:** Northern Forests Legacy Project

**Funds Requested:** $25,105,400

**Confirmed Leverage Funds:** $520,000

**Is this proposal Scalable?:** No

### Manager Information

**Manager's Name:** Christine Ostern **Title:** Forest Legacy Program Coordinator **Organization:** State of Minnesota DNR **Address:** 305 E. Business Park Dr.  **City:** Cloquet, MN 55720 **Email:** christine.ostern@state.mn.us **Office Number:** 218-343-1790 **Mobile Number:** 218-343-1790 **Fax Number:**   **Website:**

### Location Information

**County Location(s):** St. Louis.

**Eco regions in which work will take place:**

Northern Forest

**Activity types:**

Protect in Fee

**Priority resources addressed by activity:**

Forest

## Narrative

### Abstract

The Northern Forests Legacy project seeks to permanently protect 19,140 acres of high-priority forestland in St. Louis County through a partnership between the Minnesota DNR and St. Louis County. These large, intact parcels will help consolidate existing blocks of public forestland, enhancing landscape connectivity and ecological integrity. Currently held by The Conservation Fund, the lands must be secured for public ownership by 2027 or they will be sold in smaller blocks on the private market. This project will conserve critical wildlife habitat, protect water quality, support sustainable forestry and local economies, and expand public access across northern Minnesota.

### Design and Scope of Work

The Northern Forests Legacy project aims to permanently protect 19,140 acres of high-priority forestland in St. Louis County through a collaboration between the MN DNR and St. Louis County. This initiative builds on years of partnership and strategic conservation work with The Conservation Fund (TCF). From 2018 to 2022, TCF acquired key forest tracts in the region from PotlatchDeltic Ltd. A subset of these strategically prioritized parcels forms the basis of the Northern Forests Legacy project. Phase 1 is already underway with funding from separate sources. This proposal seeks support for Phase 2. Note: These parcels and this project is separate and different from the 2020 MN Heritage Forest acquisition, where TCF purchased 72,000 acres from PotlatchDeltic Ltd. in a single bargain-sale transaction.  
  
Phase 1 (not OHF-funded): By July 2025, DNR and St. Louis County will complete the acquisition and permanent protection of 9,762 acres of forestland from TCF. This initial phase is fully funded through separate outside sources\*, using direct investments from both the DNR and St. Louis County, underscoring their joint commitment and the local support to conserving Minnesota's forest resources. (\*This is not the MN Heritage Forest land acquisition.)  
  
Phase 2: This Northern Forests Legacy proposal focuses on protecting an additional 19,140 acres of forestland in St. Louis County from TCF before the organization divests these holdings by Dec 2027. Parcels not secured for public ownership by then will be sold in smaller blocks on the private market. This is a rare and time-sensitive opportunity to conserve some of Minnesota’s most resilient, connected, and ecologically valuable forest habitat – all while local support for state and county ownership is in place and ready to act.  
  
The proposed work addresses urgent needs: preventing forest fragmentation, protecting wildlife habitat, conserving water quality, supporting climate resilience, keeping forestlands intact and sustainably managed, and ensuring permanent public access. Forty-one percent of Minnesota’s forests are privately owned, with some of the highest conversion rates in the nation. Strategic public acquisition builds on forest blocks and maintains connected landscapes. These lands also support local economies through sustainable forestry and recreation, including hunting, fishing, hiking, and wildlife viewing.  
  
The DNR and St. Louis County jointly prioritized parcels using a GIS-based analysis to: 1) Assess their habitat quality; 2) Proximity to existing public lands; 3) Opportunities for public access; 4) Potential for long-term forest management. As a result, the DNR is seeking funding to acquire 9,451 acres to expand State Forests and Wildlife Management Areas (WMAs). St. Louis County will acquire an additional 9,689 acres for permanent conservation and management. This proposal continues a well-established, locally driven conservation strategy. Investments by DNR and St. Louis County in Phase 1 demonstrate the strong local commitment to completing this project with Phase 2. This project is one of the last and best chances to protect large-scale, ecologically significant forestlands in Minnesota. Given the time constraints, securing funding is critical to protect and manage these lands for future generations.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

The Northern Forests Legacy project addresses critical threats to fish, game, and wildlife by permanently protecting over 19,000 acres of high-priority forestland in St. Louis County, Minnesota. This initiative aims to maintain and enhance habitat connectivity, reduce ecological stressors, and bolster resilience against climate change and invasive species.  
The targeted parcels encompass a variety of habitats, including upland forests, forested wetlands, non-forested wetlands, and stream and lake shorelines. These areas provide essential habitat for numerous wildlife species, including at least 69 species classified as Species in Greatest Conservation Need (SGCN) and at least 16 species listed as federal or state endangered, threatened, or special concern. Notably, the Canada lynx (Lynx canadensis), a federally threatened species, relies on large tracts of boreal forest for survival. Additionally, the lake sturgeon (Acipenser fulvescens), designated as a species of special concern in Minnesota, inhabits the region's rivers and lakes. The preservation of these habitats is crucial for the continued existence of these and other sensitive species.  
By preventing fragmentation and conversion of forestland, the project supports the ecological integrity of the region. Maintaining large, contiguous tracts of forest is vital for species that require expansive territories and for the overall health of the ecosystem. The protection of these lands also contributes to the conservation of watershed integrity and water quality, supporting aquatic species and the broader ecological community.  
The project aligns with various conservation plans and initiatives, including the Minnesota Wildlife Action Plan, which identifies priority habitats and species in need of protection. The strategic selection of parcels for acquisition ensures that conservation efforts are focused on areas of highest ecological value, maximizing the benefits for fish, game, and wildlife.  
In summary, the Northern Forests Legacy project represents a significant opportunity to safeguard critical habitats in Minnesota, supporting the conservation of diverse species and the ecological resilience of the region.

### What are the elements of this proposal that are critical from a timing perspective?

TCF acquired these lands for conservation and plans to sell the 19,140 acres in smaller blocks on the private market if they are not secured by Dec 2027. To meet this tight deadline, the DNR and St. Louis County acquisition teams would be poised to act quickly and efficiently if funding was recommended and appropriated. The teams are prepared to leverage their expertise and collaborative approach to ensure two swift land acquisitions, minimizing fragmentation and preserving ecological integrity. This expedited timeline is crucial to permanently protect these lands in public ownership before the parcels are sold to private buyers on the open market. Land acquisition and habitat management by the DNR and St. Louis County will safeguard cold-water streams, protect habitat for Species in Greatest Conservation Need, maintain vital connected and resilient ecological corridors, ensure these lands remain forested and managed sustainably, and provide public access opportunities.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

A significant and growing threat to Minnesota’s northern forests is habitat fragmentation and conversion for other uses. This proposal directly addresses these challenges by preventing further habitat fragmentation and conversion. According to the Minnesota Forest Resources Council (MFRC), “parcelization” is one of the most critical challenges affecting the state’s forest economy and ecology. In fact, forest land is being converted to non-forest uses at an alarming rate of approximately 3,600 acres annually, as noted in the OHF: 25 Year Framework. MFRC’s “Minnesota Forest Vision” advocates for enlarging and protecting the forest land base through permanent conservation easements and fee-title acquisition, with a specific focus on safeguarding contiguous forest complexes and high-biodiversity areas. Likewise, the State Wildlife Action Plan stresses that habitat degradation and fragmentation are the most significant stressors on Species in Greatest Conservation Need (SGCN) populations. By conserving large, intact forest tracts, this proposal seeks to combat these threats and enhance ecological connectivity.  
  
The Minnesota Statewide Conservation & Preservation Plan highlights the critical need to reduce forest fragmentation, particularly for species such as black bears and wolves, which require vast, undeveloped habitats. By conserving and expanding these habitat complexes, this project ensures that the landscape remains functional, resilient, and capable of supporting biodiversity well into the future. Collaboration among DNR and St. Louis County will ensure that these expanded habitat corridors are actively managed and accessible for wildlife and the public alike, creating a robust, landscape-scale conservation effort for northern Minnesota’s forests.  
  
The Northern Forests Legacy (NFL) project will significantly reduce habitat fragmentation by expanding permanent habitat corridors and complexes across the region. With the proposed acquisitions, the DNR and St. Louis County will link together important tracts of public land, filling in gaps of private ownership to create a larger, continuous network of protected forest habitat. This approach directly addresses the need for climate-change resilience by providing ecological corridors for species migration and adaptation as climate conditions change.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Minnesota's Wildlife Action Plan 2015-2025

Outdoor Heritage Fund: A 25 Year Framework

### Explain how this proposal will uniquely address habitat resilience to climate change and its anticipated effects on game, fish & wildlife species utilizing the protected or restored/enhanced habitat this proposal targets.

This proposal enhances habitat resilience to climate change by permanently protecting and consolidating large, ecologically significant blocks of forestland in St. Louis County—critical for sustaining wildlife under shifting climate conditions. The lands targeted for acquisition lie within a region identified as a high conservation priority by the Minnesota State Wildlife Action Plan, the Minnesota Biological Survey, and climate-resilience models. These parcels rank among the highest in Minnesota for resiliency and connectivity, as identified by The Nature Conservancy’s Resilient and Connected Network analysis. Protecting this network will preserve habitat and corridors that allow species to adapt and thrive as climate impacts intensify. These forested landscapes support biodiversity, provide migratory corridors, and maintain landscape connectivity. Permanent protection will buffer against climate-driven stressors by maintaining forest cover, supporting natural hydrology, and expanding core habitat areas to help ensure the long-term viability of fish, game, and wildlife.

### Which LSOHC section priorities are addressed in this proposal?

**Northern Forest**

Provide access to manage habitat on landlocked public properties or protect forest land from parcelization and fragmentation through fee acquisition, conservation or access easement

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife, and if not permanent outcomes, why it is important to undertake at this time:

This project will permanently protect high-priority forestland and habitat through fee title acquisition by the Minnesota DNR and St. Louis County, ensuring long-term conservation outcomes for fish, game, and wildlife. It represents a rare, large-scale opportunity to protect ecologically significant forestland in Minnesota, led by a strong collaboration among DNR, St. Louis County, and The Conservation Fund. These acquisitions align with multiple state and regional conservation plans and address critical habitat, access, and management priorities.  
  
Lands acquired by St. Louis County will be added to the county-managed forest portfolio, increasing management efficiency, public access, habitat consolidation, and connectivity. DNR acquisitions will become part of either State Forests or Wildlife Management Areas (WMAs), improving management efficiency through better access and consolidation with existing public lands. Management funding is secured through a mix of County, Forest Management Investment Account, General Fund, and other WMA funding sources.  
  
The parcels were carefully selected to maximize landscape-level conservation benefits by consolidating fragmented ownerships and protecting contiguous blocks of priority habitat. This collaborative approach will enhance habitat management, biodiversity, and public use.  
  
This opportunity cannot be delayed or scaled down without significant cost increases and risk of land loss. The project is shovel-ready, with a willing seller, completed strategic planning, and parcel prioritization. The land is expected to go on the open market after December 2027. Acting now ensures permanent protection of vital habitat and represents a legacy investment in Minnesota’s natural heritage.

## Outcomes

### Programs in the northern forest region:

Forestlands are protected from development and fragmentation ~ *This project will permanently protect 19,140 acres of northern forest and riparian areas including wetlands, streams, shoreland, small lakes and ponds. All northern forest parcels included in this proposal are at high risk of fragmentation and conversion. Forest protection activities will be assessed, management planning required/documented and properties monitored. Forest composition will be inventoried; wildlife populations will be monitored.*

### What other dedicated funds may collaborate with or contribute to this proposal?

N/A

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

This request would fund new projects that would not be funded and implemented without this appropriation. No funds would be supplanted.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

Lands acquired by St. Louis County will become part of the county owned and managed forest land portfolio, increasing management efficiency and public access. Funding for managing these lands comes mainly from funds set aside in the County’s general fund, specifically designated for county-owned forest land management.  
  
Lands acquired by DNR will become part of the Minnesota State Forest system and Wildlife Management Area (WMA) system. Fee acquisition increases management efficiency through improved access for habitat management through newly acquired state and county lands and consolidation of existing state lands. Funding for state forest management comes from the Forest Management Investment Account and General Fund; funding for management of WMAs comes from a variety of sources.

### Actions to Maintain Project Outcomes

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Year** | **Source of Funds** | **Step 1** | **Step 2** | **Step 3** |
| 2027 | OHF | St. Louis County and DNR complete acquisitions | - | - |
| annually/perpetually | various other sources | lands are managed by St. Louis County and DNR | - | - |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

This project will benefit diverse communities throughout the entire state of Minnesota by permanently protecting ecosystem services that provide clean drinking water, productive habitat, clean air, climate change mitigation, sedimentation/erosion control, and public recreational opportunities. Specific project scoring and implementation efforts benefit diverse communities and low- and moderate-income household through recreational opportunities that are close-to-home, culturally responsive and accessible to Minnesotans of all abilities.  
  
The Environmental Protection Agency has developed an environmental justice mapping and screening tool. This tool indicates several of the proposed parcels fall within areas identified as environmental justice areas of concern. Demographic indicators used are: percent low-income, percent people of color, less than high school education, linguistic isolation, age under 5 and over 64. Protecting these lands mitigates some of the environmental justice concerns for at-risk populations. Project partners have prioritized building relations with the Sovereign Tribal Nations in Northern Minnesota. Establishing strong relationships and partnerships takes time and commitment. DNR has discussed the project with Minnesota’s Sovereign Tribal Nations in the project area. Project outreach and engagement with Minnesota’s Sovereign Tribal Nations will continue as this project continues.  
  
The DNR has diversity, equity and inclusion strategies that benefit all Outdoor Heritage Fund projects including: public engagement that seeks out BIPOC voices and involves diverse communities, outreach and marketing of projects has this focus as well; and partnerships are at the center of all projects.

## Activity Details

### Requirements

**Will county board or other local government approval be formally sought\*\* prior to acquisition, per 97A.056 subd 13(j)?**Yes

**Is the land you plan to acquire (fee title) free of any other permanent protection?**Yes

### Land Use

**Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?**No

**Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?**No

**Is this land currently open for hunting and fishing?**Yes

**Describe any variation from the State of Minnesota regulations:**The land is privately owned and public access can be restricted by the landowner.

**Will the land be open for hunting and fishing after completion?**Yes

**Describe any variation from the State of Minnesota regulations:**Land will be open for hunting and fishing.

**Who will eventually own the fee title land?**

State of MN

County

**Land acquired in fee will be designated as a:**

State Forest

County Forest

WMA

**Are there currently trails or roads on any of the proposed acquisitions?**Yes

**Describe the types of trails or roads and the allowable uses:**Forest access roads and trails have been developed by previous industrial forest landowners for forest management practices. Historically these roads and trails have been open to the public. These roads and trails will be maintained to provide ongoing access for forestry, fisheries and wildlife management activities and public use on the properties. There are some existing recreation trails going through the priority acquisition parcels or are bordering these parcels. Details on these trails can be provided upon request.

**Will the trails or roads remain and uses continue to be allowed after OHF acquisition?**Yes

**How will maintenance and monitoring be accomplished?**Maintenance of access roads and trails will be the responsibility of the DNR on parcels proposed for DNR acquisition.  
   
St. Louis County will be responsible for maintenance of access roads on parcels proposed for County acquisition. St. Louis County will be responsible for monitoring and enforcement issues on properties owned by the County.  
  
Monitoring of roads and trails will be conducted on properties acquired by the DNR; the DNR has a monitoring and reporting plan in place that involves the Divisions of Forestry, Parks and Trails and Enforcement. This includes annual spring (and other wet season) closures, reporting issues and enforcement actions when necessary.

**Will new trails or roads be developed or improved as a result of the OHF acquisition?**Yes

**Describe the types of trails or roads and the allowable uses:**New trails or roads will be developed only if necessary for forest/wildlife management activities. Any new road or trail will be developed and managed consistent with the public entity's land management practices and policies. Wildlife Management Areas (WMA) do not include motorized vehicle use unless allowed by pre-existing access easement. WMA will likely honor existing access easements, but new areas of motorized use are incompatible with WMA public uses.

**How will maintenance and monitoring be accomplished?**DNR will be responsible for maintenance of access roads and trails on parcels proposed for DNR acquisition. A monitoring and reporting plan is in place and includes participation from the Divisions of Forestry, Parks and Trails, and Enforcement. The plan provides for seasonal closures during spring and other wet periods, as well as procedures for reporting issues and taking enforcement action when necessary.  
  
St. Louis County will be responsible for maintenance of access roads on parcels proposed for acquisition by the County. St. Louis County will be responsible for monitoring and enforcement issues on properties owned by the County.

**Will the land that you acquire (fee or easement) be restored or enhanced within this proposal's funding and availability?**No

**Explain how, when, and source of the R/E work:**Initial cursory review of the proposed parcels indicates that the parcels are a condition which does not require restoration or enhancement. However, should further assessment reveal needs for restoration, OHF funds may be used for such purposes. Any future restoration or enhancement will be the responsibility of the landowner: DNR or St. Louis County.

### Other OHF Appropriation Awards

**Have you received OHF dollars through LSOHC in the past?**No

## Timeline

|  |  |
| --- | --- |
| **Activity Name** | **Estimated Completion Date** |
| DNR acquires new State Forest and WMA | December 31, 2027 |
| St. Louis County acquires land and manages as County Forest lands | December 31, 2027 |

## Budget

### Grand Totals Across All Partnerships

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item** | **Funding Request** | **Total Leverage** | **Leverage Source** | **Total** |
| Personnel | $60,000 | $20,000 | -, federal | $80,000 |
| Contracts | $272,000 | - | - | $272,000 |
| Fee Acquisition w/ PILT | $11,500,000 | - | - | $11,500,000 |
| Fee Acquisition w/o PILT | $12,300,000 | $500,000 | NFWF Grant | $12,800,000 |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $800 | - | - | $800 |
| Professional Services | $759,600 | - | - | $759,600 |
| Direct Support Services | $7,000 | - | - | $7,000 |
| DNR Land Acquisition Costs | $12,000 | - | - | $12,000 |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | $194,000 | - | - | $194,000 |
| DNR IDP | - | - | - | - |
| **Grand Total** | **$25,105,400** | **$520,000** | **-** | **$25,625,400** |

### Partner: MN DNR

#### Totals

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item** | **Funding Request** | **Total Leverage** | **Leverage Source** | **Total** |
| Personnel | - | $20,000 | federal | $20,000 |
| Contracts | $185,000 | - | - | $185,000 |
| Fee Acquisition w/ PILT | $11,500,000 | - | - | $11,500,000 |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | - | - | - | - |
| Professional Services | $350,000 | - | - | $350,000 |
| Direct Support Services | $7,000 | - | - | $7,000 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | $185,000 | - | - | $185,000 |
| DNR IDP | - | - | - | - |
| **Grand Total** | **$12,227,000** | **$20,000** | **-** | **$12,247,000** |

#### Personnel

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Position** | **Annual FTE** | **Years Working** | **Funding Request** | **Total Leverage** | **Leverage Source** | **Total** |
| Forest Legacy Coordinator | 0.25 | 2.0 | - | $20,000 | federal | $20,000 |

### Partner: St. Louis County

#### Totals

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Item** | **Funding Request** | **Total Leverage** | **Leverage Source** | **Total** |
| Personnel | $60,000 | - | - | $60,000 |
| Contracts | $87,000 | - | - | $87,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | $12,300,000 | $500,000 | NFWF Grant | $12,800,000 |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $800 | - | - | $800 |
| Professional Services | $409,600 | - | - | $409,600 |
| Direct Support Services | - | - | - | - |
| DNR Land Acquisition Costs | $12,000 | - | - | $12,000 |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | $9,000 | - | - | $9,000 |
| DNR IDP | - | - | - | - |
| **Grand Total** | **$12,878,400** | **$500,000** | **-** | **$13,378,400** |

#### Personnel

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Position** | **Annual FTE** | **Years Working** | **Funding Request** | **Total Leverage** | **Leverage Source** | **Total** |
| SLC staff | 0.5 | 2.0 | $60,000 | - | - | $60,000 |

**Amount of Request:** $25,105,400 **Amount of Leverage:** $520,000 **Leverage as a percent of the Request:** 2.07% **DSS + Personnel:** $67,000 **As a % of the total request:** 0.27% **Easement Stewardship:** - **As a % of the Easement Acquisition:** -

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Total Leverage (from above)** | **Amount Confirmed** | **% of Total Leverage** | **Amount Anticipated** | **% of Total Leverage** |
| $520,000 | $520,000 | 100.0% | - | 0.0% |

**Detail leverage sources and confirmation of funds:**1) $500,000 NFWF grant to TCF will be applied to the County acquisition, reducing purchase price; CONFIRMED   
2) DNR personnel; CONFIRMED  
3) Pending purchase of the Phase 1 acquisition (9,762 ac) demonstrates a large commitment and investment by DNR and St. Louis County for protection of these lands

**Does this proposal have the ability to be scalable?**No

**Please explain why this project can NOT be scaled:**This project cannot be scaled due to TCF’s required divestment by December 2027, strong private demand, and a joint state-county process that prioritized only top-tier parcels. Reducing the 19,140-acre project would compromise habitat connectivity, public access, and conservation goals. The project has already been scaled to its essentials.

### Personnel

**Has funding for these positions been requested in the past?**No

### Contracts

**What is included in the contracts line?**St. Louis County: funding for outside project management and grant administration services;  
DNR: funding for outside contracts for any site restoration, enhancement and development that is needed.

### Professional Services

**What is included in the Professional Services line?**

Appraisals

Other : closing costs, recording fees, property taxes

Surveys

Title Insurance and Legal Fees

### Fee Acquisition

**What is the anticipated number of fee title acquisition transactions?**Total of two: one for St. Louis County and one for DNR.

### Travel

**Does the amount in the travel line include equipment/vehicle rental?**No

**Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging**Nothing outside of traditional travel costs of mileage, food, and lodging.

**I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:**Yes

### Direct Support Services

**How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?**DNR direct and necessary calculator (additive model). St. Louis County did not include DSS in their budget.

## Federal Funds

**Do you anticipate federal funds as a match for this program?**Yes

**Are the funds confirmed?**Yes

Cash : $20,000

**Is Confirmation Document attached?**[Yes](https://lsohcprojectmgmt.leg.mn/media/lsohc/proposal/federal_funds_confirmation_document/3861e949-8a2.pdf)

## Output Tables

### Acres by Resource Type (Table 1)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Type** | **Wetland** | **Prairie** | **Forest** | **Habitat** | **Total Acres** |
| Restore | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 0 | 0 | 9,451 | 0 | 9,451 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 9,689 | 0 | 9,689 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 0 | 0 | 0 | 0 |
| **Total** | **0** | **0** | **19,140** | **0** | **19,140** |

### Restoration/Enhancement Acres of OHF Acquired Lands (Table 1a.1)

|  | **RESTORE** |  | **Total** | **ENHANCE** |  | **Total** |
| --- | --- | --- | --- | --- | --- | --- |
|  | **Lands acquired in this proposal** | **Lands acquired with previous OHF approprations (<5yrs old)** |  | **Lands acquired in this proposal** | **Lands acquired with previous OHF approprations (<5yrs old)** |  |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - | - |
| **Total** | **-** | **-** | **-** | **-** | **-** | **-** |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | **RESTORE** |  | **ENHANCE** |  |
| --- | --- | --- | --- | --- |
|  | **Lands acquired with OHF** | **Lands NOT acquired with OHF** | **Lands acquired with OHF** | **Lands NOT acquired with OHF** |
| DNR Lands (WMA, State Forests, etc) | - | - | - | - |
| Non-DNR Lands (city, state, federal, etc.) | - | - | - | - |
| Easements | - | - | - | - |
| **Total** | **-** | **-** | **-** | **-** |

### Total Requested Funding by Resource Type (Table 2)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Type** | **Wetland** | **Prairie** | **Forest** | **Habitat** | **Total Funding** |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | $12,227,000 | - | $12,227,000 |
| Protect in Fee w/o State PILT Liability | - | - | $12,878,400 | - | $12,878,400 |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | - | - | - | - |
| **Total** | **-** | **-** | **$25,105,400** | **-** | **$25,105,400** |

### Acres within each Ecological Section (Table 3)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Type** | **Metro/Urban** | **Forest/Prairie** | **SE Forest** | **Prairie** | **N. Forest** | **Total Acres** |
| Restore | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 9,451 | 9,451 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 9,689 | 9,689 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 0 | 0 | 0 | 0 | 0 |
| **Total** | **0** | **0** | **0** | **0** | **19,140** | **19,140** |

### Total Requested Funding within each Ecological Section (Table 4)

|  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| **Type** | **Metro/Urban** | **Forest/Prairie** | **SE Forest** | **Prairie** | **N. Forest** | **Total Funding** |
| Restore | - | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | $12,227,000 | $12,227,000 |
| Protect in Fee w/o State PILT Liability | - | - | - | - | $12,878,400 | $12,878,400 |
| Protect in Easement | - | - | - | - | - | - |
| Enhance | - | - | - | - | - | - |
| **Total** | **-** | **-** | **-** | **-** | **$25,105,400** | **$25,105,400** |

### Average Cost per Acre by Resource Type (Table 5)

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **Type** | **Wetland** | **Prairie** | **Forest** | **Habitat** |
| Restore | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | $1,293 | - |
| Protect in Fee w/o State PILT Liability | - | - | $1,329 | - |
| Protect in Easement | - | - | - | - |
| Enhance | - | - | - | - |

### Average Cost per Acre by Ecological Section (Table 6)

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Type** | **Metro/Urban** | **Forest/Prairie** | **SE Forest** | **Prairie** | **N. Forest** |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | $1,293 |
| Protect in Fee w/o State PILT Liability | - | - | - | - | $1,329 |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | - | - | - | - |

### Target Lake/Stream/River Feet or Miles

## Parcels

**Sign-up Criteria?**No

**Explain the process used to identify, prioritize, and select the parcels on your list:**The proposed project uses a science-based, multi-step process to identify, prioritize, and select parcels for acquisition. DNR and St. Louis County collaborated to review and prioritize parcels using a GIS-based tool developed by DNR staff, incorporating Strategic Land Asset Management metrics. This joint effort helped identify high-priority areas for forest habitat management, ownership consolidation, and public access.  
  
To strategically prioritize parcels, DNR assembled a statewide interdisciplinary team of land acquisition and management experts, who worked with St. Louis County staff. The goal was to protect large habitat blocks and corridors. Priority parcels are generally large, unprotected tracts identified in the Minnesota County Biological Survey, the State Wildlife Action Plan, and other key conservation frameworks. These include areas supporting rare species or those identified as critical habitats for conservation. Additionally, priority lands are located in strategic complexes adjacent to existing protected areas, enabling improved management.  
  
Additionally, the DNR also consulted regional and watershed planning efforts, including The Nature Conservancy’s Multiple Benefit Analysis, DNR’s Forest Action Plan, PCA’s watershed planning, BWSR’s One Watershed One Plan, and local SWCD’s efforts. These efforts collectively ensured that the selected parcels align with broader conservation goals and help protect interconnected landscapes for long-term habitat resilience.

### Protect Parcels

|  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| **Name** | **County** | **TRDS** | **Acres** | **Est Cost** | **Existing Protection** |
| DNR parcels | St. Louis | 05519230 | 9,451 | $11,500,000 | No |
| St. Louis County parcels | St. Louis | 05519219 | 9,689 | $12,300,000 | No |

## Parcel Map





