# Lessard-Sams Outdoor Heritage Council
Minnesota Forest Recovery Project
ML 2027 Request for Funding

## General Information

Date: 06/24/2026

Proposal Title: Minnesota Forest Recovery Project

Funds Requested: $9,864,900

Confirmed Leverage Funds: $500,000

Is this proposal Scalable?: Yes

### Manager Information

Manager's Name: Chris Dunham
Title: Associate Director of Resilience Forestry
Organization: The Nature Conservancy
Address: 1101 West River Parkway, Suite 200  
City: Minneapolis, MN 55415
Email: cdunham@tnc.org
Office Number: 218-727-6119
Mobile Number: 218-341-9319
Fax Number:  
Website:

### Location Information

County Location(s): St. Louis, Cook, Lake, Itasca, Beltrami, Cass, Pine, Todd, Morrison, Aitkin, Mahnomen, Koochiching, Clearwater, Becker, Crow Wing and Carlton.

Eco regions in which work will take place:

Northern Forest

Forest / Prairie Transition

Activity types:

Enhance

Priority resources addressed by activity:

Forest

## Narrative

### Abstract

Through Phase IV of the Forest Recovery Project, we will enhance northern forest habitat at a scale and with long term durability that makes a difference for species of greatest conservation need.  The size and severity of threats to forest habitat are increasing.  Fortunately, our partnerships with land managers like DNR, counties, USFS, and tribes have proven our ability to address these threats.  Across 14,000 acres of eligible lands, we will reforest after wildfires, treat hazardous fuel loads, enhance long stretches of riparian forests, and restore tree species diversity to lessen the risk of future forest health declines.

### Design and Scope of Work

Wildfires are becoming more damaging, windstorms, flooding, and ice damage more frequent, and native and introduced pests are affecting more acres.  These growing threats impact habitat in different ways and present numerous opportunities for habitat enhancements that will help make the future forest less vulnerable. 

For example, we have lost the shade of conifers along trout streams and we need to plant trees.  Other work restores the forest after disturbances like spruce budworm, where increasing tree species diversity will provide a legacy of better resistance to the next insect outbreak.

To address these threats, the Forest Recovery Project uses a collaborative, landscape-scale approach to scale up appropriate enhancements.  Phases 1-3 of the project enhanced 29,000 acres of forest, complemented by an additional 116,000 acres of enhancements conducted with other funds since Phase I began in 2019.  In Phase 4 of the project, we’re poised to accelerate this work through 14,000 acres of enhancements.  
Enhancement categories and treatments include: 

•	Recovery after recent wildfires:  reforestation treatments to guide the future forest on a path that provides habitat diversity and future resilience. 
•	Treatment of spruce budworm affected forests:  planting a diversity of tree species in regenerating forests to prevent future problems associated with low diversity forests.  
•	Prescribed burning and mechanical or hand treatment of hazardous fuels areas in ways that provide habitat enhancement and protect communities and habitats (including carbon storing peatlands) from wildfire. 
•	Secure and enhance riparian forest habitat along our streams and lakes.  These waters and their adjacent forests are icons of MN’s Northwoods and reflect our care and stewardship of the land.  
•	Bemidji windstorm recovery: important areas of habitat outside the realm of traditional reforestation will be planted and protected from deer browse.  
•	Emerald ash borer impacts will be reduced by establishing diverse tree species anticipated to have the best chance of persisting as the invasive insect kills ash trees.
•	Ensuring survival of successful past tree planting: Habitat enhancement is a long-term investment. We have thousands of acres where we’ve been successful in getting diverse tree species established and need to protect them from encroaching vegetation or deer browse to ensure they will continue their growth and be a part of the mature forest.  

We’ll accomplish this work on state, county, tribal, and federal lands, setting priorities and treatment strategies in close coordination with land managers.  Through these partnerships, TNC has developed an ability to work at a scale that makes a difference, routinely treating over 20,000 acres per year and planting over 3 million trees in 2026 alone.  This OHF project is a cog at the center of a large body of collaborative work with many partners and funding sources, representing a modernized and effective approach for maintaining habitat values in an era of landscape-level and ownership-crossing threats to forests.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

This proposal addresses habitat enhancement for fish, game and wildlife in several main ways. First, it increases or improves habitats that have declined or have been degraded. Second, it helps prevent future degradation and habitat loss.  And finally, it enhances habitat connectivity.  

Examples of degraded forests include spruce budworm impacted stands and large areas of birch decline along the North Shore.  The degradation of these stands results in overall loss of forest cover and structural diversity that are important for wildlife, often getting stuck in brushy conditions that do not regenerate well without new disturbance and planting.  Our treatments help re-establish long-lived conifers that benefit species of greatest conservation need such as: 

•	Evening Grosbeak
•	Olive-sided Flycatcher
•	Spruce Grouse
•	Purple Finch
•	Connecticut Warbler
•	Black-backed Woodpecker
•	Winter Wren
•	Moose 
•	Boreal Owl
•	Canada Lynx

Many spruce-budworm-impacted stands can be found in riparian areas along North Shore trout streams.  A loss of forest cover is detrimental to trout and other cold-water species, because shade from trees helps keep these waters cold.  This is especially important in a warming climate.  In addition, maintaining forest cover along streams is important for habitat structure and connectivity for many terrestrial species.  Species that benefit from our riparian forest treatments include: 

•	Veery
•	Black-billed Cuckoo
•	Olive-sided Flycatcher
•	Common Merganser
•	Winter Wren
•	Four-toed salamander
•	Eastern red-backed salamander
•	Coaster Brook Trout
•	Lake Sturgeon

Another example of degraded forests are those with excessive fuel buildup.  These stands are at risk of fire and often lack open, younger forest conditions.  Mechanical treatments and prescribed fire reduce catastrophic fire risk and create younger forest conditions that benefit wildlife such as: 

•	Golden-winged Warbler
•	Veery
•	American Woodcock
•	Moose
•	Whitetail deer
•	Ruffed Grouse

### What are the elements of this proposal that are critical from a timing perspective?

A recent analysis conducted by The Nature Conservancy found that about 30% of forests in Northern Minnesota need enhancement to improve habitat and resilience. Our current pace of action to enhance and protect Minnesota’s iconic Northwoods forests is being out matched and over-run by insects, diseases, the effects of a declining workforce, and changes to markets for forest products.  Many of the negative predictions about our forest health and integrity are coming true and then some.  Fortunately, the strength and effectiveness of partnerships between public agencies, NGOs, tribes, and forest industry are also stronger and more effective than what might have been predicted 10 years ago.  We have many of the answers and tools in place to get ahead of the threats to the Northwoods.  Investing now will make a difference and can set forests up to require less investment in the future.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

We are using The Nature Conservancy’s Resilient and Connected Network data, developed in collaboration with hundreds of state, federal, and academic scientists to create a continental network of lands and waters that are resilient and will allow nature to adapt to a changing climate.  Northern Minnesota, and Great Lakes forests in general, are a key continental priority in that network.  We will prioritize among those parcels with the other data mentioned above including MN Biological Survey data.

For our enhancement work, we continually seek opportunities to create larger complexes of habitat by combining treatments across landowner boundaries. Riparian corridors are some of the most important elements of connectivity on the landscape which is why our proposal targets them specifically for enhancement.  TNC is uniquely positioned to improve habitat corridors and connectivity due to our constant communication and partnership with public agencies and with our large volume of annual reforestation work. We have proven our ability to erase ownership lines and work across the landscape, applying enhancement work where it can be most effective, while tracking our actions and funds across parcels with a GIS database.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Minnesota Forest Resource Council Landscape Plans

Minnesota's Wildlife Action Plan 2015-2025

### Which LSOHC section priorities are addressed in this proposal?

Forest / Prairie Transition

Protect, restore, and enhance habitat for waterfowl, upland birds, and species of greatest conservation need

Northern Forest

Restore forest-based wildlife habitat that has experienced substantial decline in area in recent decades

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

The Nature Conservancy is committed to conserving a dynamic mosaic of healthy lands and waters that will sustain and enhance a broad diversity of species and local communities. From protecting discrete parcels of land to conserving entire ecosystems through strategic planning and mobilizing policy initiatives, we seek to make tangible, lasting, and measurable results in critical places. We have been actively protecting and managing forests in Minnesota for more than 50 years. The Nature Conservancy has a strong track record of finding a wide array of funds and garnering partner resources to mobilize ongoing enhancement and restoration. We strive to sustain the long-term legacy of investments made through our work.

Since the beginning of our forest program’s investment in habitat work on public lands, we’ve known that we can’t just plant the trees or burn underbrush and walk away.  We follow up and follow through, bringing additional funds and resources necessary to make sure the trees survive and the habitat is enhanced.  Often this means a commitment of over a decade.  The evidence of our long-term commitment and diligence is becoming apparent in the forest.  Every year more of our previously planted trees are growing beyond the reach of deer browse and competing vegetation.  We are seeing cones on coniferous trees and acorns on oaks from previous tree planting efforts.  These trees are now able to contribute to the next generation of habitat diversity through natural seeding making future habitat enhancement less costly.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

## Outcomes

### Programs in forest-prairie transition region:

Protected, restored, and enhanced nesting and migratory habitat for waterfowl, upland birds, and species of greatest conservation need ~ Outcomes will be measured through tree regeneration measurements and habitat monitoring paid for with non-OHF funds.  We visit enhancement projects in the field recording tree and shrub species, survival, growth, and other habitat values.  We record any problems or needs and use the information to schedule necessary follow up treatment to ensure the durability of enhancement work.  This monitoring is either conducted by TNC or our agency partners and recorded in a GIS database.

### Programs in the northern forest region:

Improved availability and improved condition of habitats that have experienced substantial decline ~ Outcomes will be measured through tree regeneration measurements and habitat monitoring paid for with non-OHF funds.  We visit enhancement projects in the field recording tree and shrub species, survival, growth, and other habitat values.  We record any problems or needs and use the information to schedule necessary follow up treatment to ensure the durability of enhancement work.  This monitoring is either conducted by TNC or our agency partners and recorded in a GIS database.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

This proposal does not substitute or supplant previous funding that was not from a legacy fund.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

This project will strengthen and support the many collaborative efforts across the forested region by mobilizing efforts to increase the pace and scale of forest restoration and enhancement. Through this effort, we are developing consistent methodologies and approaches that can be institutionalized through a collaborative process, thus ensuring a long-term commitment that follows ecological need and urgency. When possible, Outdoor Heritage funds will be used to leverage federal and private funds to expand restoration and enhancement efforts to the most critically needed locations.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| 2027-2035 | We will seek a mix of private and public funds | Browse protection using budcaps, tree shelters | 1st release to cut competing brush | Monitor seedling survival, burn success |
| 2035-2040 | We will seek a mix of private and public funds | Browse protection, 2nd release to cut competing brush | Monitor seedling survival, burn success, repeat burns on appropriate sites | Prune white pines for blister rust |
| 2040-2045 | We will seek a mix of private and public funds | Monitor seedling survival, burn success | Repeat burns on appropriate sites | 2nd pruning of white pines for blister rust |
| Beyond 2045 | Landowner responsibility | Check stand condition | Treat as appropriate | - |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

Phases1-3 of the project already includes the Leech Lake Band of the Ojibwe as a partner through their Division of Resource Management (DRM), with several projects emphasizing interests of the band within the Leech Lake Reservation and its overlap with the Chippewa National Forest.  These include prescribed fire to enhance pine woodland systems, blueberry regeneration and associated open habitats, and enhancing diversity in black ash stands.  These are reservation interests that were initiated by the Leech Lake DRM.  TNC recently updated a Memorandum of Understanding with the Leech Lake Division of Resource Management that provides a mechanism for further collaboration on mutual goals.   Our Tribal Nations & Indigenous Communities Partnership Director continues to strengthen relationships between TNC and Tribes, and is developing connections between the Forest Recovery Project and Tribal conservation efforts.   Over the past several years, TNC has also strengthened its overall capacity to increase diversity, equity, and inclusion in all of our work, especially in the area of hiring practices.  We are starting to see a more diverse seasonal and permanent work force that is essential for engaging with diverse communities throughout Minnesota.

## Activity Details

### Requirements

Will restoration and enhancement work follow best management practices including MS 84.973 Pollinator Habitat Program?  
Yes

Is the restoration and enhancement activity on permanently protected land per 97A.056, Subd 13(f), tribal lands, and/or public waters per MS 103G.005, Subd. 15 or on lands to be acquired in this program?  
Yes

Where does the activity take place?

WMA

SNA

AMA

County/Municipal

State Forests

Other : US Forest Service lands, tribal lands, state parks.

State Recreation Areas

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
No

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
Yes

If needed, please include any explanation of unspent funds.
The majority of funding remaining in Phase II, ML 2022 represents conservation easement funds.  We will close on a major conservation easement project on June 3, 2026, with 95% of the budget expended by July 1, 2026.  We expect that all of ML 2022 funds will be expended by 2027. 

Spending on Phase III, ML 2025 has been proceeding rapidly.  All of this spending did not show up in our last update, because it was still working through our financial system.  But to date, 60% of funds have been spent, and we expect that 90% will be spent by June 30, 2027.  The next status update will reflect spending to date.

### Open OHF Appropriations - Data from Most Recent Status Update

| Project | Funding Amount Received | Amount Spent to Date | Funding Remaining | % Spent to Date |
| --- | --- | --- | --- | --- |
| ML 2025 - Minnesota Forest Recovery Project Phase III | $3,464,000 | $1,113,800 | $2,350,200 | 32.15% |
| ML 2022 - Minnesota Forest Recovery Project: Phase II | $4,585,000 | $3,039,500 | $1,545,500 | 66.29% |
| Totals | $8,049,000 | $4,153,300 | $3,895,700 | 51.6% |

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| Complete first season of site preparation and fuels treatments | July-December 2027 |
| Complete first season of browse protection | November 2027 |
| Complete first season of tree planting | June 2028 |
| Complete first season of release from competing vegetation | September 2028 |
| Complete second season of site preparation and fuels treatments | July-December 2028 |
| Complete second season of browse protection | November 2028 |
| Complete second season of tree planting | June 2029 |
| Complete second season of release from competing vegetation | September 2029 |
| Complete third season of site preparation and fuels treatments | July-December 2029 |
| Complete third season of browse protection | November 2029 |
| Complete third season of tree planting | June 2030 |
| Complete third season of release from competing vegetation | September 2030 |
| Complete annual prescribed burns | Thru June 2031 |

## Budget

### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $1,013,100 | $50,000 | TNC private donations | $1,063,100 |
| Contracts | $6,926,000 | $600,000 | TNC private donations | $7,526,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $37,500 | - | - | $37,500 |
| Professional Services | - | - | - | - |
| Direct Support Services | $688,300 | $1,028,700 | TNC private donations | $1,717,000 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | $1,200,000 | - | - | $1,200,000 |
| DNR IDP | - | - | - | - |
| Grand Total | $9,864,900 | $1,678,700 | - | $11,543,600 |

### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Foresters, Coordination Support, GIS/Data support, seasonal crew | 4.3 | 3.0 | $1,013,100 | $50,000 | TNC private donations | $1,063,100 |

Amount of Request: $9,864,900
Amount of Leverage: $1,678,700
Leverage as a percent of the Request: 17.02%
DSS + Personnel: $1,701,400
As a % of the total request: 17.25%
Easement Stewardship: -
As a % of the Easement Acquisition: -

### Leverage Funding Table

|  | Leverage Amount Committed | Leverage Amount Confirmed (of Committed Funds) | Leverage Amount Anticipated | Total Leverage |
| --- | --- | --- | --- | --- |
| Amount: | $1,064,346 | $500,000 | $614,300 | $1,678,700 |
| % of Total Leverage: | 63.4% | 29.78% | 36.59% |  |

Detail leverage sources and confirmation of funds: 
TNC private funds support confirmed, committed, and anticipated leverage. We also expect additional leverage through federal, state, and private funds beyond the total

Does this proposal have the ability to be scalable?  
Yes

### If the project received 50% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
We would anticipate delivering 50% of proposed enhancement acres (7,000 vs. 14,000 acres).

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
The Personnel and DSS budgets would be reduced proportionally.

### If the project received 30% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
We would anticipate delivering 30% of the proposed enhancement acres (4,200 vs. 14,000 acres).

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
The Personnel and DSS budgets would be reduced proportionally.

### What other dedicated funds may collaborate with or contribute to this proposal?

Environment and Natural Resource Trust Fund

### Personnel

Has funding for these positions been requested in the past?  
Yes

Please explain the overlap of past and future staffing and position levels previously received and how that is coordinated over multiple years? 
Phase 4 builds on and expands upon Phases 1-3.  In Phase 3, OHF funds covered 1.5 FTEs, split across several positions for program coordination and on-the-ground implementation, within a $3.4 million budget. This Phase 4 proposal increases capacity to 4.3 FTEs, representing a proportional increase relative to the proposed $9.9 million budget.  Increased capacity allows us to scale to meet the increasing need for enhancement in Minnesota's forests. Continuity of funding across multiple phases provides the ability to plan and prioritize projects over multiple years. It also ensures stability in our staffing model so experienced staff can maintain consistent partner coordination and project implementation for consistent programmatic accomplishments. Stable funding is critically important to achieving conservation goals given the uncertainty and variability of field season weather conditions.

### Contracts

What is included in the contracts line?  
The entire contracts line is dedicated to enhancement work. Typical contractors include private vendors that manage hand crews or heavy equipment operators. This proposal includes adjustments to account for Prevailing Wage requirements which result in higher cost/acre.

### Travel

Does the amount in the travel line include equipment/vehicle rental?  
Yes

Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging  
Where it is more cost-effective than paying mileage reimbursement, we have budgeted for car rental and fuel reimbursement.

I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:  
Yes

### Direct Support Services

How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?  
DSS is based on The Nature Conservancy's Federal Negotiated Rate (FNR) as proposed and approved by the US Dept. of Agriculture on an annual basis. In this proposal we are requesting reimbursement of 7.5% of eligible base costs as determined by our annual FNR and based on suggestions from the Council in prior years’ hearings. The amount requested for reimbursement represents 40% of the total reimbursable costs allowed under the FNR (our FNR is currently 18.71%). Examples of expenses included in the FNR include services from in-house legal counsel; finance, human resources; and information technology support, all of which contribute directly to the implementation of the project. The FNR is not applied to capital equipment over $50,000 or land acquisition. The remaining cost for DSS that is not requested through OHF is listed as leverage in the budget table.

## Federal Funds

Do you anticipate federal funds as a match for this program?  
No

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 0 | 14,000 | 0 | 14,000 |
| Total | 0 | 0 | 14,000 | 0 | 14,000 |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | - | - | - | 7,000 |
| Non-DNR Lands (city, state, federal, etc.) | - | - | - | 7,000 |
| Easements | - | - | - | 0 |
| Total | - | - | - | 14,000 |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | - | $9,864,900 | - | $9,864,900 |
| Total | - | - | $9,864,900 | - | $9,864,900 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 2,000 | 0 | 0 | 12,000 | 14,000 |
| Total | 0 | 2,000 | 0 | 0 | 12,000 | 14,000 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - | - |
| Enhance | - | $400,000 | - | - | $9,464,900 | $9,864,900 |
| Total | - | $400,000 | - | - | $9,464,900 | $9,864,900 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - |
| Protect in Easement | - | - | - | - |
| Enhance | - | - | $704 | - |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | $200 | - | - | $788 |

### Target Lake/Stream/River Feet or Miles

55 miles

## Parcels

Sign-up Criteria?  
No

Explain the process used to identify, prioritize, and select the parcels on your list:  
For our enhancement work, we drew from a large pool of sites that TNC and partners identified as in need of habitat enhancement.  To narrow this pool to the set of submitted parcels, we used a coarse-filter approach that considered partner priorities, geographic distribution across landscapes, distribution across partners, and overlap with TNC's Resilient and Connected Network (which incorporates MN Biological Survey Data and the Minnesota Wildlife Action Network).  The resulting parcel list is representative of enhancement need and opportunity, but is not intended to be exact.  Upon initiation of Phase IV of this project, we will revisit and revise the parcel list and consider new, pertinent information. This information will include the actual budget in the accomplishment plan, new input from partners on priorities and opportunities, information on insect damage or other disturbances, and any changes in management.  This process allows for substitution of sites to adjust for environmental change or new opportunities (e.g., disturbance, new opportunities to leverage other funding).

### Restore / Enhance Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection | Description |
| --- | --- | --- | --- | --- | --- | --- |
| Aitkin Forestry - Dirt Bike | Aitkin | 04323225 | 22 | $3,740 | Yes | Rx fire and fuels prep |
| Aitkin Forestry - Malmo Oak | Aitkin | 04425236 | 52 | $8,840 | Yes | Rx fire and fuels prep |
| Aitkin Forestry - Nuthatch Unit 2 | Aitkin | 04625216 | 26 | $4,420 | Yes | Rx fire and fuels prep |
| Nuthatch AMA | Aitkin | 04625210 | 18 | $2,700 | Yes | Rx fire and fuels prep |
| n/a | Becker | 14240214 | 1 | $170 | Yes | Placeholder site |
| Bemidji Blowdown 1 | Beltrami | 14632227 | 35 | $38,150 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 10 | Beltrami | 14631217 | 11 | $11,990 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 11 | Beltrami | 14631217 | 10 | $10,900 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 12 | Beltrami | 14631215 | 6 | $6,540 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 13 | Beltrami | 14631216 | 31 | $33,790 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 14 | Beltrami | 14631217 | 5 | $5,450 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 15 | Beltrami | 14631215 | 17 | $18,530 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 16 | Beltrami | 14631221 | 28 | $30,520 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 17 | Beltrami | 14631221 | 13 | $14,170 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 18 | Beltrami | 14631216 | 28 | $30,520 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 19 | Beltrami | 14632209 | 189 | $206,010 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 2 | Beltrami | 14632227 | 30 | $32,700 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 20 | Beltrami | 14632209 | 5 | $5,450 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 21 | Beltrami | 14632215 | 26 | $28,340 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 22 | Beltrami | 14632209 | 1 | $1,090 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 23 | Beltrami | 14635226 | 168 | $183,120 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 24 | Beltrami | 14634203 | 26 | $28,340 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 25 | Beltrami | 14635212 | 59 | $64,310 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 26 | Beltrami | 14635234 | 38 | $41,420 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 27 | Beltrami | 14634202 | 14 | $15,260 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 28 | Beltrami | 14635214 | 222 | $241,980 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 29 | Beltrami | 14635234 | 6 | $6,540 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 3 | Beltrami | 14632234 | 17 | $18,530 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 4 | Beltrami | 14632234 | 17 | $18,530 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 5 | Beltrami | 14632234 | 43 | $46,870 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 6 | Beltrami | 14632234 | 3 | $3,270 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 7 | Beltrami | 14632235 | 75 | $81,750 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 8 | Beltrami | 14631216 | 23 | $25,070 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Bemidji Blowdown 9 | Beltrami | 14631215 | 26 | $28,340 | Yes | Bemidji windstorm fuels reduction and reforestation |
| Jessie Lake RX | Beltrami | 14731231 | 26 | $5,200 | Yes | Rx fire and fuels prep |
| Schram Lake RX | Beltrami | 14630228 | 149 | $29,800 | Yes | Rx fire and fuels prep |
| Webster Lake RX | Beltrami | 14830229 | 47 | $9,400 | Yes | Rx fire and fuels prep |
| Cloquet Forestry Center | Carlton | 04917229 | 20 | $3,000 | Yes | Rx fire and fuels prep |
| Cuba Hill Impoundment RX | Cass | 14430216 | 30 | $3,000 | Yes | Rx fire and fuels prep |
| Foot Lake RX | Cass | 14530224 | 33 | $6,600 | Yes | Rx fire and fuels prep |
| Goose Lake RX | Cass | 14129226 | 121 | $24,200 | Yes | Rx fire and fuels prep |
| Kidolm Lake RX | Cass | 14127222 | 50 | $10,000 | Yes | Rx fire and fuels prep |
| Lydick Brook RX | Cass | 14529208 | 43 | $8,600 | Yes | Rx fire and fuels prep |
| Moss Lake RX | Cass | 14431203 | 60 | $12,000 | Yes | Rx fire and fuels prep |
| North Two Pines | Cass | 14529216 | 44 | $8,800 | Yes | Rx fire and fuels prep |
| Phelon Lake RX | Cass | 14127215 | 28 | $5,600 | Yes | Rx fire and fuels prep |
| Sylvan Park | Cass | 13330201 | 52 | $7,800 | Yes | Rx fire and fuels prep |
| Tanglewood RX | Cass | 14130219 | 79 | $15,800 | Yes | Rx fire and fuels prep |
| West Six Mile | Cass | 14528236 | 70 | $14,000 | Yes | Rx fire and fuels prep |
| n/a | Clearwater | 14538217 | 1 | $170 | Yes | Placeholder site |
| Ash 17 | Cook | 06004221 | 60 | $22,500 | Yes | Ash stand diversification planting and tending |
| Ash 18 | Cook | 06004228 | 32 | $12,000 | Yes | Ash stand diversification planting and tending |
| Ash 19 | Cook | 06004221 | 30 | $11,250 | Yes | Ash stand diversification planting and tending |
| Ash 20 | Cook | 06004221 | 49 | $18,375 | Yes | Ash stand diversification planting and tending |
| Blue Moon 9 | Cook | 06104234 | 28 | $12,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Caribou Hunter Non-Harvest | Cook | 06103226 | 11 | $4,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Halls Pond Non-Harvest | Cook | 06103224 | 17 | $7,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Honeymoon 8 | Cook | 06004202 | 17 | $7,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Honeymoon 9 | Cook | 06004202 | 31 | $13,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Laker 7 | Cook | 06202131 | 38 | $17,100 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Little Lake WP Resto | Cook | 06201135 | 33 | $14,850 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Maestro 12 | Cook | 06005201 | 30 | $13,500 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Maestro 5 | Cook | 06105236 | 15 | $6,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Maestro 7 | Cook | 06004206 | 16 | $7,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Moose Fence TSA | Cook | 06004228 | 6 | $2,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Red Pine forest enhancement burn unit 1 | Cook | 06305126 | 20 | $6,400 | Yes | Rx fire and fuels prep |

| Red Pine forest enhancement burn unit 2 | Cook | 06305127 | 20 | $6,400 | Yes | Rx fire and fuels prep |
| --- | --- | --- | --- | --- | --- | --- |
| Red Pine forest enhancement burn unit 3 | Cook | 06305128 | 20 | $6,400 | Yes | Rx fire and fuels prep |
| Red Pine forest enhancement burn unit 4 | Cook | 06305134 | 20 | $6,400 | Yes | Rx fire and fuels prep |
| Red Pine forest enhancement burn unit 5 | Cook | 06305133 | 20 | $6,400 | Yes | Rx fire and fuels prep |
| Reindeer 7 | Cook | 06002205 | 68 | $30,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Richey NH | Cook | 06005220 | 17 | $7,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Sawbill Hardwood Gaps | Cook | 05904216 | 10 | $4,500 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Smokey 5 | Cook | 05904229 | 56 | $25,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Squash 2 | Cook | 05905211 | 17 | $7,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Squash 5 | Cook | 06004228 | 29 | $13,050 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Vat 1 | Cook | 06102218 | 63 | $28,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Vat 2 | Cook | 06103213 | 88 | $39,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Village burn unit 1 | Cook | 06306102 | 1 | $320 | Yes | Rx fire and fuels prep |
| Village burn unit 2 | Cook | 06306103 | 1 | $320 | Yes | Rx fire and fuels prep |
| Village burn unit 3 | Cook | 06306104 | 1 | $320 | Yes | Rx fire and fuels prep |
| Village burn unit 4 | Cook | 06306105 | 1 | $320 | Yes | Rx fire and fuels prep |
| Village burn unit 5 | Cook | 06306111 | 1 | $320 | Yes | Rx fire and fuels prep |
| Camp Ripley - Bridge Crossing | Crow Wing | 04332234 | 58 | $8,700 | Yes | Rx fire and fuels prep |
| Crow Wing State Park - Boat Launch | Crow Wing | 04432223 | 25 | $3,750 | Yes | Rx fire and fuels prep |
| Crow Wing State Park - Group Camp | Crow Wing | 04432226 | 9 | $1,350 | Yes | Rx fire and fuels prep |
| Crow Wing State Park - TSI units | Crow Wing | 04432224 | 38 | $6,460 | Yes | Rx fire and fuels prep |
| Crow Wing State Park Unit | Crow Wing | 04432225 | 22 | $3,740 | Yes | Rx fire and fuels prep |
| Hesitation WMA | Crow Wing | 04528233 | 19 | $2,850 | Yes | Rx fire and fuels prep |
| Hwy 371 to River | Crow Wing | 04332227 | 30 | $5,100 | Yes | Rx fire and fuels prep |
| Little Nokasippi WMA - 371 to River | Crow Wing | 04332222 | 30 | $5,100 | Yes | Rx fire and fuels prep |
| Little Nokasippi WMA - Over the Hill Road | Crow Wing | 04332226 | 27 | $4,590 | Yes | Rx fire and fuels prep |
| 5 Corners JP | Itasca | 06223235 | 16 | $7,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| 5 Corners NORP | Itasca | 06223235 | 23 | $10,350 | Yes | Tree planting and tending for diversity enhancement and resilience |

| 5 Island NORP 97 | Itasca | 06223216 | 7 | $3,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| --- | --- | --- | --- | --- | --- | --- |
| 5 Island NORP 98 | Itasca | 06223216 | 4 | $1,800 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Ash 1 | Itasca | 14826214 | 5 | $1,875 | Yes | Ash stand diversification planting and tending |
| Ash 10 | Itasca | 14925223 | 7 | $2,625 | Yes | Ash stand diversification planting and tending |
| Ash 11 | Itasca | 14725201 | 14 | $5,250 | Yes | Ash stand diversification planting and tending |
| Ash 12 | Itasca | 14725201 | 7 | $2,625 | Yes | Ash stand diversification planting and tending |
| Ash 13 | Itasca | 14826235 | 11 | $4,125 | Yes | Ash stand diversification planting and tending |
| Ash 14 | Itasca | 06026217 | 17 | $6,375 | Yes | Ash stand diversification planting and tending |
| Ash 15 | Itasca | 05826219 | 26 | $9,750 | Yes | Ash stand diversification planting and tending |
| Ash 16 | Itasca | 14925203 | 17 | $6,375 | Yes | Ash stand diversification planting and tending |
| Ash 2 | Itasca | 15025233 | 9 | $3,375 | Yes | Ash stand diversification planting and tending |
| Ash 3 | Itasca | 14625220 | 14 | $5,250 | Yes | Ash stand diversification planting and tending |
| Ash 4 | Itasca | 14825227 | 17 | $6,375 | Yes | Ash stand diversification planting and tending |
| Ash 5 | Itasca | 14625220 | 15 | $5,625 | Yes | Ash stand diversification planting and tending |
| Ash 6 | Itasca | 14825222 | 5 | $1,875 | Yes | Ash stand diversification planting and tending |
| Ash 7 | Itasca | 14825228 | 34 | $12,750 | Yes | Ash stand diversification planting and tending |
| Ash 8 | Itasca | 14925229 | 16 | $6,000 | Yes | Ash stand diversification planting and tending |
| Ash 9 | Itasca | 14925213 | 14 | $5,250 | Yes | Ash stand diversification planting and tending |
| Cutfoot Sioux RX | Itasca | 14727201 | 36 | $7,200 | Yes | Rx fire and fuels prep |
| Dinner Creek RX | Itasca | 14727203 | 28 | $5,600 | Yes | Rx fire and fuels prep |
| Spring Lake RX | Itasca | 14825209 | 116 | $23,200 | Yes | Rx fire and fuels prep |
| Third River RX | Itasca | 14829222 | 22 | $4,400 | Yes | Rx fire and fuels prep |
| West Winnie | Itasca | 14629227 | 80 | $16,000 | Yes | Rx fire and fuels prep |
| n/a | Koochiching | 06422219 | 1 | $170 | Yes | Placeholder site |
| 518 | Lake | 05211204 | 5 | $2,250 | Yes | Tree planting and tending for diversity enhancement and resilience |
| 519 | Lake | 05211204 | 7 | $3,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| 57 Birch | Lake | 05709233 | 47 | $21,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| 953 | Lake | 05411233 | 14 | $6,300 | Yes | Tree planting and tending for diversity enhancement and resilience |

| 960 | Lake | 05411233 | 33 | $14,850 | Yes | Tree planting and tending for diversity enhancement and resilience |
| --- | --- | --- | --- | --- | --- | --- |
| 961 | Lake | 05411232 | 7 | $3,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Airbase Site 1 | Lake | 05707205 | 36 | $16,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Airbase Site 2 | Lake | 05707205 | 23 | $10,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| BAM & SWO | Lake | 05411222 | 11 | $4,125 | Yes | Ash stand diversification planting and tending |
| Bear Rendevou | Lake | 06311214 | 35 | $13,125 | Yes | Ash stand diversification planting and tending |
| Beaver Hut North | Lake | 06110230 | 39 | $17,550 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Beaver Hut South | Lake | 06110231 | 24 | $10,800 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Beaver River Skeleton North | Lake | 05709234 | 35 | $15,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Beaver River Skeleton South | Lake | 05609203 | 14 | $6,300 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bigtooth Ridge | Lake | 05707207 | 19 | $19,950 | Yes | Spruce budworm fuels reduction and reforestation |
| Birch Islands (Beaver River Big One) | Lake | 05709227 | 79 | $35,550 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Birds Eye | Lake | 05608210 | 57 | $25,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Birdy Thirty | Lake | 05708215 | 28 | $12,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Black Bear | Lake | 05509207 | 23 | $24,150 | Yes | Spruce budworm fuels reduction and reforestation |
| Blesner Boreal | Lake | 05806230 | 58 | $26,100 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Corridor Aspen | Lake | 05608222 | 83 | $37,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Cowboy 1 | Lake | 06007232 | 47 | $21,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Cowboy 13 | Lake | 05907211 | 93 | $41,850 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Cramer Road | Lake | 05707210 | 35 | $15,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Eckbeck Campground | Lake | 05707233 | 7 | $3,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Eckbeck Restoration | Lake | 05707233 | 51 | $22,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| El Loco PU5 | Lake | 06110234 | 26 | $11,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| El Loco PU6 | Lake | 06110234 | 32 | $14,400 | Yes | Tree planting and tending for diversity enhancement and resilience |
| FR 11 Aspen | Lake | 05711226 | 24 | $25,200 | Yes | Spruce budworm fuels reduction and reforestation |
| GFR McDougal Salvage N | Lake | 05910211 | 20 | $19,000 | Yes | Post wildfire reforestation |
| GFR McDougal Salvage S | Lake | 05910211 | 5 | $4,750 | Yes | Post wildfire reforestation |
| GFR Stony Lookout 2022 Planting | Lake | 05909209 | 16 | $15,200 | Yes | Post wildfire reforestation |
| GFR Stony Loop Uplnds | Lake | 05909209 | 29 | $27,550 | Yes | Post wildfire reforestation |
| GFR-BS Lowland East | Lake | 05909216 | 34 | $32,300 | Yes | Post wildfire reforestation |
| GFR-BS Lowland South | Lake | 05909216 | 83 | $78,850 | Yes | Post wildfire reforestation |
| GFR-DNR Middle McDougal | Lake | 05910202 | 7 | $6,650 | Yes | Post wildfire reforestation |
| GFR-Middle McDougal Islands | Lake | 05910201 | 5 | $4,750 | Yes | Post wildfire reforestation |
| GFR-Upland Stony River Boundary | Lake | 05909216 | 51 | $48,450 | Yes | Post wildfire reforestation |
| GNA KANE LAKE PU 2 2-AGED SHWD | Lake | 05609219 | 43 | $19,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| GNA KANE LAKE PU 6 2-AGED SHWD | Lake | 05609221 | 101 | $45,450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Gooseberry EAB | Lake | 05409227 | 17 | $6,375 | Yes | Ash stand diversification planting and tending |
| Goosepen | Lake | 05410210 | 56 | $58,800 | Yes | Spruce budworm fuels reduction and reforestation |
| Goosepen RMZ & Ash Trials | Lake | 05410210 | 14 | $5,250 | Yes | Ash stand diversification planting and tending |
| Greenwood Fire Recovery 1 | Lake | 06010229 | 33 | $31,350 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 12 | Lake | 05910202 | 24 | $22,800 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 13 | Lake | 05910202 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 17 | Lake | 05910203 | 35 | $33,250 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 18 | Lake | 05910203 | 60 | $57,000 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 19 | Lake | 05909206 | 24 | $22,800 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 2 | Lake | 06010229 | 54 | $51,300 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 20 | Lake | 05910204 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 22 | Lake | 05910203 | 24 | $22,800 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 24 | Lake | 05910204 | 35 | $33,250 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 30 | Lake | 05910212 | 52 | $49,400 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 31 | Lake | 05909207 | 33 | $31,350 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 33 | Lake | 05910212 | 29 | $27,550 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 34 | Lake | 05909207 | 24 | $22,800 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 36 | Lake | 05910212 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 39 | Lake | 05910211 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 4 | Lake | 06010233 | 30 | $28,500 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 40 | Lake | 05909209 | 53 | $50,350 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 41 | Lake | 05909208 | 23 | $21,850 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 5 | Lake | 06010233 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 6 | Lake | 06010233 | 27 | $25,650 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 7 | Lake | 06010233 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 8 | Lake | 06010234 | 31 | $29,450 | Yes | Post wildfire reforestation |
| Greenwood Fire Recovery 9 | Lake | 06010234 | 33 | $31,350 | Yes | Post wildfire reforestation |
| Greenwood Fire Resto - Stony River Plantation | Lake | 05909216 | 39 | $37,050 | Yes | Post wildfire reforestation |
| Greenwood T-04 Shiny Leaf | Lake | 05910212 | 22 | $20,900 | Yes | Post wildfire reforestation |
| Greenwood T-18 | Lake | 05909209 | 9 | $8,550 | Yes | Post wildfire reforestation |
| Greenwood T-19 | Lake | 05909208 | 5 | $4,750 | Yes | Post wildfire reforestation |
| Greenwood T-20 | Lake | 05909209 | 2 | $1,900 | Yes | Post wildfire reforestation |
| Greenwood T-21 | Lake | 05910201 | 23 | $10,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-21 | Lake | 05910201 | 23 | $21,850 | Yes | Post wildfire reforestation |
| Greenwood T-22 | Lake | 05910201 | 13 | $12,350 | Yes | Post wildfire reforestation |
| Greenwood T-23 | Lake | 06009231 | 9 | $8,550 | Yes | Post wildfire reforestation |
| Greenwood T-23 | Lake | 06009231 | 9 | $4,050 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-24 | Lake | 05910201 | 5 | $2,250 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-24 | Lake | 05910201 | 5 | $4,750 | Yes | Post wildfire reforestation |
| Greenwood T-25 | Lake | 05910212 | 73 | $69,350 | Yes | Post wildfire reforestation |
| Greenwood T-25 | Lake | 05910212 | 73 | $32,850 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-26 | Lake | 05910201 | 22 | $20,900 | Yes | Post wildfire reforestation |
| Greenwood T-26 | Lake | 05910201 | 22 | $9,900 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-27 | Lake | 06009231 | 31 | $13,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-27 | Lake | 06009231 | 31 | $29,450 | Yes | Post wildfire reforestation |
| Greenwood T-28 | Lake | 06009231 | 9 | $8,550 | Yes | Post wildfire reforestation |
| Greenwood T-29 | Lake | 05910212 | 18 | $17,100 | Yes | Post wildfire reforestation |
| Greenwood T-29 | Lake | 05910212 | 18 | $8,100 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-30 | Lake | 05909209 | 11 | $10,450 | Yes | Post wildfire reforestation |
| Greenwood T-31 | Lake | 05910201 | 21 | $9,450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Greenwood T-31 | Lake | 05910201 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Greenwood T-32 | Lake | 05910201 | 4 | $3,800 | Yes | Post wildfire reforestation |
| Greenwood T-33 | Lake | 05910201 | 4 | $3,800 | Yes | Post wildfire reforestation |
| Greenwood T-34 | Lake | 05910201 | 7 | $6,650 | Yes | Post wildfire reforestation |
| Greenwood T-35 | Lake | 05910212 | 2 | $1,900 | Yes | Post wildfire reforestation |
| Greenwood T-36 | Lake | 05910212 | 3 | $2,850 | Yes | Post wildfire reforestation |
| Greenwood T-37 | Lake | 05910201 | 43 | $40,850 | Yes | Post wildfire reforestation |
| Greenwood T-37 | Lake | 05910201 | 43 | $19,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| HW1 Gravel Pits W | Lake | 05707218 | 21 | $9,450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Heffelfinger 98 | Lake | 05708226 | 497 | $223,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Heffelfinger Inter-Plant | Lake | 05708224 | 15 | $6,750 | Yes | Tree planting and tending for diversity enhancement and resilience |

| Hockamin Hardwoods | Lake | 05708220 | 12 | $5,400 | Yes | Tree planting and tending for diversity enhancement and resilience |
| --- | --- | --- | --- | --- | --- | --- |
| Hwy 3 Aspen | Lake | 05510223 | 77 | $34,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Joe's Minnows | Lake | 06010232 | 35 | $33,250 | Yes | Post wildfire reforestation |
| KC Lake Middle Lower | Lake | 05808224 | 44 | $19,800 | Yes | Tree planting and tending for diversity enhancement and resilience |
| KC Lake South | Lake | 05808225 | 38 | $17,100 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Knife Pit | Lake | 05311205 | 89 | $93,450 | Yes | Spruce budworm fuels reduction and reforestation |
| Knife River Balsam North | Lake | 05211208 | 23 | $24,150 | Yes | Spruce budworm fuels reduction and reforestation |
| Knife River Balsam South | Lake | 05211218 | 21 | $22,050 | Yes | Spruce budworm fuels reduction and reforestation |
| Knife River South Slopes | Lake | 05211218 | 9 | $9,450 | Yes | Spruce budworm fuels reduction and reforestation |
| Lake Co Riparian 1 | Lake | 05509203 | 238 | $95,200 | Yes | Riparian forest diversity planting and tending |
| Lake Co Riparian 2 | Lake | 05409208 | 266 | $106,400 | Yes | Riparian forest diversity planting and tending |
| Lake Co Riparian 3 | Lake | 05409209 | 223 | $89,200 | Yes | Riparian forest diversity planting and tending |
| Lake Co Riparian 4 | Lake | 05510225 | 166 | $66,400 | Yes | Riparian forest diversity planting and tending |
| Lake Co Riparian 5 | Lake | 05510225 | 94 | $37,600 | Yes | Riparian forest diversity planting and tending |
| Murphy Point Pine | Lake | 05611218 | 8 | $3,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Nine Mile 12 | Lake | 05906215 | 49 | $51,450 | Yes | Spruce budworm fuels reduction and reforestation |
| Nine Mile 3 | Lake | 05906215 | 37 | $38,850 | Yes | Spruce budworm fuels reduction and reforestation |
| Nine Mile 4 | Lake | 05906214 | 48 | $50,400 | Yes | Spruce budworm fuels reduction and reforestation |
| Nine Mile 4A | Lake | 05906214 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| Nip Creek PU10 | Lake | 05911205 | 12 | $5,400 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Nip Creek PU11 | Lake | 05911205 | 12 | $5,400 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Nip Creek PU5 | Lake | 05911205 | 36 | $16,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Nip Creek PU6 | Lake | 05911205 | 21 | $9,450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Nip Creek PU7 | Lake | 06011233 | 56 | $25,200 | Yes | Tree planting and tending for diversity enhancement and resilience |

| Nip Creek PU8 | Lake | 05911205 | 33 | $14,850 | Yes | Tree planting and tending for diversity enhancement and resilience |
| --- | --- | --- | --- | --- | --- | --- |
| Nip Creek PU9 | Lake | 05911205 | 12 | $5,400 | Yes | Tree planting and tending for diversity enhancement and resilience |
| North McDougal Planting | Lake | 06010236 | 42 | $18,900 | Yes | Tree planting and tending for diversity enhancement and resilience |
| North McDougal Planting | Lake | 06010236 | 42 | $39,900 | Yes | Post wildfire reforestation |
| Old Drum South | Lake | 05311205 | 15 | $6,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Ole Salvage 1 | Lake | 06009234 | 36 | $16,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Ole Salvage 3 | Lake | 05908208 | 31 | $13,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Oz 10 | Lake | 06108219 | 6 | $2,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Oz 11 | Lake | 06108219 | 17 | $7,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Oz 12 | Lake | 06108219 | 11 | $4,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Oz 9 | Lake | 06108219 | 8 | $3,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Pickle Stewardship 3 | Lake | 06008212 | 16 | $7,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Pine Creek 3.0 | Lake | 05511219 | 117 | $52,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Reeves Salvage | Lake | 05311201 | 62 | $65,100 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 100 | Lake | 06311207 | 11 | $11,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 101 | Lake | 06311206 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 102 | Lake | 06311206 | 9 | $9,450 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 103 | Lake | 06311206 | 4 | $4,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 104 | Lake | 06311206 | 12 | $12,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 105 | Lake | 06311207 | 36 | $37,800 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 106 | Lake | 06311206 | 31 | $32,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 107 | Lake | 06311206 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 108 | Lake | 06311206 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |

| SBW DNR Tower 109 | Lake | 06311206 | 4 | $4,200 | Yes | Spruce budworm fuels reduction and reforestation |
| --- | --- | --- | --- | --- | --- | --- |
| SBW DNR Tower 110 | Lake | 06311206 | 13 | $13,650 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 61 | Lake | 06311206 | 24 | $25,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 62 | Lake | 06311206 | 2 | $2,100 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 63 | Lake | 06311206 | 16 | $16,800 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 64 | Lake | 06311206 | 10 | $10,500 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 65 | Lake | 06311206 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 66 | Lake | 06311206 | 8 | $8,400 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 67 | Lake | 06311206 | 11 | $11,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 68 | Lake | 06411232 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 69 | Lake | 06311206 | 52 | $54,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 70 | Lake | 06311206 | 17 | $17,850 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 71 | Lake | 06311206 | 58 | $60,900 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 72 | Lake | 06311206 | 3 | $3,150 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 76 | Lake | 06311206 | 40 | $42,000 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 77 | Lake | 06311206 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 78 | Lake | 06311206 | 22 | $23,100 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 79 | Lake | 06311206 | 12 | $12,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 80 | Lake | 06311206 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 81 | Lake | 06311206 | 22 | $23,100 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 82 | Lake | 06311206 | 26 | $27,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 83 | Lake | 06311206 | 9 | $9,450 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 84 | Lake | 06311206 | 17 | $17,850 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 85 | Lake | 06311206 | 14 | $14,700 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 86 | Lake | 06311206 | 15 | $15,750 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 87 | Lake | 06311206 | 21 | $22,050 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 88 | Lake | 06311206 | 4 | $4,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 89 | Lake | 06311206 | 52 | $54,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 90 | Lake | 06311206 | 10 | $10,500 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 91 | Lake | 06311206 | 32 | $33,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 92 | Lake | 06311207 | 8 | $8,400 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 93 | Lake | 06311206 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 94 | Lake | 06311207 | 17 | $17,850 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 95 | Lake | 06311206 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 96 | Lake | 06311206 | 2 | $2,100 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 97 | Lake | 06311206 | 24 | $25,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 98 | Lake | 06311207 | 20 | $21,000 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 99 | Lake | 06311206 | 15 | $15,750 | Yes | Spruce budworm fuels reduction and reforestation |
| SRR AMA - N. Alger Grade Ash Planting SP25 | Lake | 05509208 | 10 | $3,750 | Yes | Ash stand diversification planting and tending |
| Sand River Salvage 1 | Lake | 06010229 | 31 | $29,450 | Yes | Post wildfire reforestation |
| Sand River Salvage 2 | Lake | 06010228 | 99 | $94,050 | Yes | Post wildfire reforestation |
| Snake T Resto | Lake | 05908233 | 8 | $3,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Stand 450 | Lake | 05808221 | 15 | $6,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Stand 467 | Lake | 05808221 | 10 | $4,500 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Starbuck 3 | Lake | 06009226 | 14 | $6,300 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Steamer Riparian UFR | Lake | 06009222 | 22 | $9,900 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Stewart Peterson | Lake | 05311214 | 33 | $34,650 | Yes | Spruce budworm fuels reduction and reforestation |
| Stony - Lake County | Lake | 05910203 | 37 | $35,150 | Yes | Post wildfire reforestation |
| Stony Loop | Lake | 05909205 | 21 | $19,950 | Yes | Post wildfire reforestation |
| Stony River / Stoney River Riparian | Lake | 06010227 | 12 | $11,400 | Yes | Post wildfire reforestation |
| Swamp Aspen | Lake | 05410211 | 70 | $26,250 | Yes | Ash stand diversification planting and tending |
| Swamp_Heffe | Lake | 05708224 | 9 | $3,375 | Yes | Ash stand diversification planting and tending |
| Twin Points PWA Blowdown | Lake | 05409213 | 1 | $450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Upland Trail Resto | Lake | 05811236 | 31 | $32,550 | Yes | Spruce budworm fuels reduction and reforestation |
| Utilitarian | Lake | 05510235 | 76 | $79,800 | Yes | Spruce budworm fuels reduction and reforestation |
| Wanless Road DNR SBW Mulching | Lake | 06007236 | 26 | $27,300 | Yes | Spruce budworm fuels reduction and reforestation |
| Where's Waldo | Lake | 05311211 | 62 | $23,250 | Yes | Ash stand diversification planting and tending |

| Worm 1 | Lake | 05908205 | 96 | $43,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| --- | --- | --- | --- | --- | --- | --- |
| Yukon Cornelius 23 | Lake | 05510211 | 50 | $22,500 | Yes | Tree planting and tending for diversity enhancement and resilience |
| n/a | Mahnomen | 14440226 | 1 | $170 | Yes | Placeholder site |
| Camp Ripley - Amphitheater | Morrison | 13029209 | 22 | $3,300 | Yes | Rx fire and fuels prep |
| Camp Ripley - D-29-1 | Morrison | 13129207 | 24 | $3,600 | Yes | Rx fire and fuels prep |
| Lake Alex Woods SNA - Oak | Morrison | 13131215 | 20 | $3,400 | Yes | Rx fire and fuels prep |
| McDougall WMA - Oak Woods | Morrison | 03932229 | 57 | $9,690 | Yes | Rx fire and fuels prep |
| Ripley Esker East | Morrison | 04231218 | 31 | $5,270 | Yes | Rx fire and fuels prep |
| St. Croix Jack Pine | Pine | 04019213 | 32 | $5,440 | Yes | Rx fire and fuels prep |
| 1005 RX Burn | St. Louis | 06617235 | 36 | $5,400 | Yes | Rx fire and fuels prep |
| 4 Day 113 | St. Louis | 05613216 | 6 | $2,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| 4 Day 116 | St. Louis | 05613216 | 7 | $3,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Air Raid | St. Louis | 05714204 | 60 | $27,000 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Arcelor Mittal 16 | St. Louis | 05817202 | 14 | $5,250 | Yes | Ash stand diversification planting and tending |
| BENT KNIFE PU 1 | St. Louis | 06516211 | 15 | $6,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bird Head | St. Louis | 05512229 | 27 | $12,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bug Creek Hunter Walking Trail TNC | St. Louis | 05416233 | 12 | $4,800 | Yes | Riparian forest diversity planting and tending |
| Bundle Lake Road | St. Louis | 05713224 | 42 | $18,900 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bundle Lake Road North | St. Louis | 05713213 | 4 | $1,800 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bundle Lake Road Northeast | St. Louis | 05713213 | 2 | $900 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bundle Lake Road Northwest | St. Louis | 05713213 | 3 | $1,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bundle Lake Road South | St. Louis | 05713224 | 4 | $1,800 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Bundle Lake Road West | St. Louis | 05713224 | 3 | $1,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Clapper Road E | St. Louis | 05713216 | 15 | $6,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Clapper Road W | St. Louis | 05713216 | 13 | $5,850 | Yes | Tree planting and tending for diversity enhancement and resilience |

| Cloquet River Mud Creek TNC | St. Louis | 05413235 | 243 | $97,200 | Yes | Riparian forest diversity planting and tending |
| --- | --- | --- | --- | --- | --- | --- |
| Dempsey Creek 164 | St. Louis | 05719218 | 21 | $9,450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Dempsey Creek 174 | St. Louis | 05719218 | 10 | $4,500 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Dempsey Creek 197 | St. Louis | 05719218 | 17 | $7,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Dempsey Creek 213 | St. Louis | 05719218 | 11 | $4,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| EAST ECHO PU 12 | St. Louis | 06616234 | 24 | $10,800 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Fairbanks 250 | St. Louis | 05713236 | 21 | $22,050 | Yes | Spruce budworm fuels reduction and reforestation |
| Five Bears TNC | St. Louis | 05512217 | 37 | $14,800 | Yes | Riparian forest diversity planting and tending |
| Flapper PU 10 | St. Louis | 06718228 | 5 | $2,250 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Ghost Camp Bunching and Piling North | St. Louis | 05713202 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| Ghost Camp Bunching and Piling South | St. Louis | 05713212 | 12 | $12,600 | Yes | Spruce budworm fuels reduction and reforestation |
| Hilda Creek Sale | St. Louis | 06517236 | 427 | $448,350 | Yes | Spruce budworm fuels reduction and reforestation |
| Jawbone 1 | St. Louis | 05714216 | 35 | $15,750 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Knife River WP Restoration | St. Louis | 05212236 | 40 | $15,000 | Yes | Ash stand diversification planting and tending |
| Knute PU 10 | St. Louis | 06617201 | 16 | $7,200 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Luster PU 12 | St. Louis | 05912214 | 88 | $39,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Mar Creek PU 3 North | St. Louis | 06718226 | 2 | $900 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Mar Creek PU 3 South | St. Louis | 06718226 | 32 | $14,400 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Nigh Creek RX Burn | St. Louis | 06515220 | 54 | $8,100 | Yes | Rx fire and fuels prep |
| Owl King East 2 | St. Louis | 05412210 | 37 | $16,650 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Push and Glide | St. Louis | 06018225 | 58 | $8,700 | Yes | Rx fire and fuels prep |
| Red Pony TNC | St. Louis | 05612225 | 12 | $4,800 | Yes | Riparian forest diversity planting and tending |
| Rossini PBF 1 | St. Louis | 05412220 | 1 | $450 | Yes | Tree planting and tending for diversity enhancement and resilience |

| Rossini PBF 2 | St. Louis | 05412217 | 28 | $12,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| --- | --- | --- | --- | --- | --- | --- |
| Rossini PBF 3 | St. Louis | 05412220 | 109 | $49,050 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SBW DNR Tower 1 | St. Louis | 06316235 | 2 | $2,100 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 10 | St. Louis | 06316236 | 60 | $63,000 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 11 | St. Louis | 06316236 | 9 | $9,450 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 111 | St. Louis | 06717214 | 18 | $18,900 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 112 | St. Louis | 06717215 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 113 | St. Louis | 06717214 | 11 | $11,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 114 | St. Louis | 06717214 | 4 | $4,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 115 | St. Louis | 06717214 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 116 | St. Louis | 06717214 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 117 | St. Louis | 06717214 | 15 | $15,750 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 118 | St. Louis | 06717215 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 119 | St. Louis | 06717214 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 12 | St. Louis | 06316236 | 63 | $66,150 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 120 | St. Louis | 06717214 | 17 | $17,850 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 121 | St. Louis | 06717214 | 8 | $8,400 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 122 | St. Louis | 06717215 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 13 | St. Louis | 06316236 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 14 | St. Louis | 06419223 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 15 | St. Louis | 06419223 | 35 | $36,750 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 16 | St. Louis | 06419223 | 29 | $30,450 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 17 | St. Louis | 06419223 | 3 | $3,150 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 18 | St. Louis | 06419223 | 25 | $26,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 19 | St. Louis | 06419223 | 3 | $3,150 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 2 | St. Louis | 06316236 | 10 | $10,500 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 20 | St. Louis | 06419223 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 21 | St. Louis | 06419223 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 22 | St. Louis | 06419223 | 33 | $34,650 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 23 | St. Louis | 06419223 | 1 | $1,050 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 24 | St. Louis | 06419223 | 4 | $4,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 25 | St. Louis | 06419223 | 11 | $11,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 26 | St. Louis | 06419223 | 1 | $1,050 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 27 | St. Louis | 06316223 | 26 | $27,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 28 | St. Louis | 06316223 | 103 | $108,150 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 29 | St. Louis | 06316223 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 3 | St. Louis | 06316236 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 30 | St. Louis | 06316223 | 14 | $14,700 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 31 | St. Louis | 06316223 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 32 | St. Louis | 06316223 | 136 | $142,800 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 33 | St. Louis | 06316223 | 11 | $11,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 34 | St. Louis | 06316223 | 44 | $46,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 35 | St. Louis | 06415208 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 36 | St. Louis | 06415208 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 37 | St. Louis | 06415205 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 38 | St. Louis | 06415204 | 35 | $36,750 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 39 | St. Louis | 06415204 | 9 | $9,450 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 4 | St. Louis | 06316236 | 68 | $71,400 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 40 | St. Louis | 06415205 | 11 | $11,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 41 | St. Louis | 06415204 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 42 | St. Louis | 06415204 | 93 | $97,650 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 43 | St. Louis | 06415204 | 24 | $25,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 44 | St. Louis | 06415204 | 63 | $66,150 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 45 | St. Louis | 06415204 | 72 | $75,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 46 | St. Louis | 06415206 | 82 | $86,100 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 47 | St. Louis | 06415205 | 0 | $0 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 48 | St. Louis | 06415205 | 17 | $17,850 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 49 | St. Louis | 06415205 | 46 | $48,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 5 | St. Louis | 06316236 | 7 | $7,350 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 50 | St. Louis | 06415209 | 29 | $30,450 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 51 | St. Louis | 06415209 | 12 | $12,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 52 | St. Louis | 06415208 | 28 | $29,400 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 53 | St. Louis | 06515202 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 54 | St. Louis | 06515211 | 12 | $12,600 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 55 | St. Louis | 06515202 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 56 | St. Louis | 06515202 | 20 | $21,000 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 57 | St. Louis | 06515202 | 5 | $5,250 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 58 | St. Louis | 06515201 | 11 | $11,550 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 59 | St. Louis | 06515201 | 6 | $6,300 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 6 | St. Louis | 06316226 | 17 | $17,850 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 60 | St. Louis | 06515202 | 4 | $4,200 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 7 | St. Louis | 06316236 | 23 | $24,150 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 73 | St. Louis | 06412236 | 15 | $15,750 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 74 | St. Louis | 06412236 | 15 | $15,750 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 75 | St. Louis | 06412236 | 9 | $9,450 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 8 | St. Louis | 06316226 | 14 | $14,700 | Yes | Spruce budworm fuels reduction and reforestation |
| SBW DNR Tower 9 | St. Louis | 06316236 | 18 | $18,900 | Yes | Spruce budworm fuels reduction and reforestation |
| SKIBO MOGUL 1 | St. Louis | 05813219 | 20 | $9,000 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKIBO MOGUL 2 | St. Louis | 05814225 | 1 | $450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKIBO MOGUL 3 | St. Louis | 05813219 | 6 | $2,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKIBO MOGUL 4 | St. Louis | 05813219 | 1 | $450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKIBO MOGUL 5 | St. Louis | 05813219 | 1 | $450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKIBO MOGUL 6 | St. Louis | 05813230 | 1 | $450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKIBO MOGUL 7 | St. Louis | 05813219 | 1 | $450 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKIBO MOGUL 8 | St. Louis | 05813219 | 9 | $4,050 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SKINNER PU 1 | St. Louis | 06616233 | 8 | $3,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SLC Tresspass | St. Louis | 05713208 | 3 | $1,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| SQUADRON PU 8 | St. Louis | 06518208 | 23 | $10,350 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Skiblo Replant | St. Louis | 05812218 | 18 | $18,900 | Yes | Spruce budworm fuels reduction and reforestation |
| Skibo Hill Birch | St. Louis | 05713207 | 48 | $21,600 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Skibo Hill Spruce | St. Louis | 05713208 | 10 | $4,500 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Skibo Mill TNC | St. Louis | 05813235 | 9 | $3,600 | Yes | Riparian forest diversity planting and tending |
| Skinner PU 2 North | St. Louis | 06616233 | 6 | $2,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Skinner PU 2 South | St. Louis | 06616233 | 6 | $2,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| Squadron PU 1 Seed Tree | St. Louis | 06519213 | 24 | $10,800 | Yes | Tree planting and tending for diversity enhancement and resilience |
| St. Louis River East 306 | St. Louis | 05618219 | 19 | $7,125 | Yes | Ash stand diversification planting and tending |
| TEN OH SIX PU 1 | St. Louis | 06616232 | 10 | $4,500 | Yes | Tree planting and tending for diversity enhancement and resilience |
| TEN OH SIX PU 12 North | St. Louis | 06516205 | 2 | $900 | Yes | Tree planting and tending for diversity enhancement and resilience |
| TEN OH SIX PU 12 South | St. Louis | 06516208 | 6 | $2,700 | Yes | Tree planting and tending for diversity enhancement and resilience |
| V21-561426 | St. Louis | 05614226 | 27 | $12,150 | Yes | Tree planting and tending for diversity enhancement and resilience |
| West Two River TNC 1 | St. Louis | 06115214 | 3 | $1,200 | Yes | Riparian forest diversity planting and tending |
| West Two River TNC 2 | St. Louis | 06115215 | 4 | $1,600 | Yes | Riparian forest diversity planting and tending |
| What-To-Do Bunching and Piling | St. Louis | 05813213 | 39 | $40,950 | Yes | Spruce budworm fuels reduction and reforestation |
| White Corner RGMA 85 | St. Louis | 05815236 | 22 | $9,900 | Yes | Tree planting and tending for diversity enhancement and resilience |

| White Corner RGMA 98 | St. Louis | 05815236 | 11 | $4,950 | Yes | Tree planting and tending for diversity enhancement and resilience |
| --- | --- | --- | --- | --- | --- | --- |
| Whiteface River RMZ TNC | St. Louis | 05416203 | 9 | $3,375 | Yes | Ash stand diversification planting and tending |
| Whiteface River RMZ TNC | St. Louis | 05416203 | 9 | $3,600 | Yes | Riparian forest diversity planting and tending |
| Ruff-Nik WMA - North | Todd | 13132224 | 65 | $11,050 | Yes | Rx fire and fuels prep |
| Ruff-Nik WMA - South | Todd | 13132225 | 100 | $17,000 | Yes | Rx fire and fuels prep |

## Parcel Map