# Lessard-Sams Outdoor Heritage Council
Metro Big Rivers Phase 17
ML 2027 Request for Funding

## General Information

Date: 06/22/2026

Proposal Title: Metro Big Rivers Phase 17

Funds Requested: $20,569,000

Confirmed Leverage Funds: $920,000

Is this proposal Scalable?: Yes

### Manager Information

Manager's Name: Neal Feeken
Title: Executive Director
Organization: MN Valley Trust (Metro Big Rivers)
Address: 3815 East American Boulevard  
City: Bloomington, MN 55425
Email: nfeeken@mnvalleytrust.org
Office Number: 952-207-0247
Mobile Number: 952-207-0247
Fax Number:  
Website: www.mnvalleytrust.org

### Location Information

County Location(s): Washington, Sherburne, Dakota, Isanti, Hennepin, Carver, Scott, Chisago, Wright and Sibley.

Eco regions in which work will take place:

Metro / Urban

Activity types:

Protect in Fee

Restore

Enhance

Priority resources addressed by activity:

Prairie

Forest

Habitat

## Narrative

### Abstract

Metro Big Rivers 17 will protect 1,100 acres in fee-title, restore 140 acres, and enhance 724 acres of priority habitat in the Big Rivers' corridors in the Metropolitan Urbanizing Area (1,964 acres total). MBR projects benefit game and non-game wildlife and Species in Greatest Conservation Need (SGCN), and provide increased public access and nature connections for Twin City metro residents. This program protects and enhances additional critical habitat for myriad songbirds during spring and fall migration periods. Restoration and enhancement projects will include public participation through volunteering, demonstrating engagement from local community members, and contributing significant in-kind contributions.

### Design and Scope of Work

Metro Big Rivers 17 will protect, restore and enhance 1,964 acres of prioritized wildlife habitat in the Metropolitan Urban Area, with an emphasis on the Mississippi, Minnesota and St. Croix Rivers and their tributaries. Metro Big
Rivers’ work benefits wildlife, improves water quality and in-stream food availability, increases wildlife-based recreational opportunities, and connects metro residents with nature.

Friends of the Mississippi River (FMR) will enhance 192 acres at 8 sites to increase native plant diversity, improve pollinator and wildlife habitat, bolster water quality, and improve public access to natural spaces. Projects include restoration and enhancement tasks like invasive woody plant removal, seeding and planting of native prairie and forest species, mowing, spot-spraying, and prescribed burning. 14 acres of enhancement will occur on remnant native prairie.

Minnesota Valley Trust (MVT) will, through fee title acquisition, protect 200 acres river frontage, floodplain forest, wetland and upland habitat to expand the Minnesota Valley National Wildlife Refuge. Prospective lands are prioritized by the USFWS and will be restored/enhanced, then open for wildlife-based recreation. MVT will enhance an additional 475 acres of prairie/oak savanna habitat on multiple sites across Refuge units.

Trust for Public Land (TPL) will permanently protect 900 acres of at-risk wildlife habitat through fee-title acquisition. Additionally, TPL will restore/enhance 125 acres of prairie and forest habitat on the recently protected Keystone Woods WMA in Washington County. Prospective acquisitions are prioritized in state, regional, and local natural resource plans. Once acquired, these lands will be conveyed and managed by public partners and open for wildlife-based recreation.

Minnesota Land Trust (MLT) will restore and enhance 80 acres of high-quality habitats across 5 sites. Two of the sites contain 55 acres of prairie restorations in old fields. This work is directly adjacent to the Sherburne National Wildlife Refuge and will bridge the gap between the refuge and nearby prairie restorations on other MLT easements, thereby creating corridors for movement and expanding this important habitat complex. Two of the remaining sites will be 21 acres of wetland enhancements also adjacent to the Refuge, and the final site is 4 acres of wetland enhancement in Chisago County next to Kroon Lake.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

Metro Big Rivers projects protect and improve habitats needed by SGCN and other targeted species. Many of Minnesota’s forest and grassland SGCNs are migratory. Improving habitat along and near the Mississippi Flyway (the three big rivers) provides great benefits to all wildlife species, especially during critical migration periods.

Friends of the Mississippi River will conduct habitat enhancement at four sites located along the Mississippi River, within the Important Bird Area. This corridor provides critical habitat for neotropical migrant birds and numerous SGCN. FMR has been tracking breeding bird species at these sites, recording 11 SGCNs. The sites are also vital for many other species, especially native pollinators, and provide connectivity to other natural areas. In addition, three sites are situated along the Vermillion River, a major tributary to the Mississippi, and an additional site is located adjacent to the Minnesota River, just outside of the Minnesota Valley National Wildlife Refuge.

Minnesota Valley Trust will acquire lands identified through the USFWS Comprehensive Conservation Plan for the Minnesota Valley National Wildlife Refuge. This plan prioritizes lands for high biodiversity, connectivity, and ability to preserve habitat for SGCN.

Trust for Public Land will acquire land in fee that are identified and prioritized in state, regional, and local natural resource plans due to their high biodiversity significance, connectivity to existing public lands, and ability to preserve habitat for SGCN. Permanent protection from development, and subsequent habitat management increase breeding and migratory habitat for waterfowl, shorebirds, neo-tropical migrants, and non-migratory resident species, protect the diversity of native ecosystems, and improve connectivity and resilience.

Minnesota Land Trust targets its restoration/enhancement work to build high-quality habitat complexes that support SGCN and T&E species in the Metro area. Permanently-protected privately-owned lands
will be prioritized to build the size of and connections between existing protected lands, enhancing the ability of
these species to persist over the long term. Restoration and enhancement of habitat is proposed for lands already
protected through easement.

### What are the elements of this proposal that are critical from a timing perspective?

The three major rivers, which converge in the Metro Urbanizing Area (MUA), and identified in the LSOHC Ecological Section Vision and Priorities, are of significant importance to myriad migrating species and SGCN. Four intersecting issues create urgency for Metro Big Rivers Partnerships’ work in the MUA -- 1) continued decline of many wildlife species, most notably birds and pollinators, 2) declining habitat these species need to rebound and thrive, 3) rising land values and development and 4) metro residents’ need for access to nature nearby.

Protecting and enhancing habitat in the MUA is especially critical now, as land values and developments continue to rise, placing constant demand on lands throughout the area. MBR projects provide needed and significant wildlife habitat, improve connectivity and habitat values (especially for wildlife and SGCN) and increase much-needed public access to wildlife-based outdoor opportunities throughout the MUA, including hunting, fishing and wildlife observation.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

Protection partners prioritize work through science-based processes led by the public entities that will ultimately own interest in the properties (e.g., MN DNR, USFWS). Plans followed include Minnesota Biological Survey, Minnesota State Wildlife Action Plan, and the Comprehensive Conservation Plan for the Minnesota Valley National Wildlife Refuge. Actions are targeted toward building conservation corridors and  priority habitat complexes.
Restoration and enhancement partners use science-based criteria to prioritize activities. This includes consideration of the highest quality natural areas (as determined by MN Biological Survey), as well as prioritization of work within important ecological corridors identified by a coalition of conservation partners and based on rare species and sensitive landscape features. This prioritization ensures that projects reduce fragmentation and link natural areas within already-established corridors. All of the restoration and enhancement sites are located along or near the three big rivers and important tributaries - some of the most important ecological corridors for migrating and sedentary plant and animal life.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Minnesota's Wildlife Action Plan 2015-2025

Outdoor Heritage Fund: A 25 Year Framework

### Which LSOHC section priorities are addressed in this proposal?

Metro / Urban

Protect habitat corridors, with emphasis on the Minnesota, Mississippi, and St. Croix rivers (bluff to floodplain)

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

Metro Big Rivers focuses on habitat within the three big river corridors and their tributaries within the Metropolitan Urbanizing Area (MUA). We are building, expanding, connecting and restoring complexes and corridors of protected habitat that include wetlands, prairies, forests and aquatic habitat. Opportunities are prioritized for the potential to contribute to building a permanent conservation legacy that includes positive outcomes for wildlife and the public. They augment and expand other conservation activities the partners are conducting in the MUA.

MBR historically works in partnership with local, state and federal agency partners and with willing, conservation-minded landowners. High-quality lands have been, and are, protected through fee title or easement acquisition. Lands that are already under public protection but in a degraded state are targeted for restoration and enhancement, as are lands protected through MBR fee and easement acquisitions. Where possible, protected and restored lands are made available to the public for outdoor recreation, including hunting and fishing, thereby addressing the need to provide such opportunities close to home to a growing and diversifying urban population.

MBR 17 includes a diversity of projects that will significantly expand and improve the conservation legacy in the MUA. Our projects will protect, restore and enhance prairie, oak savanna, forest, wetland, grassland and shoreline habitat, all within the MUA.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

## Outcomes

### Programs in metropolitan urbanizing region:

A network of natural land and riparian habitats will connect corridors for wildlife and species in greatest conservation need ~ Partners work together to identify priority lands using existing data and public plans, then coordinate protection, restoration and enhancement activities in those priority areas. Work builds upon prior phases and is intended to continue into the future for maximum impact. Mapping shows progress in connecting corridors. Species collections and counts measure impact of activities over time on wildlife and Species in Greatest Conservation Need.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

This request is not supplanting or substituting for any previous funding that was not from a legacy fund and was used for the same purpose.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

All public partners have committed to maintaining restoration and enhancement habitat improvements.

All MBR restore/enhance partners will raise funds and work with partners to ensure the project benefits are maintained. FMR will continue hosting public and group volunteer events to maintain habitat investments.

Lands acquired in fee title by MVT for the Minnesota Valley National Wildlife Refuge will be sustained and maintained over the long-term by the USFWS. Habitat restoration / enhancement will be completed by MVT prior to transfer to the USFWS. 

MLT provides habitat management plans to landowners and helps them access resources and technical expertise to undertake restoration, enhancement and ongoing management.

Lands acquired in fee title by TPL will be conveyed to the DNR or local units of government for permanent stewardship. Estimated costs for initial restoration work are included in this proposal. TPL will work with DNR or LGUs to complete a restoration and management plan, and implementation of that plan will be conducted once land has been conveyed. These properties will be managed and maintained by the respective government entities according to OHF standards.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| Ongoing | MBR organizations, Local Partners, Private Landowners | Monitoring and assessment of restoration and enhancement projects | Target actions, engage local partners and landowners | Take restorative action to correct any damage |
| Post-Acquisition, Ongoing | MBR Organizations, Public Partners | Post acquired property | Develop & implement habitat restoration and enhancement plans | Transfer property to public partner, steward |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

MBR partners have a shared objective of providing all metro residents with high-quality natural spaces nearby. We believe everyone should be able to easily connect with nature, enjoy high-quality wildlife habitat and engage in wildlife-dependent recreation, regardless of race, ethnicity, or socio-economic status. Our projects benefit a diversity of communities, from lower-income, densely populated neighborhoods to urbanizing suburban/rural areas. Examples of how MBR engages and benefits diverse communities include: 

Friends of the Mississippi River actively engages residents in habitat work in their communities through targeted outreach for volunteer events. Their youth programming targets young people from diverse backgrounds for exploring environmental careers. FMR’s Environmental Stewards Institute increases underrepresented youth participating in environmental career pathway programs; at least 65% of participants identify as black, indigenous, or a person of color.  

Metro residents can step off the light rail and into the wildness on the Minnesota Valley National Wildlife Refuge to connect with nature and wildlife at no cost. The Refuge and Minnesota Valley Trust provide free busing for schools with a high percentage of low-income students and have a free lending program (e.g. snowshoes, fishing poles, field backpacks, binoculars). Their internship and apprenticeship program recruits a diversity of youth to explore the outdoors and conservation careers.  

Through its partnership with the MN Chapter of Backcountry Hunters and Anglers, Trust for Public Land facilitates mentored hunting and angling opportunities for diverse communities on public lands and waters across Minnesota, with a focus on ones protected by the OHF. Like mentee participants, the mentors come from historically marginalized communities with diverse ethnic and racial backgrounds. We know that seeing diversity in outdoor spaces helps foster a sense of representation, belonging and inclusion.  

Minnesota Land Trust’s commitment includes numerous projects to protect camps. The recent protection of the Girl Scouts’ Camp Elk River and past protection of Phyllis Wheatley Community Center’s Camp Katherine Parsons enables the youth of Minnesota to create lifelong memories and connections to natural spaces by providing opportunities for the camps to expand their programming while also protecting high-quality habitat.

## Activity Details

### Requirements

Will county board or other local government approval be formally sought** prior to acquisition, per 97A.056 subd 13(j)?  
No

Describe any measures to inform local governments of land acquisition under their jurisdiction:  
Local units of government will be notified of pending fee title acquisitions, as required by law.

Is the land you plan to acquire (fee title) free of any other permanent protection?  
Yes

Will restoration and enhancement work follow best management practices including MS 84.973 Pollinator Habitat Program?  
Yes

Is the restoration and enhancement activity on permanently protected land per 97A.056, Subd 13(f), tribal lands, and/or public waters per MS 103G.005, Subd. 15 or on lands to be acquired in this program?  
Yes

Where does the activity take place?

SNA

Permanently Protected Conservation Easements

County/Municipal

WMA

Refuge Lands

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
No

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

Is this land currently open for hunting and fishing?  
No

Will the land be open for hunting and fishing after completion?  
Yes

Describe any variation from the State of Minnesota regulations: 
Lands acquired for the Minnesota Valley National Wildlife Refuge will be open for public hunting and fishing according to the National Wildlife Refuge Improvement Act.  The lands will be opened through a public process prescribed by the Act.  We anticipate hunting and fishing opportunities will be like those already established for lands previously acquired for the Refuge.  For specific information, refer to the Refuge's website - https://www.fws.gov/refuge/minnesota-valley/visit-us/activities/hunting

Lands acquired by Trust for Public Land will be open for fishing and hunting.

Who will eventually own the fee title land?

State of MN

Federal

Local Unit of Government

County

Land acquired in fee will be designated as a:

WMA

National Wildlife Refuge

SNA

State Forest

AMA

Other : County Conservation Area

Will new trails or roads be developed or improved, beyond those used for maintenance and management, as a result of the proposed acquisition?  
No

Will the land that you acquire (fee or easement) be restored or enhanced within this proposal's funding and availability?  
Yes

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
Yes

If needed, please include any explanation of unspent funds.
Phase 11 - Fully expended, waiting on DNR to complete IDP activities
Phase 12 - Remaining restoration/enhancement funds expected to be complete by June 30, 2027 deadline. An additional $389,000 easement dollars have been spent since the last Status Update - closing 3 projects
Phase 13 - $672,000 has been committed to 3 Protection projects since the last Status Update. Additional Protection  and R/E projects in progress, on track to complete spend down by grant deadline
Phase 14 - $1,386,000 has been committed to Protection projects. Other Protection and R/E projects in progress, on track to complete spend down by grant deadline
Phase 15 - Projects in progress, on track to complete spend down by grant deadline

### Open OHF Appropriations - Data from Most Recent Status Update

| Project | Funding Amount Received | Amount Spent to Date | Funding Remaining | % Spent to Date |
| --- | --- | --- | --- | --- |
| ML 2026 - Metro Big Rivers 16 | $6,685,000 | - | $6,685,000 | 0.0% |
| ML 2025 - Metro Big Rivers Phase 15 | $6,793,000 | $838,500 | $5,954,500 | 12.34% |
| ML 2024 - Metro Big Rivers Phase 14 | $8,123,000 | $2,060,000 | $6,063,000 | 25.36% |
| ML 2023 - Metro Big Rivers Phase 13 | $15,339,000 | $12,432,800 | $2,906,200 | 81.05% |
| ML 2022 - Metro Big Rivers Phase 12 | $8,200,000 | $5,671,600 | $2,528,400 | 69.17% |
| ML 2021 - Metro Big Rivers Phase 11 | $4,229,000 | $3,886,200 | $342,800 | 91.89% |
| Totals | $49,369,000 | $24,889,100 | $24,479,900 | 50.41% |

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| FMR - Enhance 192 acres | June 2032 |
| MVT - Protect 200 acres through fee title acquisition | June 2031 |
| TPL - Protect 900 acres through fee title acquisition | June 2031 |
| TPL - Restore and enhance 125 acres | June 2031 |
| MVT - Enhance and restore 475 acres | June 2031 |
| MLT - Restore/Enhance 80 acres | June 2032 |

## Budget

### Grand Totals Across All Partnerships

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $1,035,000 | $62,500 | members, donors | $1,097,500 |
| Contracts | $3,394,000 | $325,000 | -, members, donors, MN Valley Trust, Foundation Grant | $3,719,000 |
| Fee Acquisition w/ PILT | $12,000,000 | - | - | $12,000,000 |
| Fee Acquisition w/o PILT | $3,200,000 | $250,000 | -, MN Valley Trust | $3,450,000 |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $18,000 | $2,000 | -, Private | $20,000 |
| Professional Services | $111,000 | - | - | $111,000 |
| Direct Support Services | $302,000 | $583,900 | -, Cities, Foundations, members, donors, MN Valley Trust, Private | $885,900 |
| DNR Land Acquisition Costs | $251,000 | - | - | $251,000 |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | $1,000 | - | - | $1,000 |
| Supplies/Materials | $99,000 | $1,000 | Cities, Foundations, members, donors | $100,000 |
| DNR IDP | $158,000 | - | - | $158,000 |
| Grand Total | $20,569,000 | $1,224,400 | - | $21,793,400 |

### Partner: FMR

#### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $125,000 | $62,500 | members, donors | $187,500 |
| Contracts | $1,069,000 | $50,000 | members, donors | $1,119,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $11,000 | - | - | $11,000 |
| Professional Services | - | - | - | - |
| Direct Support Services | $91,000 | $90,900 | Cities, Foundations, members, donors | $181,900 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | $94,000 | $1,000 | Cities, Foundations, members, donors | $95,000 |
| DNR IDP | - | - | - | - |
| Grand Total | $1,390,000 | $204,400 | - | $1,594,400 |

#### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| FMR Staff (Ecologists, Conservation Director, Bookkeeper, College intern) | 0.27 | 4.0 | $125,000 | $62,500 | members, donors | $187,500 |

### Partner: MLT

#### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $250,000 | - | - | $250,000 |
| Contracts | $275,000 | - | - | $275,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $7,000 | - | - | $7,000 |
| Professional Services | - | - | - | - |
| Direct Support Services | $68,000 | - | - | $68,000 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | $1,000 | - | - | $1,000 |
| Supplies/Materials | $5,000 | - | - | $5,000 |
| DNR IDP | - | - | - | - |
| Grand Total | $606,000 | - | - | $606,000 |

#### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Restoration program staff | 0.5 | 5.0 | $250,000 | - | - | $250,000 |

### Partner: MVT

#### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | - | - | - | - |
| Contracts | $1,750,000 | $175,000 | MN Valley Trust | $1,925,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | $2,200,000 | $250,000 | MN Valley Trust | $2,450,000 |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | - | - | - | - |
| Professional Services | - | - | - | - |
| Direct Support Services | - | $350,000 | MN Valley Trust | $350,000 |
| DNR Land Acquisition Costs | $11,000 | - | - | $11,000 |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | - | - | - | - |
| DNR IDP | - | - | - | - |
| Grand Total | $3,961,000 | $775,000 | - | $4,736,000 |

### Partner: TPL

#### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $660,000 | - | - | $660,000 |
| Contracts | $300,000 | $100,000 | Foundation Grant | $400,000 |
| Fee Acquisition w/ PILT | $12,000,000 | - | - | $12,000,000 |
| Fee Acquisition w/o PILT | $1,000,000 | - | - | $1,000,000 |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | - | $2,000 | Private | $2,000 |
| Professional Services | $111,000 | - | - | $111,000 |
| Direct Support Services | $143,000 | $143,000 | Private | $286,000 |
| DNR Land Acquisition Costs | $240,000 | - | - | $240,000 |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | - | - | - | - |
| DNR IDP | $158,000 | - | - | $158,000 |
| Grand Total | $14,612,000 | $245,000 | - | $14,857,000 |

#### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| TPL Staff (Protection, Legal) | 0.9 | 4.0 | $660,000 | - | - | $660,000 |

Amount of Request: $20,569,000
Amount of Leverage: $1,224,400
Leverage as a percent of the Request: 5.95%
DSS + Personnel: $1,337,000
As a % of the total request: 6.5%
Easement Stewardship: -
As a % of the Easement Acquisition: -

### Leverage Funding Table

|  | Leverage Amount Committed | Leverage Amount Confirmed (of Committed Funds) | Leverage Amount Anticipated | Total Leverage |
| --- | --- | --- | --- | --- |
| Amount: | $920,000 | $920,000 | $304,400 | $1,224,400 |
| % of Total Leverage: | 75.14% | 75.14% | 24.86% |  |

N/A

Detail leverage sources and confirmation of funds: 
Leverage includes committed and anticipated funds from the Metro Big Rivers partners, cities, private landowners, foundations and other private donors.

Does this proposal have the ability to be scalable?  
Yes

### If the project received 50% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
A reduction in funding would reduce outputs (acres/activities). The reduction will not be exactly proportional, as partners have some fixed costs that do not change based on project size.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS expenses are scalable, but not proportionately, due to grant management, landowner outreach and other fixed costs. Some fee acquisitions fail to close, but still have costs.

### If the project received 30% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
A reduction in funding would reduce outputs (acres/activities). The reduction will not be exactly proportional, as partners have some fixed costs that do not change based on project size.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS expenses are scalable, but not proportionately, due to grant management, landowner outreach and other fixed costs. Some fee acquisitions fail to close, but still have costs.

### What other dedicated funds may collaborate with or contribute to this proposal?

### Personnel

Has funding for these positions been requested in the past?  
Yes

Please explain the overlap of past and future staffing and position levels previously received and how that is coordinated over multiple years? 
FTEs listed in the proposal are an estimate of the personnel time required to deliver the grant outputs included in this proposal. Our basis for billing is the individual projects we work on, ensuring allocation to the appropriate grant award. By using a timesheet-based approach, we use only those personnel funds actually expended to achieve the goals of the grant.

### Contracts

What is included in the contracts line?  
FMR, MLT, TPL, MVT - Restoration / enhancement contracts with service providers. 
TPL - Potential site clean-up and initial restoration activities.

### Professional Services

What is included in the Professional Services line?

Appraisals

Design/Engineering

Other : Phase 1 Environmental Review

Surveys

### Fee Acquisition

What is the anticipated number of fee title acquisition transactions?  
4 to 7

### Travel

Does the amount in the travel line include equipment/vehicle rental?  
Yes

Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging  
NA

I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:  
Yes

### Direct Support Services

How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?  
FMR – As of October 27, 2023, FMR’s DSS rate has been approved by DNR staff. The rate includes the allowable direct and necessary expenditures that are not captured in other line items in the budget. A portion not exceeding 50% of these costs are requested from the grant and the balance is contributed as leverage.

MLT - In a process approved by the DNR on March 17, 2017, MLT's DSS rate includes the allowable direct and
necessary expenditures that are not captured in other line items in the budget. This is similar to the MLT’s
proposed federal indirect rate. MLT will apply this DNR-approved rate only to personnel expenses.

TPL - DSS rate is based upon our federal rate which has been approved by the DNR. 50% of these costs are requested from the grant, 50% is contributed as leverage. 

MVT is not requesting DSS but is offering all foregone DSS as leverage. MVT is estimating these costs at 15% on eligible line items.

### Other Equipment/Tools

Give examples of the types of Equipment and Tools that will be purchased?  
Hand tools, saws, brush cutters, GPS devices, safety gear and other necessary equipment to complete restoration and enhancement activities.

## Federal Funds

Do you anticipate federal funds as a match for this program?  
No

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 0 | 85 | 0 | 55 | 140 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 830 | 830 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 270 | 270 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 184 | 40 | 500 | 724 |
| Total | 0 | 269 | 40 | 1,655 | 1,964 |

### Restoration/Enhancement Acres of OHF Acquired Lands (Table 1a.1)

|  | RESTORE: Lands acquired in this proposal | RESTORE: Lands acquired with previous OHF appropriations (<5yrs old) | RESTORE Total | ENHANCE: Lands acquired in this proposal | ENHANCE: Lands acquired with previous OHF appropriations (<5yrs old) | ENHANCE Total |
| --- | --- | --- | --- | --- | --- | --- |
| Protect in Fee with State PILT Liability | - | 85 | 85 | - | 40 | 40 |
| Protect in Fee w/o State PILT Liability | - | 0 | 0 | 0 | 75 | 75 |
| Protect in Easement | - | - | - | - | - | - |
| Total | - | 85 | 85 | 0 | 115 | 115 |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | 85 | 0 | 75 | 148 |
| Non-DNR Lands (city, state, federal, etc.) | 0 | 0 | 36 | 440 |
| Easements | 55 | - | 4 | 21 |
| Total | 140 | 0 | 115 | 609 |

### How many of these Prairie acres are Native Prairie? (Table 1b)

| Type | Native Prairie (acres) |
| --- | --- |
| Restore | 0 |
| Protect in Fee with State PILT Liability | 0 |
| Protect in Fee w/o State PILT Liability | 0 |
| Protect in Easement | 0 |
| Enhance | 14 |
| Total | 14 |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | - | $164,000 | - | $400,000 | $564,000 |
| Protect in Fee with State PILT Liability | - | - | - | $13,166,000 | $13,166,000 |
| Protect in Fee w/o State PILT Liability | - | - | - | $3,346,000 | $3,346,000 |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | $1,266,000 | $261,000 | $1,966,000 | $3,493,000 |
| Total | - | $1,430,000 | $261,000 | $18,878,000 | $20,569,000 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 140 | 0 | 0 | 0 | 0 | 140 |
| Protect in Fee with State PILT Liability | 830 | 0 | 0 | 0 | 0 | 830 |
| Protect in Fee w/o State PILT Liability | 270 | 0 | 0 | 0 | 0 | 270 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 | 0 |
| Enhance | 724 | 0 | 0 | 0 | 0 | 724 |
| Total | 1,964 | 0 | 0 | 0 | 0 | 1,964 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | $564,000 | - | - | - | - | $564,000 |
| Protect in Fee with State PILT Liability | $13,166,000 | - | - | - | - | $13,166,000 |
| Protect in Fee w/o State PILT Liability | $3,346,000 | - | - | - | - | $3,346,000 |
| Protect in Easement | - | - | - | - | - | - |
| Enhance | $3,493,000 | - | - | - | - | $3,493,000 |
| Total | $20,569,000 | - | - | - | - | $20,569,000 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | - | $1,929 | - | $7,272 |
| Protect in Fee with State PILT Liability | - | - | - | $15,862 |
| Protect in Fee w/o State PILT Liability | - | - | - | $12,392 |
| Protect in Easement | - | - | - | - |
| Enhance | - | $6,880 | $6,525 | $3,932 |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | $4,028 | - | - | - | - |
| Protect in Fee with State PILT Liability | $15,862 | - | - | - | - |
| Protect in Fee w/o State PILT Liability | $12,392 | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | $4,824 | - | - | - | - |

### Target Lake/Stream/River Feet or Miles

7 miles

## Parcels

Sign-up Criteria?  
No

Explain the process used to identify, prioritize, and select the parcels on your list:  
FMR  works with their public partners and other interested stakeholders to identify priority projects and areas.  Criteria includes ecological and habitat value and potential (biodiversity, size and location), congruence with existing plans and priority areas, adjacency and connectedness to other public and protected lands and complexes, willing and committed landowners and leveraged opportunities.

MVT seeks to acquire land within the boundaries established by the USFWS for the Minnesota Valley National Wildlife Refuge in its Comprehensive Conservation Plan. Within those boundaries, parcels are prioritized based on adjacency or proximity to lands already publicly-protected, the opportunity to protect lands from development and restore habitat to meet ecological and public use objectives, and the feasibility of completing large blocks of protected and publicly-managed lands over time. 

TPL works with its public partners (Minnesota DNR and local units of government) to identify priority opportunities that expand on and create new public conservation investments that protect high-quality wetland, woodland, prairie and riparian habitat.

MLT prioritizes parcels for restoration and enhancement that are of high ecological significance, adjacent or close to public conservation investments and owned by landowners committed to conservation.

### Restore / Enhance Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection | Description |
| --- | --- | --- | --- | --- | --- | --- |
| MVT - Rapids Lake Lundquist | Carver | 11524236 | 50 | $27,500 | Yes | Oak savanna enhancement |
| MVT - Rapids Lake Unit #2 | Carver | 11524225 | 57 | $25,000 | Yes | Oak Savanna enhancement |
| MVT - Rapids Lake VC | Carver | 11423206 | 1 | $5,000 | Yes | Oak savanna enhancement |
| MVT - San Francisco Belter Unit | Carver | 11424225 | 10 | $235,000 | Yes | Oak Savanna enhancement |
| MVT -Perbix WPA | Carver | 11526234 | 20 | $25,000 | Yes | Grassland enhancement |
| MVT -Tiger Lake WPA | Carver | 11526215 | 50 | $15,000 | Yes | Grassland enhancement |
| MVT-Rapids Lake Unit North | Carver | 11524225 | 90 | $530,000 | Yes | Oak Savanna enhancement |
| MLT - Kroon Lake (Fredell) | Chisago | 03320210 | 4 | $75,000 | Yes | Wetland enhancements on 2 basins |
| FMR - Dakota Conservation Area | Dakota | 11517232 | 6 | $72,700 | Yes | nhance 4.5 acres of prairie and 2 acres of riverside forest through invasive wood follow-up, native seeding, and prescribed burning. |
| FMR - Hastings River Flats | Dakota | 11517221 | 22 | $83,300 | Yes | Enhance 21.5 acres of restored priarie through prescribed burns and seeding |
| FMR - Lake Rebecca Park | Dakota | 11517221 | 23 | $90,300 | Yes | Enhance 23 acres of restored priarie through prescribed burns and seeding |
| FMR - Vermillion Falls Park | Dakota | 11517234 | 8 | $76,500 | Yes | Enhance 8 acres of prairie through prescribed burns and native seeding |
| FMR - Vermillion River Linear Park | Dakota | 11517233 | 9 | $216,600 | Yes | Enhance 9 acres of prairie through woody invasive tree removal |
| MVT -Soberg WPA | Dakota | 11421235 | 25 | $5,000 | Yes | Grassland enhancement |
| FMR -BF Nelson Park | Hennepin | 02924214 | 6 | $117,400 | Yes | Enhance 6 acres of forest through invasive shrub removal, seeding, and planting |
| MVT - Long Meadow Lake | Hennepin | 02723218 | 15 | $50,000 | Yes | Floodplain forest enhancement |
| MVT - Long Meadow Lake BLVC Unit | Hennepin | 02723206 | 12 | $250,000 | Yes | Oak savanna enhancement |
| MVT - Upgrala Unit | Hennepin | 11622233 | 72 | $100,000 | Yes | Grassland/Wetland enhancement |
| MVT - Wilkie Unit | Hennepin | 11522201 | 16 | $100,000 | Yes | Oak Savanna restoration |
| FMR - Eagle Creek AMA | Scott | 11521218 | 35 | $386,500 | Yes | Enhance 35 acres of prairie (9.5 native prairie) through woody removal, prescribed burns, and seeding |
| FMR - Houlton Conservation Area | Sherburne | 03326233 | 83 | $346,400 | Yes | Enhance 83 acres of restored prairie through prescribed burns and native seeding |
| MLT - LongPond Elk Farm (Angstman 1) wetland | Sherburne | 03526222 | 10 | $25,000 | Yes | Wetland enhancements on 2 basins |
| MLT - LongPond Elk Farm (Angstman 3) wetland | Sherburne | 03526223 | 11 | $10,000 | Yes | Wetland enhancement on 1 basic |
| MLT - Sherburne Hardwoods (Anderson Stombaugh 2) | Sherburne | 03428212 | 40 | $120,000 | Yes | Prairie restoration |
| MLT - Sherburne Hardwoods (Nystrom) | Sherburne | 03428212 | 15 | $45,000 | Yes | Prairie restoration |
| MVT - Redhead WPA | Sibley | 11426222 | 40 | $25,000 | Yes | Grassland/Wetland enhancement |
| TPL - Keystone Woods WMA | Washington | 03120218 | 800 | $1,500,000 | Yes | Restore 600 acres of prairie, enhance 200 acres of forest |

### Protect in Fee Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection |
| --- | --- | --- | --- | --- | --- |
| MVT - Rapids Lake Unit Addition, MN Valley National Wildlife Refuge | Carver | 11423206 | 118 | $826,000 | No |
| MVT - San Francisco Unit Addition, MN Valley National Wildlife Refuge | Carver | 11424215 | 353 | $1,147,250 | No |
| MVT - San Francisco Unit Addition, MN Valley National Wildlife Refuge | Carver | 11424212 | 168 | $546,000 | No |
| MVT - Soberg WPA Addition, | Dakota | 11421235 | 220 | $2,400,000 | No |
| MVT - Blakeley Unit Addition, MN Valley National Wildlife Refuge | Scott | 11326236 | 194 | $630,500 | No |
| TPL - Ney WMA Addition 3 | Scott | 11323225 | 193 | $1,500,000 | No |
| TPL - Mississippi Sherburne North | Sherburne | 03327235 | 34 | $1,200,000 | No |
| TPL - Nesvig AMA | Washington | 02722213 | 200 | $5,000,000 | No |
| TPL - Mississippi River Conservation Area | Wright | 12123218 | 133 | $3,500,000 | No |

### Protect Parcels with Buildings

| Name | County | TRDS | Acres | Est Cost | Existing Protection | Buildings | Value of Buildings |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TPL - Patterson Lake WMA addition | Carver | 11625220 | 755 | $9,800,000 | No | 3 | $100,000 |
| MVT - Upgrala Unit Addition, MN Valley National Wildlife Refuge | Hennepin | 11622233 | 116 | $1,200,000 | No | 2 | $0 |
| TPL - Becklin Homestead Park | Isanti | 03624224 | 57 | $400,000 | No | 1 | $50,000 |

## Parcel Map