# Lessard-Sams Outdoor Heritage Council
Minnesota Conservation Reserve Enhancement Program (MN CREP)
ML 2027 Request for Funding

## General Information

Date: 06/22/2026

Proposal Title: Minnesota Conservation Reserve Enhancement Program (MN CREP)

Funds Requested: $10,000,000

Confirmed Leverage Funds: -

Is this proposal Scalable?: Yes

### Manager Information

Manager's Name: Dusty Van Thuyne
Title: Easement Program Coordinator
Organization: Board of Water and Soil Resources
Address: 520 Lafayette Road North  
City: St. Paul, MN 55155
Email: dusty.vanthuyne@state.mn.us
Office Number: 651-539-2573
Mobile Number:  
Fax Number:  
Website: https://bwsr.state.mn.us/

### Location Information

County Location(s):

Eco regions in which work will take place:

Northern Forest

Forest / Prairie Transition

Prairie

Metro / Urban

Southeast Forest

Activity types:

Protect in Easement

Priority resources addressed by activity:

Prairie

Wetlands

## Narrative

### Abstract

This program will use the Minnesota Conservation Reserve Enhancement Program (MN CREP) partnership to protect and restore approximately 1,020 acres of previously drained wetlands, uplands, and riparian areas on approximately 17 easements. The Minnesota Board of Water and Soil Resources (BWSR) will utilize the Reinvest in Minnesota (RIM) easement program in partnership with local Soil and Water Conservation Districts (SWCDs) to restore high priority habitat within the 66 county MN CREP area. The program will utilize a ranking and selection process and be implemented locally by SWCD staff with assistance from the United States Department of Agriculture (USDA).

### Design and Scope of Work

This program will utilize funds to the greatest extent possible by leveraging federal funding through MN CREP. The MN CREP is a partnership between the USDA and BWSR that provides voluntary conservation easement opportunities for landowners. MN CREP focuses on protecting environmentally sensitive land across 66 counties in southern and western Minnesota. Through this program, farmers and agricultural landowners establish and maintain permanent conservation practices, ensuring long-term environmental benefits.

How it works:
•	Landowners enroll in the federally funded Conservation Reserve Program (CRP) for 14-15 years. Administered by the USDA Farm Service Agency (USDA-FSA), CRP repurposes agricultural land for conservation rather than farming or ranching.
•	The same land is also enrolled in a state-funded perpetual conservation easement through the RIM program, managed by BWSR. Landowners retain private ownership while the land is permanently restored and enhanced for conservation benefits.

MN CREP will protect the highest-priority areas across 66 counties by: 
•	Targeting riparian areas and marginal agricultural land for conservation.
•	Enhancing habitat for wildlife, pollinators, and non-game species.
•	Restoring hydrology, improving water infiltration, and mitigating flood risks.
•	Reducing nitrate contamination in drinking water supplies.

MN CREP focuses on four main Conservation Practices (CPs) that have been identified the MN CREP Agreement: 
•	CP2 Native Grasses
•	CP21 Filter Strips
•	CP23 Wetland Restoration, Floodplain
•	CP23A Wetland Restoration, Non-Floodplain
	
MN CREP is a local-state-federal partnership delivered locally by SWCDs and BWSR. In addition, the MN CREP partnership is possible through collaboration among many local, state and federal partners including the USDA-FSA, USDA-NRCS, Pheasants Forever (PF), the Minnesota Department of Natural Resources (DNR), Minnesota Department of Agriculture (MDA), Minnesota Pollution Control Agency (MPCA), Minnesota Department of Health (MDH), and over 70 supporting organizations and agencies.

BWSR staff will coordinate with federal partners on the overall MN CREP process and program oversight. In addition, BWSR staff will be responsible for easement acquisition. Local staff will promote CRP contracts and RIM easements, assist with easement processing and provide key essential technical assistance and project management services.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

An expansion of wetland, prairie, and riparian habitat availability through this program may alleviate pressure on those species that are most sensitive to habitat changes occurring on the landscape. This proposal targets wetlands, prairies, and buffers, some of the most important habitats used by the Species of Greatest Conservation Need (SGCN). "A statewide look at the species-habitat relationships show that prairies, rivers, and wetlands are the three habitats used by the most SGCN. These are the habitats that have also experienced some of the greatest loss and degradation in the state." (Tomorrow's Habitat for the Wild & Rare, p.30). MN CREP will help protect and restore these habitats.

Of the over 2,000 known wildlife species in Minnesota, 543 species, or approximately 27%, are at risk because they are rare, their populations are declining, or they face serious threats that may cause them to decline. Examples of SGCN in the MN CREP area include the Common Five-lined Skink (state status = species of special concern), Twospotted Skipper, Northern Pintail, American Black Duck, Grasshopper Sparrow, Upland Sandpiper, Sedge Wren, Dickcissel, and Western Grebe. In addition to the SGCN, the threatened or endangered species targeted in this proposal include the Dakota Skipper (state status = endangered; federal status = threatened), Poweshiek Skipper (state and federal status = endangered), and Rusty Patched Bumble Bee (federal status = endangered).

Diverse vegetation, access to a water resource, and protection from pesticides are important to Minnesota's native pollinator species. BWSR's native vegetation guidelines and pollinator initiative have outlined the RIM program's commitment to protecting native pollinators. Complexes and corridors targeted through MN CREP provide areas that are safe from pesticides and are natural passageways for pollinators. Targeted pollinator species include the Monarch Butterfly and solitary bee species including Leafcutter Bees, Mason Bees, and Yellow-faced Bees.

### What are the elements of this proposal that are critical from a timing perspective?

This proposal has the opportunity to leverage federal funding through CRP. CRP is USDA’s flagship conservation program, which celebrated its 40th anniversary in 2025.

Minnesota continues to see a loss of grasslands and CRP acres each year. This exodus is being driven by high land prices and increased pressure for alternative uses. CRP contracts continue to expire (275,672 acres with a contract expiring in Minnesota during federal fiscal years 2027 - 2030) and farming pressure leads to more habitat fragmentation and agricultural fields within the floodplain. It is critical to retain as many acres of habitat in the most important locations. A combination of permanent protection with RIM and re-enrollment of CRP, when possible, will reduce this impact from habitat loss.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

Through a combination of targeted outreach, eligibility screening, and a scoring and ranking process, each site is considered on its benefits to the surrounding landscape, as well as the site-specific features. 

During the application process, a review of adjacent permanent habitat and easement size is conducted to evaluate a site's importance as a corridor or extension to an existing habitat complex. Applications are awarded points based on the adjacency of permanently protected land, including publicly accessible land, or another RIM easement; with the highest number of points being awarded to applications creating the largest habitat complex size or with the most number of permanently protected land, including publicly accessible land, or another RIM easement within 1.5 miles. The lowest number of points are awarded to applications that do not create large habitat complexes are have little permanently protected land, including publicly accessible land, or another RIM easement within 1.5 miles.

As we implement this project, we will utilize similar science-based considerations that have been historically used by the RIM programs.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Long Range Duck Recovery Plan

Outdoor Heritage Fund: A 25 Year Framework

### Which LSOHC section priorities are addressed in this proposal?

Forest / Prairie Transition

Protect, enhance, and restore wild rice wetlands, shallow lakes, wetland/grassland complexes, aspen parklands, and shoreland that provide critical habitat for game and nongame wildlife

Metro / Urban

Protect habitat corridors, with emphasis on the Minnesota, Mississippi, and St. Croix rivers (bluff to floodplain)

Northern Forest

Protect shoreland and restore or enhance critical habitat on wild rice lakes, shallow lakes, cold water lakes, streams and rivers, and spawning areas

Prairie

Protect, enhance, or restore existing wetland/upland complexes, or convert agricultural lands to new wetland/upland habitat complexes

Southeast Forest

Protect, enhance, and restore habitat for fish, game, and nongame wildlife in rivers, cold-water streams, and associated upland habitat

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

This voluntary program will remove environmentally sensitive land from agricultural production and implement conservation practices through perpetual easements.

Southeast Forest and Northern Forest Sections - protection and restoration of riparian buffers and associated upland habitat provides benefits for both game and nongame wildlife.

Forest/Prairie Transition Section - this program targets and restores wetland/grassland complexes and corridors. This reflects the outcome of diverse and productive grasslands and wetlands that are connected by corridors, providing multiple benefits in the face of major stressors.

Metro Section - the focus is on corridors, as sites are analyzed for their function as habitat linkages.

Prairie Section - this program targets and restores wetland/grassland complexes and retiring marginal agricultural land. This program also prioritizes expiring CRP acres.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

## Outcomes

### Programs in forest-prairie transition region:

Wetland and upland complexes will consist of native prairies, restored prairies, quality grasslands, and restored shallow lakes and wetlands ~ A summary of the total acres acquired through this appropriation will be reported. On-site inspections are performed every three years and compliance checks are performed in the other two years to ensure maintained outcomes. An increase of native grassland habitat is expected to increase the carrying capacity of grassland-dependent wildlife. This would have a positive impact on both game and non-game species. We expect more abundant populations of endangered, threatened, special concern and game species as these areas are restored.

### Programs in metropolitan urbanizing region:

A network of natural land and riparian habitats will connect corridors for wildlife and species in greatest conservation need ~ A summary of the total acres acquired through this appropriation will be reported. On-site inspections are performed every three years and compliance checks are performed in the other two years to ensure maintained outcomes. An increase of native grassland habitat is expected to increase the carrying capacity of grassland-dependent wildlife. This would have a positive impact on both game and non-game species. We expect more abundant populations of endangered, threatened, special concern and game species as these areas are restored.

### Programs in the northern forest region:

Increased availability and improved condition of riparian forests and other habitat corridors ~ A summary of the total acres acquired through this appropriation will be reported. On-site inspections are performed every three years and compliance checks are performed in the other two years to ensure maintained outcomes. An increase of native grassland habitat is expected to increase the carrying capacity of grassland-dependent wildlife. This would have a positive impact on both game and non-game species. We expect more abundant populations of endangered, threatened, special concern and game species as these areas are restored.

### Programs in prairie region:

Expiring CRP lands are permanently protected ~ A summary of the total acres acquired through this appropriation will be reported. On-site inspections are performed every three years and compliance checks are performed in the other two years to ensure maintained outcomes. An increase of native grassland habitat is expected to increase the carrying capacity of grassland-dependent wildlife. This would have a positive impact on both game and non-game species. We expect more abundant populations of endangered, threatened, special concern and game species as these areas are restored.

### Programs in southeast forest region:

Rivers, streams, and surrounding vegetation provide corridors of habitat ~ A summary of the total acres acquired through this appropriation will be reported. On-site inspections are performed every three years and compliance checks are performed in the other two years to ensure maintained outcomes. An increase of native grassland habitat is expected to increase the carrying capacity of grassland-dependent wildlife. This would have a positive impact on both game and non-game species. We expect more abundant populations of endangered, threatened, special concern and game species as these areas are restored.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

This funding request is not supplanting existing funding or a substitution for any previous funding.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

BWSR is responsible for monitoring and enforcement of RIM easements. BWSR partners with local SWCDs to carry out oversight, monitoring and inspection of conservation easements. Easements are inspected every year for the first five years beginning the year after the easement is recorded. Thereafter, on-site inspections are performed every three years and compliance checks are performed in the other two years. SWCDs document findings and report to BWSR on each site inspection conducted. A non-compliance procedure is implemented when potential violations are identified.

Perpetual monitoring and enforcement costs are $10,000 per easement. This value is based on using SWCD staff for monitoring and preliminary enforcement. The amount includes costs of BWSR and local government unit staff time as well as costs for encouraging voluntary compliance, addressing potential violations and legal enforcement.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| 2027 - Ongoing | Landowner Responsibility | Maintain compliance with easements. | - | - |
| 2027 - Ongoing | Stewardship Account | Inspections every year for the first five years; then every third year. | Corrective actions of any violations. | Enforcement action taken by MN Attorney General's office. |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

Generally, RIM priority areas are focused on rural communities across the state due to the nature of the program and payment rates. Review of the Environmental Justice map produced by the MPCA shows RIM easement programs overlap with many identified environmental justice areas across the state, particularly those areas that are identified by lower than state median incomes. Lower annual income areas of the state benefit from RIM in several ways, including financial benefits for landowners through easement payments. The individual program may also require seeding and wetland restoration work by local contractors. The work by SWCD staff also includes outreach, monitoring and maintenance which helps maintain and grow rural jobs and economies.

## Activity Details

### Requirements

Is the land you plan to acquire (easement) free of any other permanent protection?  
Yes

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
Yes

Explain what will be planted and include the maximum percentage of any acquired parcel that would be planted into foodplots by the proposer or the end owner of the property:
In certain circumstances, wildlife food plots are an allowable use on RIM easements as part of an approved Conservation Plan. Annual or perennial food plots may be allowed at the owner’s expense. Food plots must be maintained annually. If a food plot is discontinued, it must be immediately replanted to appropriate high-quality, permanent native vegetative cover and the associated establishment cost is the responsibility of the landowner(s). Food plot size and the number of food plots allowed are based on the size of the easement. Food plots will not exceed more than 10% of the easement area or will not exceed a maximum acreage depending on the size of the easement.

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

Will the eased land be open for public use?  
Yes

Describe the expected public use: 
RIM easements do not require that private land is open for public use; however, this question is also evaluated on public benefit and RIM easements do provide a significant public benefit; often expanding wildlife habitat near public lands; and do not limit the potential for the land to be open to the public through other programs. SWCD and other partner staff who work with landowners on RIM easements are also usually the staff who enroll landowners into the DNR Walk-In Access (WIA) program. The WIA program is available in 54 counties, all of which are eligible for RIM. Conversations about WIA between the SWCDs and interested landowners occur at the time the landowner submits an easement application. BWSR’s Conservation Easement Application includes a question for a landowner to indicate if they are interested in enrolling in WIA if eligible.

RIM’s statutory language requires restriction of building and agricultural activities on an easement. If RIM also required public access, the landowner would be retaining almost no private rights to the land and still paying property taxes. RIM easement land is still in private ownership and the landowner still pays property taxes and is still consistent with the statutory goals of the Outdoor Heritage Fund of protection and restoration of habitat. Minnesota Statute 97A.056 states “. . . the fund must be expended to restore, protect, and enhance wetlands, prairies, forests, and habitat for fish, game, and wildlife.” and “The council shall make recommendations . . . that directly relate to the restoration, protection, and enhancement of
wetlands, prairies, forests, and habitat for fish, game, and wildlife, and that prevent forest fragmentation, encourage forest consolidation, and expand restored native prairie.”

Criteria in RIM program scoresheets used to evaluate and prioritize parcels funded include proximity of the easement land to lands that are in public ownership and/or open to public hunting. Parcels immediately adjacent to public land or that would connect or expand larger existing habitat areas receive additional points in the scoring and ranking process than a parcel that does not provide that benefit. Wildlife do not follow property lines; therefore protected private lands adjacent to and near public lands create complexes of public and private land that provide high quality habitat supporting wildlife, including recreationally hunted species, allowing them to thrive on and off public lands. Protected private lands also add visual and
noise buffers that allow users of public land to better enjoy their experiences.

Will new trails or roads be developed or improved, beyond those used for maintenance and management, as a result of the proposed acquisition?  
Yes

Describe the types of trails or roads and the allowable uses: 
Though uncommon, new trails may be developed if they contribute to easement maintenance or benefit the easement site (fire breaks, berm maintenance, forest stewardship) and are noted on the conservation plan. Narrow mowed trails for personal use are allowed for landowner access on RIM easements. Unauthorized trails are a violation of the easement.

How will maintenance and monitoring be accomplished?  
Under the terms of the easement, a conservation plan is developed with the landowner and maintained as part of each easement. Landowners are required to maintain compliance with the easement and the conservation plan. BWSR, in cooperation with SWCDs, implements a stewardship process to track, monitor quality and assure compliance with easement terms and the conservation plan.

Will the land that you acquire (fee or easement) be restored or enhanced within this proposal's funding and availability?  
Yes

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
-

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| Easements recorded | June 30, 2031 |
| Restorations completed, and final report submitted | June 30, 2035 |

## Budget

### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $710,900 | - | - | $710,900 |
| Contracts | $85,000 | - | - | $85,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | $8,810,200 | $8,810,200 | USDA - Farm Service Agency | $17,620,400 |
| Easement Stewardship | $170,000 | - | - | $170,000 |
| Travel | $17,500 | - | - | $17,500 |
| Professional Services | - | - | - | - |
| Direct Support Services | $173,900 | - | - | $173,900 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | $25,000 | - | - | $25,000 |
| Supplies/Materials | $7,500 | - | - | $7,500 |
| DNR IDP | - | - | - | - |
| Grand Total | $10,000,000 | $8,810,200 | - | $18,810,200 |

### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Engineering | 0.61 | 4.0 | $390,800 | - | - | $390,800 |
| Easements | 0.58 | 4.0 | $320,100 | - | - | $320,100 |

Amount of Request: $10,000,000
Amount of Leverage: $8,810,200
Leverage as a percent of the Request: 88.1%
DSS + Personnel: $884,800
As a % of the total request: 8.85%
Easement Stewardship: $170,000
As a % of the Easement Acquisition: 1.93%

### Leverage Funding Table

|  | Leverage Amount Committed | Leverage Amount Confirmed (of Committed Funds) | Leverage Amount Anticipated | Total Leverage |
| --- | --- | --- | --- | --- |
| Amount: | - | - | $8,810,200 | $8,810,200 |
| % of Total Leverage: | 0.0% | 0.0% | 100.0% |  |

Detail leverage sources and confirmation of funds: 
January 17, 2017, Governor Dayton signed a $500 million MN CREP Agreement with the USDA, which consists of approximately $350 million from USDA. Governor Walz extended the agreement on January 2, 2025. CRP soil rental rates on easements secured through MN CREP contribute to the amount of federal leverage achieved.

Does this proposal have the ability to be scalable?  
Yes

### If the project received 50% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
A 50% reduction in funding would reduce outputs proportionally.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
A small portion of easement staff time specifically for appropriation and program management and reporting remains relatively consistent regardless of appropriation amount.

### If the project received 30% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
A 30% reduction in funding would reduce outputs proportionally.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
A small portion of easement staff time specifically for appropriation and program management and reporting remains relatively consistent regardless of appropriation amount.

### What other dedicated funds may collaborate with or contribute to this proposal?

Clean Water Fund

### Personnel

Has funding for these positions been requested in the past?  
Yes

Please explain the overlap of past and future staffing and position levels previously received and how that is coordinated over multiple years? 
These funds will pay for staff time spent on new easements associated with this project.

### Contracts

What is included in the contracts line?  
The contracts line is used for payments to SWCD staff for easement acquisition and technical assistance, as appropriate. Estimated restoration costs are included in the easement acquisition line.

### Easement Stewardship

What is the number of easements anticipated, cost per easement for stewardship, and explain how that amount is calculated?  
17 easements at $10,000 per easement. The total stewardship amount will ultimately be dependent on the cost of easements and if the proposed easement number is reached. Perpetual monitoring and enforcement costs are $10,000 per easement. This value is based on using SWCD staff for monitoring and preliminary enforcement. The amount includes costs of BWSR and local government unit staff time as well as costs for encouraging voluntary compliance, addressing potential violations and legal enforcement.

### Travel

Does the amount in the travel line include equipment/vehicle rental?  
No

Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging  
The travel line will only be used for traditional travel costs.

I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:  
Yes

### Direct Support Services

How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?  
BWSR annually reviews and updates direct support services costs that are directly related to and necessary for each request based on the type of work being done and the program staff time involved.

### Other Equipment/Tools

Give examples of the types of Equipment and Tools that will be purchased?  
Steel posts and signs to mark easement boundaries.

## Federal Funds

Do you anticipate federal funds as a match for this program?  
Yes

Are the funds confirmed?  
Yes

Other : The $500 million agreement utilizes $150 million in state funding leveraging $350 million in federal funding. Landowners enrolling into the CRP program receive annual contract payments, sign-up incentive payments, practice incentive payments, and receive cost-share for practice installation. The exact dollar amount is dependent on the CRP contract size (acres), enrollment type (new land or re-enrollment), and type of restoration needed.

Is Confirmation Document attached?  
Yes, on file

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 204 | 816 | 0 | 0 | 1,020 |
| Enhance | 0 | 0 | 0 | 0 | 0 |
| Total | 204 | 816 | 0 | 0 | 1,020 |

### Restoration/Enhancement Acres of OHF Acquired Lands (Table 1a.1)

|  | RESTORE: Lands acquired in this proposal | RESTORE: Lands acquired with previous OHF appropriations (<5yrs old) | RESTORE Total | ENHANCE: Lands acquired in this proposal | ENHANCE: Lands acquired with previous OHF appropriations (<5yrs old) | ENHANCE Total |
| --- | --- | --- | --- | --- | --- | --- |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | 1,020 | - | 1,020 | - | - | 0 |
| Total | 1,020 | - | 1,020 | - | - | - |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | - | - | - | - |
| Non-DNR Lands (city, state, federal, etc.) | - | - | - | - |
| Easements | - | - | - | - |
| Total | - | - | - | - |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | $2,000,000 | $8,000,000 | - | - | $10,000,000 |
| Enhance | - | - | - | - | - |
| Total | $2,000,000 | $8,000,000 | - | - | $10,000,000 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 68 | 68 | 68 | 765 | 51 | 1,020 |
| Enhance | 0 | 0 | 0 | 0 | 0 | 0 |
| Total | 68 | 68 | 68 | 765 | 51 | 1,020 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | $666,700 | $666,700 | $666,700 | $7,500,000 | $499,900 | $10,000,000 |
| Enhance | - | - | - | - | - | - |
| Total | $666,700 | $666,700 | $666,700 | $7,500,000 | $499,900 | $10,000,000 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - |
| Protect in Easement | $9,803 | $9,803 | - | - |
| Enhance | - | - | - | - |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | $9,804 | $9,804 | $9,804 | $9,803 | $9,801 |
| Enhance | - | - | - | - | - |

### Target Lake/Stream/River Feet or Miles

2 miles

## Parcels

Sign-up Criteria?  
Yes - Sign up criteria is attached

Explain the process used to identify, prioritize, and select the parcels on your list:  
Through a combination of eligibility screening followed by a scoring and ranking process, this program evaluates each application on the potential to restore ecological functions and values; optimizing wildlife habitat benefits and providing other benefits including water quality. Each site is evaluated on its benefits to the surrounding landscape and any site-specific features that are important for permanent protection of habitat.

During the application process, a review of adjacent permanent habitat and easement size is conducted to indicate a site's usefulness as an extension of an existing habitat complex.