# Lessard-Sams Outdoor Heritage Council
Western Minnesota Prairie and Wetland Protection Program
ML 2027 Request for Funding

## General Information

Date: 06/22/2026

Proposal Title: Western Minnesota Prairie and Wetland Protection Program

Funds Requested: $8,340,000

Confirmed Leverage Funds: -

Is this proposal Scalable?: Yes

### Manager Information

Manager's Name: Wayne Ostlie
Title: Director of Land Protection
Organization: Minnesota Land Trust
Address: 2356 University Ave W Suite 240
City: Saint Paul, MN 55114
Email: wostlie@mnland.org
Office Number: 651-917-6292
Mobile Number: 651-894-3870
Fax Number:  
Website: www.mnland.org

### Location Information

County Location(s): Lac qui Parle and Chippewa.

Eco regions in which work will take place:

Prairie

Forest / Prairie Transition

Northern Forest

Activity types:

Protect in Easement

Protect in Fee

Priority resources addressed by activity:

Prairie

Wetlands

Habitat

Forest

## Narrative

### Abstract

The Western Minnesota Prairie and Wetland Habitat Protection program focuses on advancing conservation of high priority prairie and wetland complexes within Minnesota’s Prairie Pothole Region to benefit waterfowl and Species in Greatest Conservation Need. This program will consolidate the Land Trust's protection work under its prior Wetlands and Southwest Minnesota programs under a single program, bringing efficiency and flexibility in meeting landowner demand for permanent conservation in this region. This program will permanently protect 1,520 acres of high-quality habitat, 1,400 through conservation easements and 120 through fee acquisition, targeting lands in fee within scientifically prioritized habitat complexes.

### Design and Scope of Work

The plight of prairies and wetlands in western Minnesota is well-documented; less than 2% of native prairies remain, and in southwest Minnesota, 90% of wetlands have been lost. Habitat loss and degradation threaten wildlife populations and contribute to the decline of Species in Greatest Conservation Need that utilize the wetlands, shallow lakes, and prairies across the region. Since the inception of Minnesota’s Prairie Plan in 2010, targeted land protection by a large number of conservation organizations and agencies has resulted in significant conservation gains across western Minnesota. 

To better align our work in western Minnesota, the Accelerating Habitat Conservation in Southwest Minnesota and Wetland Habitat Protection and Restoration Program have been consolidated in this single grant proposal. In close collaboration with partners across the region, this new proposal will focus solely on land protection, both in easement and in fee. This new proposal allows the Land Trust to respond to the level of demand throughout the region, ensuring that resources are available where and when they are needed. Through all previous phases of protection activity in this program area, the Land Trust has procured 55 conservation easements protecting 7,508 acres of habitat and 78 miles of shoreline. 

The Land Trust will build on past success in protecting native prairie, Topeka shiner prairie streams, and building prairie complexes across western Minnesota with this Western Minnesota Prairie and Wetland Habitat Protection program, extending along the vast glacial moraine system in western Minnesota that form the eastern prairie pothole region. This prairie pothole country is the core of Minnesota’s “duck factory” and is central to one of North America’s most important flyways for migratory birds. Protecting prairie and wetland complexes will be the target across the program area but more specifically, north of the Minnesota River the focus will lie heavily on protecting wetland and shallow lake complexes, while south of the Minnesota River, protecting prairie waterways and remaining unprotected rock outcrops will be the targets. 

Wetlands, shallow lakes, and their corresponding upland prairie habitat provide the essential backbone for the survival of waterfowl and other important wildlife species. In fact, more than 50% of Minnesota’s Species in Greatest Conservation Need (SGCN) use wetlands during their life cycle.  The Minnesota Prairie Conservation Plan, Minnesota’s State Wildlife Action Plan, and other data sets/plans guide our land protection work, identifying important wetland and prairie complexes based on the nexus of high-quality habitat, existing protected areas, and restorable agricultural lands. 

The Land Trust will employ its criteria-based ranking system and market-based approach to the acquisition of conservation easements. This strategic approach targets projects that help fill gaps in existing public ownership, are of the highest ecological value, and provide the greatest leverage to the state’s funding investment. The Land Trust will seek donated easements whenever possible but may also fully purchase easements that help complete key complexes as necessary. Fee acquisitions will be undertaken in direct collaboration with DNR land acquisition staff

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

This program addresses LSOHC priorities by protecting shallow lakes, wetland/grassland complexes, prairie streams, and shoreland that provide critical habitat for Minnesota's wildlife, especially its migratory waterfowl and associated species. Minnesota's wetlands are essential to our wildlife health and diversity. This program directly benefits SGCN and other important game and non-game wildlife species by minimizing the potential threats to their habitat caused by habitat conversion and detrimental land use practices.  

Wetland and prairie habitat complexes will be targeted through the ranking system will include a mosaic of wetlands, grasslands and woodlands.  

Priority projects will include high or outstanding habitat as identified in Minnesota Biological Survey data or that provide habitat for state- and federally listed species, like the Topeka shiner. Projects will also be located near other protected lands to help build larger habitat complexes comprised of both public and private lands. The vast majority of this landscape is in private ownership. For that reason, working with private owners on land protection strategies is key to successful conservation in this region. Finally, we will work closely with partners in the region to identify those habitat complexes where private land protection can make a significant contribution to existing conservation investments.

### What are the elements of this proposal that are critical from a timing perspective?

Although much conservation activity has taken place in this landscape for more than 10 years, we now have a unique opportunity to fill a conservation gap and increase landscape-level impacts to protect important wetland and grassland complexes. With an aging landowner population, high land prices placing pressure from conversion on remaining habitat, organizational momentum, and strong local partnerships, the time to amplify this important conservation niche across the region is now. To focus our work, we have completed an analysis to identify important wetland/grassland complexes in this landscape based on the nexus of high-quality habitat, existing protected areas and restorable agricultural lands. These complexes include a mosaic of wetland, prairie/grassland, and forest habitats, as well as agricultural land. 

This proposal aims to capitalize on strong landowner interest we have secured from years of successful land protection activities and outreach, now at a point where landowner interest outweighs funding.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

This program is focused on procuring conservation easements and acquiring lands in fee within priority complexes of wetlands and associated upland habitats, as guided by the State Wildlife Action Plan, Duck Plan and Prairie Plan. Specific parcels available for easement acquisition are evaluated relative to each other to identify priorities among the pool of applicants. This relative ranking is based on three primary ecological factors [1) amount of habitat on the parcel (size) and abundance of SGCN; 2) the quality or condition of habitat; and 3) the parcel's context relative to other natural habitats and protected areas] in addition to cost. The program serves to build upon past conservation investments in the program area, expand the footprint of existing protected areas (WMAs, WPAs, etc.), facilitate the protection of habitat corridors and reduce the potential for fragmentation of existing habitats.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Minnesota Prairie Conservation Plan

Minnesota's Wildlife Action Plan 2015-2025

### Which LSOHC section priorities are addressed in this proposal?

Forest / Prairie Transition

Protect, enhance, and restore wild rice wetlands, shallow lakes, wetland/grassland complexes, aspen parklands, and shoreland that provide critical habitat for game and nongame wildlife

Northern Forest

Protect shoreland and restore or enhance critical habitat on wild rice lakes, shallow lakes, cold water lakes, streams and rivers, and spawning areas

Prairie

Protect, enhance, or restore existing wetland/upland complexes, or convert agricultural lands to new wetland/upland habitat complexes

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

The Minnesota Land Trust will focus its protection work on key wetland, prairie and other habitats within the Minnesota's Prairie Pothole area, guided by the Minnesota Prairie Plan, Duck Plan and State Wildlife Action plan. High quality lands are protected through acquisition of perpetual conservation easements or fee acquisition in collaboration with the Minnesota DNR. We work in partnership with local, state and federal agencies and non-profit conservation partners to ensure our activities are complementary to those undertaken by others working in the program area. By doing this, we are building complexes of high-quality protected habitat, reducing fragmentation, and providing for connectivity between core habitat areas that will enable species to move freely.   
 
In obtaining conservation easements (whether by donation or through purchase), we work with willing, conservation-minded landowners. Our landowner bid process will be targeted toward specific areas within the Prairie Pothole Region identified through the plans listed above. Opportunities within the program area are identified and prioritized based on the potential to contribute toward building a permanent conservation legacy that includes positive outcomes for wildlife and the public.    
 
Opportunities to acquire lands in fee are a direct result of collaboration with DNR acquisition staff and will expand public access opportunities across the region.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

N/A

## Outcomes

### Programs in forest-prairie transition region:

Protected, restored, and enhanced nesting and migratory habitat for waterfowl, upland birds, and species of greatest conservation need ~ This program will permanently protect 540 acres of wetland and upland habitat complexes, and prairie in the forest-prairie transition region. Measure: Acres protected.

### Programs in the northern forest region:

Forestlands are protected from development and fragmentation ~ This program will permanently protect 400 acres of wetland and upland habitat complexes in the northern forest region. Measure: Acres protected.

### Programs in prairie region:

Protected, restored, and enhanced shallow lakes and wetlands ~ Remnant native prairies and wetlands are perpetually protected and adequately buffered ~ This program will permanently protect 580 acres of wetland and upland habitat complexes in the prairie region. Measure: Acres protected.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

Funding procured by MLT through the Outdoor Heritage Fund through this proposal will not supplant or substitute any previous funding from a non-Legacy fund used for the same purpose.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

Land protected through conservation easements will be sustained through state-of-the-art standards and practices for conservation easement stewardship. Minnesota Land Trust is a nationally-accredited land trust with a very successful stewardship program that includes annual property monitoring, effective records management, addressing inquiries and interpretations, tracking changes in ownership, investigating potential violations and defending the easement in cases of a true violation. Funding for these easement stewardship activities is included in the project budget. 
 
In addition, MLT will assist landowners in the development of comprehensive habitat management plans to help ensure that the land will be managed for its wildlife and water quality benefits. MLT (as easement holder) and USFWS (as easement holder and fee owner of respective properties) will work with landowners in an ongoing basis to provide habitat restoration plans, resources and technical expertise to undertake restoration, enhancement and ongoing management of these properties. 
 
All fee-title lands will be transferred to the MN-DNR and enrolled into the WMA system to be managed perpetually by the MNDNR. All acquisitions will be restored and enhanced by the DNR as high quality as practicable, with knowledge that quality and comprehensive restorations utilizing native species result in lower management costs.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| 2031 and in perpetuity | Outdoor Heritage Fund - LSOHC | MLT Long-Term Stewardship and Enforcement Fund | Annual monitoring of easements in perpetuity | Enforcement as necessary |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

One of the MLT’s core public values is a commitment to diversity, equity, and inclusion. We have been engaged in a multi-year-long process to assess how the conservation community—and the Minnesota Land Trust in particular—can better address these issues. To date, we have demonstrated this commitment, when possible, given the funding parameters and our unique role in working with private landowners, including numerous projects to protect the camps and nature centers that serve a diversity of Minnesota youth and a long-term partnership with the Fond du Lac Band of Lake Superior Chippewa on wild rice restoration.

## Activity Details

### Requirements

Will county board or other local government approval be formally sought** prior to acquisition, per 97A.056 subd 13(j)?  
No

Describe any measures to inform local governments of land acquisition under their jurisdiction:  
We will follow the county/township board notification processes as directed by current statutory language.

Is the land you plan to acquire (fee title) free of any other permanent protection?  
Yes

Is the land you plan to acquire (easement) free of any other permanent protection?  
Yes

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
Yes

Explain what will be planted and include the maximum percentage of any acquired parcel that would be planted into foodplots by the proposer or the end owner of the property:
The purpose of the Minnesota Land Trust's conservation easements is to protect and restore/enhance existing high quality natural habitat and to preserve opportunities for future restoration. We restrict agricultural lands and use on the properties. In cases where there are agricultural lands associated with the larger property, we will either exclude the agricultural area from the conservation easement, or in some limited cases, we may target agricultural lands for restoration purposes.  
 
As for food plots, although MLT prefers no food plots in our easements, we do recognize that these are important to some landowners; an outright restriction against them would greatly diminish our ability to protect quality habitat in some of our program areas. As such, we do allow a limited number of them over small areas when that’s the case. In conservation easements MLT has completed since 2020, food plot acres account for less than 1% of the total acres protected. Our practice is to limit the area of food plots to no more than 3% of the total easement area of a property, with a preference for less than more. Exceptions to this practice will be very limited. Per our stated policy, MLT will prohibit the use of neonicotinoid-treated seed in the planting of food plots, prohibit the planting of invasive species, and require the landowner to submit seed tags to MLT’s Stewardship Team on an annual basis after the planting of food plots.

State Wildlife Management Areas are part of the State’s Outdoor Recreation System established by State Statute 86A. Subdivision 8 of that statute defines the purpose of use of WMA’s as, “A state wildlife management area shall be established to protect those lands and waters which have a high potential for wildlife production and to develop and manage these lands and waters for the production of wildlife, for public hunting, fishing, and trapping, and for other compatible outdoor recreational uses.” 

To fulfill those goals, the DNR may use limited farming on a small percentage of WMA's (<1%) specifically to enhance or benefit the management of state lands for wildlife, recreation or reduce crop depredation from neighboring properties in agriculture-dominated landscapes with limited winter food sources. Commonly planted crops include corn, soybeans, small grains and hay that can include alfalfa or a wildlife mix. Crops are chosen based on a particular wildlife or recreational need and follow crop rotations that adhere to soil health principles. Most food plots occupy a small portion of a particular tract and may include up to 5% of a particular parcel. Percentages are much lower considering the entire WMA system. 

The DNR does not have any plans to plant food plots on the parcels currently listed in this proposal. However, future management needs may change or additional parcels may be added later that may include food plots.

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

Is this land currently open for hunting and fishing?  
No

Will the land be open for hunting and fishing after completion?  
Yes

Describe any variation from the State of Minnesota regulations: 
None.

Who will eventually own the fee title land?

State of MN

Land acquired in fee will be designated as a:

WMA

Will the eased land be open for public use?  
No

Will new trails or roads be developed or improved, beyond those used for maintenance and management, as a result of the proposed acquisition?  
No

Will the land that you acquire (fee or easement) be restored or enhanced within this proposal's funding and availability?  
No

Explain how and when the restoration/enhancement work will be completed and identify the source of funding: 
The Land Trust will assess the R/E needs of each parcel protected through this appropriation. Should R/E needs exist, funding for those projects will be built into a forthcoming proposal. Restoration/enhancement work on lands acquired in fee through this proposal will be undertaken by the DNR.

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
Yes

If needed, please include any explanation of unspent funds.
This proposal is related to the protection component of both MLT’s open Accelerating Habitat Conservation in Southwest Minnesota and Wetland Habitat Protection and Restoration program appropriations. Of these appropriations, the protection component consists of 65% ($13.9M) of the grant total, the remaining attributed to restoration/enhancement now the focus of a separate proposal before LSOHC. Of that, $6.9M has been spent or is under option, and $2.7M is committed to in-progress projects. The Land Trust has recently conducted a direct mail landowner outreach campaign to identify willing landowners and earmark the remaining $2.8M to specific easement projects.

### Open OHF Appropriations - Data from Most Recent Status Update

| Project | Funding Amount Received | Amount Spent to Date | Funding Remaining | % Spent to Date |
| --- | --- | --- | --- | --- |
| ML 2026 - Wetland Habitat Protection and Restoration Program - Phase 11 | $3,167,000 | - | $3,167,000 | 0.0% |
| ML 2025 - Wetland Habitat Protection and Restoration Program - Phase 10 | $2,853,000 | $221,700 | $2,631,300 | 7.77% |
| ML 2024 - Wetland Habitat Protection and Restoration Program - Phase 9 | $2,128,000 | $573,000 | $1,555,000 | 26.93% |
| ML 2024 - Accelerating Habitat Conservation in Southwest Minnesota - Phase 3 | $2,872,000 | $313,600 | $2,558,400 | 10.92% |
| ML 2023 - Wetland Habitat Protection and Restoration Program - Phase 8 | $3,012,000 | $1,650,800 | $1,361,200 | 54.81% |

| ML 2023 - Accelerating Habitat Conservation in Southwest Minnesota - Phase 2 | $3,071,000 | $607,900 | $2,463,100 | 19.79% |
| --- | --- | --- | --- | --- |
| ML 2022 - Wetland Habitat Protection and Restoration Program - Phase 7 | $3,330,000 | $2,280,300 | $1,049,700 | 68.48% |
| ML 2021 - Wetland Habitat Protection and Restoration Program - Phase 6 | $3,088,000 | $2,822,900 | $265,100 | 91.42% |
| Totals | $23,521,000 | $8,470,200 | $15,050,800 | 36.01% |

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| Conservation easements completed | June 30, 2031 |
| Fee acquisitions completed | June 30, 2031 |

## Budget

### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $450,000 | - | - | $450,000 |
| Contracts | $146,000 | - | - | $146,000 |
| Fee Acquisition w/ PILT | $1,500,000 | - | - | $1,500,000 |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | $5,000,000 | $500,000 | Landowners | $5,500,000 |
| Easement Stewardship | $448,000 | - | - | $448,000 |
| Travel | $23,000 | - | - | $23,000 |
| Professional Services | $572,000 | - | - | $572,000 |
| Direct Support Services | $122,000 | - | - | $122,000 |
| DNR Land Acquisition Costs | $45,000 | - | - | $45,000 |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | $2,000 | - | - | $2,000 |
| Supplies/Materials | $11,000 | - | - | $11,000 |
| DNR IDP | $21,000 | - | - | $21,000 |
| Grand Total | $8,340,000 | $500,000 | - | $8,840,000 |

### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| MLT Protection Staff | 1.0 | 4.0 | $450,000 | - | - | $450,000 |

Amount of Request: $8,340,000
Amount of Leverage: $500,000
Leverage as a percent of the Request: 6.0%
DSS + Personnel: $572,000
As a % of the total request: 6.86%
Easement Stewardship: $448,000
As a % of the Easement Acquisition: 8.96%

### Leverage Funding Table

|  | Leverage Amount Committed | Leverage Amount Confirmed (of Committed Funds) | Leverage Amount Anticipated | Total Leverage |
| --- | --- | --- | --- | --- |
| Amount: | $500,000 | - | - | $500,000 |
| % of Total Leverage: | 100.0% | 0.0% | 0.0% |  |

N/A

Detail leverage sources and confirmation of funds: 
MLT encourages landowners to fully or partially donate the value of conservation easements. The leverage amount is a conservative anticipated estimate we expect to see donated by landowners.

Does this proposal have the ability to be scalable?  
Yes

### If the project received 50% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
Acres and activities will be curtailed modestly (reduced 55-65%) from proportional reductions due to fixed costs and other factors.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS will be scaled, but moderately less than proportional. Some costs are fixed (landowner recruitment; grant management) and must occur regardless of grant amount. Projects can fail midstream after investment of time. Donation of easement value (high in this program) can inflate the number of projects pursued/completed.

### If the project received 30% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
Acres and activities will be curtailed modestly (reduced ~75-80%) from proportional reductions due to fixed costs and other factors.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS will be scaled, but moderately less than proportional. Some costs are fixed (landowner recruitment; grant management) and must occur regardless of grant amount. Projects can fail midstream after investment of time. Donation of easement value (high in this program) can inflate the number of projects pursued/completed.

### What other dedicated funds may collaborate with or contribute to this proposal?

### Personnel

Has funding for these positions been requested in the past?  
Yes

Please explain the overlap of past and future staffing and position levels previously received and how that is coordinated over multiple years? 
FTEs listed in the proposal are an estimate of the personnel time required to deliver the grant outputs included in this proposal. An array of staff work on projects to complete legal review, sub-contracts, negotiating with landowners, drafting conservation easements, completing baseline reports, and managing the grant. MLT's basis for billing is the individual Protection project we work on, ensuring allocation to the appropriate grant award, and by using a timesheet-based approach we use only those personnel funds actually expended to achieve the goals of the grant.

### Contracts

What is included in the contracts line?  
Funds in the contract line are for the writing of habitat management plans for protected easement properties and for conducting landowner outreach within the program area via contractors, and through direct mailing, landowner events, social media, development of landowner databases, etc.

### Professional Services

What is included in the Professional Services line?

Appraisals

Other : Phase 1 Environmental Site Assessments, Mapping, Mineral Reports, etc.

Surveys

Title Insurance and Legal Fees

### Fee Acquisition

What is the anticipated number of fee title acquisition transactions?  
Up to 3 transactions.

### Easement Stewardship

What is the number of easements anticipated, cost per easement for stewardship, and explain how that amount is calculated?  
Minnesota Land Trust’s budget is based on the closing of 16 conservation easements, depending on project cost and size. The average cost per easement to fund the Minnesota Land Trust's perpetual monitoring and enforcement obligations is $28,000, although under extraordinary circumstances additional funds may be warranted. This figure is derived from MLT’s detailed stewardship funding “cost analysis" which is consistent with Land Trust Accreditation standards. MLT shares periodic updates to this cost analysis with LSOHC staff.

### Travel

Does the amount in the travel line include equipment/vehicle rental?  
Yes

Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging  
Land Trust staff occasionally rent vehicles for grant-related purposes, which is a significant cost savings over use of personal vehicles.

I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:  
Yes

### Direct Support Services

How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?  
In a process that was approved by the DNR on March 17, 2017, Minnesota Land Trust determined our direct support services rate to include all of the allowable direct and necessary expenditures that are not captured in other line items in the budget, which is similar to the Land Trust’s proposed federal indirect rate. We applied this DNR-approved rate only to personnel expenses to determine the total amount of direct support services requested through this grant.

### Other Equipment/Tools

Give examples of the types of Equipment and Tools that will be purchased?  
Safety gear, GPS units, etc.

## Federal Funds

Do you anticipate federal funds as a match for this program?  
No

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 20 | 100 | 0 | 0 | 120 |
| Protect in Fee w/o State PILT Liability | - | - | 0 | 0 | 0 |
| Protect in Easement | 280 | 560 | 560 | 0 | 1,400 |
| Enhance | 0 | 0 | 0 | 0 | 0 |
| Total | 300 | 660 | 560 | 0 | 1,520 |

### Restoration/Enhancement Acres of OHF Acquired Lands (Table 1a.1)

|  | RESTORE: Lands acquired in this proposal | RESTORE: Lands acquired with previous OHF appropriations (<5yrs old) | RESTORE Total | ENHANCE: Lands acquired in this proposal | ENHANCE: Lands acquired with previous OHF appropriations (<5yrs old) | ENHANCE Total |
| --- | --- | --- | --- | --- | --- | --- |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - | - |
| Total | - | - | - | - | - | - |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | - | - | - | - |
| Non-DNR Lands (city, state, federal, etc.) | - | - | - | - |
| Easements | - | - | - | - |
| Total | - | - | - | - |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | $296,400 | $1,481,600 | - | - | $1,778,000 |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | $1,312,400 | $2,624,800 | $2,624,800 | - | $6,562,000 |
| Enhance | - | - | - | - | - |
| Total | $1,608,800 | $4,106,400 | $2,624,800 | - | $8,340,000 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee with State PILT Liability | 0 | 40 | 0 | 80 | - | 120 |
| Protect in Fee w/o State PILT Liability | 0 | - | 0 | - | - | 0 |
| Protect in Easement | 0 | 500 | 0 | 500 | 400 | 1,400 |
| Enhance | 0 | 0 | 0 | 0 | 0 | 0 |
| Total | 0 | 540 | 0 | 580 | 400 | 1,520 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | $592,700 | - | $1,185,300 | - | $1,778,000 |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | $2,349,000 | - | $2,348,500 | $1,864,500 | $6,562,000 |
| Enhance | - | - | - | - | - | - |
| Total | - | $2,941,700 | - | $3,533,800 | $1,864,500 | $8,340,000 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | - | - | - | - |
| Protect in Fee with State PILT Liability | $14,820 | $14,816 | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - |
| Protect in Easement | $4,687 | $4,687 | $4,687 | - |
| Enhance | - | - | - | - |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | - | - |
| Protect in Fee with State PILT Liability | - | $14,817 | - | $14,816 | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | $4,698 | - | $4,697 | $4,661 |
| Enhance | - | - | - | - | - |

### Target Lake/Stream/River Feet or Miles

## Parcels

Sign-up Criteria?  
Yes - Sign up criteria is attached

Explain the process used to identify, prioritize, and select the parcels on your list:  
The Land Trust uses a competitive, market-based approach through an RFP process to identify interested landowners and prioritize parcels for conservation easement acquisition. All proposals submitted by landowners are evaluated and ranked relative to their ecological significance based on three primary factors: 1) size of habitat on the parcel; 2) condition of habitat on the parcel; and 3) the context (both in terms of amount/quality of remaining habitat and protected areas) within which the parcel lies. We also ask the landowner to consider contributing all or a portion of fair market value to enable our funds to make a larger conservation impact (see attached sign-up criteria). Fee acquisition parcels are chosen in coordination with MNDNR land acquisition staff.

### Protect in Fee Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection |
| --- | --- | --- | --- | --- | --- |
| Minnesota River Bottom | Chippewa | 11841229 | 40 | $200,000 | No |
| Florida Creek WMA | Lac qui Parle | 11645205 | 40 | $200,000 | No |

## Parcel Map