# Lessard-Sams Outdoor Heritage Council
Enhanced Public Land - Grasslands - Phase X
ML 2027 Request for Funding

## General Information

Date: 06/22/2026

Proposal Title: Enhanced Public Land - Grasslands - Phase X

Funds Requested: $8,681,700

Confirmed Leverage Funds: -

Is this proposal Scalable?: Yes

### Manager Information

Manager's Name: Sabin Adams
Title: MN State Coordinator
Organization: Pheasants Forever
Address: 1783 Buerkle Circle  
City: St. Paul, MN 55110
Email: sadams@pheasantsforever.org
Office Number: 320-250-6317
Mobile Number: 3202506317
Fax Number:  
Website: www.pheasantsforever.org

### Location Information

County Location(s): Marshall, Douglas, Clay, Lac qui Parle, Cottonwood, Nobles, Yellow Medicine, Grant, Stevens, Lincoln, Becker, Blue Earth, Jackson, Traverse, Sibley, Watonwan, Pope, Murray, Chisago, Otter Tail, Wilkin, Rock, Lake of the Woods, Polk, Roseau, Mower, Martin, Mahnomen, Redwood, Todd, Swift, Kandiyohi, Wright, Chippewa, Faribault, Carver, Meeker, Fillmore, Renville, Freeborn and Big Stone.

Eco regions in which work will take place:

Forest / Prairie Transition

Metro / Urban

Prairie

Activity types:

Restore

Enhance

Priority resources addressed by activity:

Prairie

Wetlands

## Narrative

### Abstract

In this phase of the Enhanced Public Lands - Grassland program, Pheasants Forever (PF) will enhance or restore 6,000 acres of upland and wetland habitat. The goal of this program is to improve habitat on existing WMAs, WPAs, SNAs, and National Wildlife Refuges (NWRs) that are open to public hunting. PF does this by working with agency partners to develop restoration and enhancement plans and hiring local, private contractors to complete work. Examples of habitat improvements include restoring wetlands, removing invasive trees, conducting conservation grazing, and seeding grasslands with high-diversity native seed mixes.

### Design and Scope of Work

Grassland-wetland ecosystems require regular disturbance to preserve their functionality and quality to positively impact fish, wildlife, and the public. Lack of disturbance on native and restored prairies has resulted in degraded habitats characterized by low plant diversity, presence of non-native or invasive species, and the spread of voluntary trees into open prairie. Wetlands embedded in these grasslands require restoration to achieve their fullest functionality, or have structures that need repair. The Minnesota Prairie Conservation Plan (MPCP) identifies restoration and enhancement as two strategies to combat these issues. In accordance with this plan, Pheasants Forever has created the Enhanced Public Lands - Grasslands program to restore and enhance grassland and wetland habitats on existing WMAs, SNAs, WPAs, and NWRs (many of which were purchased in sub-optimal conditions) in the prairie, forest/prairie transition, and metro regions. Pheasants Forever will utilize a previously developed Request for Proposals (RFP) and process to evaluate projects submitted by agency partners.  Restoration and enhancement activities include the following:
1) Wetland restoration/enhancement: Tools used to accomplish this include removing drain tile, constructing/repairing earthen dams and/or water control structures, removing sediment and invasive narrow leaf cattail control. Wetlands targeted for enhancement are vital to providing food, cover, and the space required for breeding waterfowl while being essential to and landscape resiliency in the face of climate change.
2) Upland Enhancement: We will use a site-specific combination of techniques (e.g. cultivation, tree removal, herbicide, and prescribed fire) to bring back productivity to these public lands. In close collaboration with the land managers, we will seed a diverse mix of native grasses and forbs that are well adapted to site conditions and are ideal for upland nesting bird production and success of pollinator species. Mowing will be used as needed to manage annual weed pressure to ensure establishment. 
3) Prescribed burning: This is the primary tool for managing grassland habitat as it is cost effective, increases vigor by removing built up litter, and sets back invasive woody species.
4) Conservation Grazing: This is an important enhancement tool for sites that are difficult to conduct prescribed fires or need to target specific enhancement needs (e.g. cool season grass suppression, tree invasion, etc.). Permanent infrastructure with a lifespan of 30+ years will be installed to conduct conservation grazing plans written to benefit wildlife. 
5) Tree Removal: Research has shown that invasive trees are detrimental to prairie/grassland wildlife and thus will be removed with this proposal. These trees reduce nesting success by providing perches for aerial predators, dens for mammalian predators, and increases predator efficiency by creating habitat edges and fragmenting habitat. Predators are highly effective at predating both nests and nesting birds, especially in fragmented low quality habitat.

Restoring or enhancing habitat to its highest function in these areas will not only greatly benefit fish and wildlife populations, but also reduce future management costs (by creating robust, better self-regulating ecosystems), and improve the enjoyment of the area by the public.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

In line with the goals of the MPCP, this program directly addresses the loss of quality habitat on reconstructed and native prairies through restoration and enhancement best practices. By increasing the quality of existing remnant and reconstructed prairie habitat we benefit numerous species that are of special concern, threatened, or endangered. This proposal targets grassland species, including but not limited to, greater prairie chickens, ring-necked pheasants, monarch butterflies, honey bees and Dakota skippers.

### What are the elements of this proposal that are critical from a timing perspective?

Without frequent disturbance grasslands naturally degrade over time. This phenomenon is termed grassland succession. As grassland succession progresses, the cost to correct it increases . This program allows PF to consistently enhance public lands at maximum capacity for the benefit of wildlife and the public.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

This proposal improves habitat within corridors and complexes which increases their usability by wildlife. For instance, large expanses of low-quality habitat provide little value to wildlife species who are not generalist, effectively reducing the size of the complex. Enhancing and restoring habitat within these complexes increases the usable area for a greater number of species. A characteristic of low-quality habitat is an increase in habitat edges, which is a type of habitat fragmentation. Rows of trees, and drastic changes in vegetative cover (e.g. visible transition from a stand of smooth brome to Kentucky bluegrass) create edges for predators to navigate and increases their efficiency when hunting. By removing trees and restoring grasslands to high-diversity mixes of grasses and forbs, we reduce the amount of habitat fragmentation within the greater complex.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Long Range Plan for the Ring-Necked Pheasant in MN

Minnesota Prairie Conservation Plan

### Which LSOHC section priorities are addressed in this proposal?

Forest / Prairie Transition

Protect, enhance, and restore migratory habitat for waterfowl and related species, so as to increase migratory and breeding success

Metro / Urban

Protect, enhance, and restore remnant native prairie, Big Woods forests, and oak savanna with an emphasis on areas with high biological diversity

Prairie

Restore or enhance habitat on public lands

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

Enhancements and restorations completed under this program significantly increase the quality of habitat for game birds and other wildlife on public lands in the prairie, forest/prairie transition, and metro regions. Many of the properties were purchased in sub-optimal condition with limited funds, preventing restoration efforts that would have resulted in fully functional ecosystems. This program sets these properties on a trajectory to provide high quality habitat for wildlife and improve enjoyment for all public land users.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

## Outcomes

### Programs in forest-prairie transition region:

Increased waterfowl and upland bird migratory and breeding success ~ Outcomes will be measured by resource professionals and evaluated by using the best science available to land managers.

### Programs in metropolitan urbanizing region:

Other ~ Outcomes will be measured by resource professionals and evaluated by using the best science available to land managers.

### Programs in prairie region:

Improved condition of habitat on public lands ~ Outcomes will be measured by resource professionals and evaluated by using the best science available to land managers.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

This proposal supplements past investments and is focused on accelerating the protection and restoration of strategically selected parcels.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

The enhancements completed under this phase will generally allow the unit to be managed more effectively by either the USFWS or MNDNR. Limited station/area funds, constant pressure from invasive species (i.e. grasses, forbs, and trees), water quality decline, aging grasslands, climate change and other factors increase the difficulty of maintaining these enhancements; therefore, we expect continued opportunity to supplement local agency efforts. While it's difficult for a third party like PF to provide an analysis of future costs on existing public land, according to the Long‐Range Budget Analysis of Land Management Needs, the cost of long-term management ranges from $11-16/acre annually. We expect the average need to be the same for the parcels enhanced or restored under this program.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| Post Project Completion - WMA | MN DNR - Game and Fish Funds | Monitoring | Maintience | - |
| Post Project Completion - WPA | USFWS - Federal | Monitoring | Maintience | - |
| Post Project Completion - NWR | USFWS - Federal | Monitoring | Maintience | - |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

The goal of this program is to enhance and restore wildlife habitat on public lands open to all Minnesotans, regardless of cultural background or fiscal standing. WPAs, WMAs, and NRWs eligible for this program are free and open to access by all. This program spans all of the Prairie, Forest-Prairie, and Metro regions. Some acquisitions will be nearby areas with diverse or low-income communities. This program engages with everyone who wants to participate in public lands and the outdoors.

## Activity Details

### Requirements

Will restoration and enhancement work follow best management practices including MS 84.973 Pollinator Habitat Program?  
Yes

Is the restoration and enhancement activity on permanently protected land per 97A.056, Subd 13(f), tribal lands, and/or public waters per MS 103G.005, Subd. 15 or on lands to be acquired in this program?  
Yes

Where does the activity take place?

WMA

WPA

Refuge Lands

SNA

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
No

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
Yes

If needed, please include any explanation of unspent funds.
EPLG ML25 has $105,439 obligated in signed contracts. EPLG ML24, $267,091 is obligated in signed contracts. EPLG ML23 all but $5,632.53 of the remaining funds are obligated in signed contracts. For ML24 and ML25 all but $123,521 is either obligated in signed contracts or have been awarded to projects. The remaining funds will be set aside as a buffer in the event projects overrun expected budgets.

### Open OHF Appropriations - Data from Most Recent Status Update

| Project | Funding Amount Received | Amount Spent to Date | Funding Remaining | % Spent to Date |
| --- | --- | --- | --- | --- |
| ML 2025 - Enhanced Public Land - Grasslands - Phase VIII | $3,440,000 | $800 | $3,439,200 | 0.02% |
| ML 2024 - Enhanced Public Land - Grasslands - Phase VII | $1,902,000 | $82,600 | $1,819,400 | 4.34% |
| ML 2023 - Enhanced Public Land - Grasslands - Phase VI | $2,772,000 | $2,215,600 | $556,400 | 79.93% |
| Totals | $8,114,000 | $2,299,000 | $5,815,000 | 28.33% |

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| Distribute project Request for Proposals (RFP) to area land managers | 9/1/2027 |
| Review project RFP's with project selection committee | 11/30/2027 |
| Select projects for completion and hire contractors to complete habitat work | 1/31/2028 |
| Enhancement/restoration work begins | 5/31/2028 |
| Re-evaluate project status/budget and solicit additional projects as needed | 12/31/2028 |
| Complete all enhancement/restoration work | 6/30/2032 |

## Budget

### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $560,000 | - | - | $560,000 |
| Contracts | $7,200,000 | $200,000 | PF/State/Federal | $7,400,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $30,000 | - | - | $30,000 |
| Professional Services | - | - | - | - |
| Direct Support Services | $251,700 | $251,700 | PF | $503,400 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | $600,000 | - | - | $600,000 |
| DNR IDP | $40,000 | - | - | $40,000 |
| Grand Total | $8,681,700 | $451,700 | - | $9,133,400 |

### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| PF Field Staff | 0.87 | 5.0 | $525,000 | - | - | $525,000 |
| PF Grant Staff | 0.1 | 5.0 | $35,000 | - | - | $35,000 |

Amount of Request: $8,681,700
Amount of Leverage: $451,700
Leverage as a percent of the Request: 5.2%
DSS + Personnel: $811,700
As a % of the total request: 9.35%
Easement Stewardship: -
As a % of the Easement Acquisition: -

### Leverage Funding Table

|  | Leverage Amount Committed | Leverage Amount Confirmed (of Committed Funds) | Leverage Amount Anticipated | Total Leverage |
| --- | --- | --- | --- | --- |
| Amount: | $251,700 | - | $200,000 | $451,700 |
| % of Total Leverage: | 55.72% | 0.0% | 44.28% |  |

N/A

Detail leverage sources and confirmation of funds: 
Leverage is expected from multiple sources including but not limited to federal sources, land value donations, contractor donations and PF. Not every source is 100% confirmed at this point. However, PF has an exemplary track record of delivery and over-achievement of match commitments that further stretch OHF funding.

Does this proposal have the ability to be scalable?  
Yes

### If the project received 50% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
This proposal's budget at 100% of the request is based on the average acres that are enhanced and restored per appropriation. If this project is reduced by 50% we would scale down all acres/activities and dollars amounts proportionately.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS will be scaled down proportionately.

### If the project received 30% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
If this project is reduced by 70% we would scale down all acres/activities and dollars amounts proportionately.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS will be scaled down proportionately.

### What other dedicated funds may collaborate with or contribute to this proposal?

### Personnel

Has funding for these positions been requested in the past?  
Yes

Please explain the overlap of past and future staffing and position levels previously received and how that is coordinated over multiple years? 
In general PF staffing is existing and only partially funded by OHF and specifically this request. Billing to any appropriation would only be for time spent on direct and necessary costs incurred as outlined in an Accomplishment Plan.

### Contracts

What is included in the contracts line?  
We anticipate that all of the contract funding will be used for restoration and enhancement activities.

### Travel

Does the amount in the travel line include equipment/vehicle rental?  
No

Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging  
NA

I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:  
Yes

### Direct Support Services

How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?  
PF utilizes the Total Modified Direct Cost method. This methodology is annually approved by the U.S. Department of Interior’s National Business Center as the basis for the organization’s Indirect Cost Rate Agreement. PF’s allowable direct support services cost is 15%. In this proposal, PF has discounted its rate to 2.5% of the sum of personnel, contracts, professional services, and travel. We are donating the difference-in-kind.

## Federal Funds

Do you anticipate federal funds as a match for this program?  
Yes

Are the funds confirmed?  
No

What is the approximate date you anticipate receiving confirmation of the federal funds? 
7/1/2029

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 600 | 0 | 0 | 0 | 600 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 5,400 | 0 | 0 | 5,400 |
| Total | 600 | 5,400 | 0 | 0 | 6,000 |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | - | 300 | - | 2,700 |
| Non-DNR Lands (city, state, federal, etc.) | - | 300 | - | 2,700 |
| Easements | - | - | - | - |
| Total | - | 600 | - | 5,400 |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | $868,200 | - | - | - | $868,200 |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | $7,813,500 | - | - | $7,813,500 |
| Total | $868,200 | $7,813,500 | - | - | $8,681,700 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 60 | 180 | 0 | 360 | 0 | 600 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 | 0 |
| Enhance | 540 | 1,620 | 0 | 3,240 | 0 | 5,400 |
| Total | 600 | 1,800 | 0 | 3,600 | 0 | 6,000 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | $86,800 | $260,500 | - | $520,900 | - | $868,200 |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - | - |
| Enhance | $781,400 | $2,344,100 | - | $4,688,000 | - | $7,813,500 |
| Total | $868,200 | $2,604,600 | - | $5,208,900 | - | $8,681,700 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | $1,447 | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - |
| Protect in Easement | - | - | - | - |
| Enhance | - | $1,446 | - | - |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | $1,446 | $1,447 | - | $1,446 | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | $1,447 | $1,446 | - | $1,446 | - |

### Target Lake/Stream/River Feet or Miles

## Parcels

Sign-up Criteria?  
No

Explain the process used to identify, prioritize, and select the parcels on your list:  
Requests for proposals will be sent to MN public land managers and PF chapters within the prairie, prairie/forest transition, and metro regions. PF evaluates projects based on proximity to and size habitat complex, benefit to T/E and SGCN, and alignment with existing conservation plans. Projects will be accepted until all funds have been spent.

### Restore / Enhance Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection | Description |
| --- | --- | --- | --- | --- | --- | --- |
| Arneson WPA | Becker | 13942213 | 1 | $2,573 | Yes | Brush Mowing/Shearing |
| Larson WPA | Becker | 13843232 | 93 | $70,000 | Yes | Conservation Grazing |
| Larson WPA | Becker | 13843232 | 3 | $18,500 | Yes | Tree Removal |
| Marks WPA | Becker | 14043217 | 48 | $75,500 | Yes | Tree Removal |
| Stinking Lake WPA | Becker | 14043231 | 2 | $18,000 | Yes | Tree Removal |
| Hillman WPA | Big Stone | 12145210 | 75 | $50,000 | Yes | Conservation Grazing, Tree Removal, |
| Karsky WPA | Big Stone | 12346207 | 68 | $17,550 | Yes | Tree Removal |
| Evans Slough WMA | Blue Earth | 10629227 | 100 | $25,310 | Yes | Tree Removal |
| Gilfillan Lake WMA | Blue Earth | 10925232 | 195 | $7,500 | Yes | Tree Removal |
| Howard Farm WPA | Blue Earth | 10728209 | 400 | $12,000 | Yes | Tree Removal |
| Pauley WPA | Blue Earth | 10729230 | 35 | $33,501 | Yes | Wetland, Upland Restoration WITHOUT seed, Tree Removal |
| Rapids Lake North NWR | Carver | 11523230 | 300 | $9,000 | Yes | Tree Removal |
| Cuka WMA | Chippewa | 11937234 | 114 | $36,424 | Yes | Wetland |
| Carlos Avery WMA | Chisago | 03421226 | 60 | $165,000 | Yes | Tree Removal |
| Carlos Avery WMA | Chisago | 03421226 | 60 | $165,000 | Yes | Tree Removal |
| Carlson WPA | Clay | 13945213 | 31 | $34,108 | Yes | Tree Removal |
| Christiansen WPA | Clay | 13844209 | 12 | $40,348 | Yes | Conservation Grazing |
| Doran Lake WPA | Clay | 13945236 | 135 | $35,257 | Yes | Conservation Grazing |
| Haugtvedt WPA | Clay | 13744228 | 42 | $68,954 | Yes | Conservation Grazing |
| Hoykens WPA | Clay | 14044217 | 269 | $7,720 | Yes | Brush Mowing/Shearing |
| Olson WPA | Clay | 13944211 | 38 | $31,500 | Yes | Brush Mowing/Shearing |
| Rushfeldt WPA | Clay | 13944222 | 46 | $79,026 | Yes | Wetland |
| Rushfeldt WPA1 | Clay | 13944222 | 30 | $320,321 | Yes | Tree Removal, Brush Mowing/Shearing, Conservation Grazing |
| Clear Lake WPA | Cottonwood | 10538235 | 302 | $37,875 | Yes | Conservation Grazing |
| Long Lake WPA | Cottonwood | 10638222 | 106 | $28,116 | Yes | Diversity Seeding |
| Swan Lake WPA | Cottonwood | 10636212 | 149 | $29,175 | Yes | Conservation Grazing |
| Wolf Lake WPA | Cottonwood | 10535231 | 71 | $150,000 | Yes | Tree Removal |
| Ellingson WPA | Douglas | 12840218 | 28 | $32,500 | Yes | Tree Removal, Wetland, |
| Hegg Lake WMA | Douglas | 12740226 | 7 | $35,000 | Yes | Tree Removal |
| Peterson WPA | Douglas | 12836230 | 9 | $182,000 | Yes | Wetland Restoration, Tree Removal, |
| Roger Holmes WMA | Douglas | 12936211 | 475 | $224,323 | Yes | Conservation Grazing, Prescribed Fire, Diversity Seeding |
| Sabolik WPA | Douglas | 12740225 | 16 | $60,000 | Yes | Tree Removal |
| Thompson WPA | Douglas | 12740225 | 17 | $80,000 | Yes | Tree Removal |
| Rice Lake WMA | Faribault | 10427231 | 95 | $55,000 | Yes | Tree Removal |
| Beaver Creek WMA | Fillmore | 10113221 | 27 | $19,717 | Yes | Diversity Seeding |
| Beaver Creek WMA | Fillmore | 10113220 | 275 | $112,520 | Yes | Tree Removal, 112520, |
| Goose Creek WPA | Freeborn | 10122213 | 75 | $130,000 | Yes | Tree Removal, Upland Restoration, |
| Mansfield WMA | Freeborn | 10123205 | 76 | $80,000 | Yes | Diversity Seeding |
| Twin Lake WPA | Freeborn | 10122202 | 37 | $90,000 | Yes | Diversity Seeding, Tree Removal, |
| Berskow WMA | Grant | 12941217 | 7 | $32,500 | Yes | Tree Removal |
| Blakesly WMA | Grant | 12843233 | 3 | $15,000 | Yes | Tree Removal |
| Jenson WMA | Grant | 12941229 | 72 | $28,800 | Yes | Tree Removal |
| Jenson WMA | Grant | 12941229 | 72 | $28,800 | Yes | Tree Removal |
| Kube Swift WMA: West Unit | Grant | 13044210 | 8 | $40,000 | Yes | Tree Removal |
| Christiania WPA | Jackson | 10435209 | 165 | $105,000 | Yes | Tree Removal |
| Howard K. Vincent WPA | Jackson | 10135231 | 185 | $77,322 | Yes | Upland Restoration |
| Illinois Lake WMA | Jackson | 10138222 | 70 | $30,000 | Yes | Tree Removal |
| Little Sioux River WPA | Jackson | 10136230 | 182 | $5,460 | Yes | Tree Removal |
| Sioux Valley WMA | Jackson | 10137228 | 13 | $30,000 | Yes | Tree Removal |
| Skunk Creek WPA - CCM | Jackson | 10137229 | 1 | $36 | Yes | Tree Removal |
| Skunk Lake WMA | Jackson | 10137227 | 171 | $40,000 | Yes | Tree Removal |
| Gopher Ridge WMA | Kandiyohi | 11936212 | 5 | $16,010 | Yes | Wetland |
| Shakopee Creek WPA | Kandiyohi | 12036202 | 55 | $250,000 | Yes | Tree Removal |
| Flinks Slough WMA | Lac qui Parle | 11642236 | 53 | $62,000 | Yes | Tree Removal, Upland Restoration, |
| Flinks WMA | Lac qui Parle | 11642236 | 62 | $178,925 | Yes | Upland Restoration, Tree Removal, Seed Purchase |
| Hamlin WMA | Lac qui Parle | 11744228 | 19 | $25,000 | Yes | Upland Restoration |
| Hastad WPA (North-W1/2W1/2) | Lac qui Parle | 11943205 | 230 | $29,900 | Yes | Tree Removal |
| Hegland WPA | Lac qui Parle | 11943204 | 88 | $16,080 | Yes | Tree Removal |
| Lac Qui Parle WMA- Louisburg | Lac qui Parle | 12044222 | 77 | $47,000 | Yes | Tree Removal |
| Lac qui Parle WMA, Engebretson Tract | Lac qui Parle | 11942229 | 612 | $140,000 | Yes | Tree Removal |
| Lac qui Parle WMA, Hamre Tract | Lac qui Parle | 11942230 | 227 | $200,000 | Yes | Tree Removal, |
| Lac qui Parle WMA, Nygard Tract | Lac qui Parle | 12044225 | 15 | $49,500 | Yes | Tree Removal, 49500, |
| Lac qui Parle WMA, Shelstad Tract | Lac qui Parle | 11943222 | 17 | $27,000 | Yes | Upland Restoration, 23000, 3 |
| Lac qui Parle WMA, Simonson Soderberg Tract | Lac qui Parle | 12044219 | 236 | $178,100 | Yes | Tree Removal, 169000, 7 |
| NE Four Corners WMA | Lac qui Parle | 11845230 | 20 | $27,000 | Yes | Upland Restoration |
| Taylor WPA | Lac qui Parle | 11646204 | 77 | $15,500 | Yes | Tree Removal |
| Morris Mow- LOW State Forest | Lake of the Woods | 15930221 | 35 | $29,279 | Yes | Brush Mowing |
| Archerville WMA | Lincoln | 11345206 | 184 | $220,800 | Yes | Tree Removal |
| Collinson WMA | Lincoln | 11045217 | 50 | $114,000 | Yes | Tree Removal |
| Kragh Farms WPA | Lincoln | 11146228 | 8 | $124,290 | Yes | Wetland, Tree Removal, |
| MinnKota WMA | Lincoln | 11346206 | 135 | $45,700 | Yes | Fencing |
| Richard Doerer WMA | Lincoln | 11346225 | 70 | $25,000 | Yes | Tree Removal |
| Rook WPA | Lincoln | 11345227 | 162 | $45,000 | Yes | Conservation Grazing, Tree Removal, |
| Rost WMA | Lincoln | 11244232 | 100 | $60,000 | Yes | Tree Removal |
| Vista Prairie WMA | Lincoln | 11344207 | 25 | $20,000 | Yes | Tree Removal |
| Sandy Lake WPA | Mahnomen | 14441215 | 106 | $50,000 | Yes | Tree Removal |
| Sandy Lake WPA | Mahnomen | 14441215 | 60 | $65,000 | Yes | Conservation Grazing |
| Squirrel Lake WPA | Mahnomen | 14341228 | 50 | $83,000 | Yes | Tree Removal |
| Thief Lake WMA- Lakeshore Burn Units | Marshall | 15841228 | 121 | $96,300 | Yes | Prescribed Fire |
| Thief Lake WMA- Savanna Units | Marshall | 15842211 | 181 | $109,800 | Yes | Prescribed Fire, Prescribed Fire, Prescribed Fire |
| Gleam WMA | Martin | 10431216 | 77 | $40,000 | Yes | Tree Removal |
| Clear Lake WPA | Meeker | 12130210 | 8 | $120,000 | Yes | Tree Removal |
| Kingston WMA | Meeker | 12129228 | 200 | $100,000 | Yes | Tree Removal |
| Rosendale WPA | Meeker | 11832209 | 36 | $50,000 | Yes | Upland Restoration, Seed Purchase, |
| Tyrone Flats WPA | Meeker | 12131223 | 40 | $48,000 | Yes | Upland Restoration |
| Schamber WPA | Mower | 10318217 | 30 | $85,000 | Yes | Tree Removal |
| 5-Mile Corner WPA | Murray | 10741215 | 135 | $60,000 | Yes | Tree Removal |
| Big Slough WPA | Murray | 10641225 | 335 | $40,250 | Yes | Conservation Grazing |
| Big Slough WPA | Murray | 10641226 | 63 | $40,000 | Yes | Tree Removal |
| Pell Creek NWR | Murray | 10839212 | 73 | $25,000 | Yes | Tree Removal |
| Graham Lake WPA | Nobles | 10439220 | 15 | $20,000 | Yes | Tree Removal |
| Lake Bella WMA | Nobles | 10140234 | 17 | $500 | Yes | Tree Removal |
| Lone Tree WMA | Nobles | 10440221 | 34 | $15,000 | Yes | Tree Removal, 15000, |
| Watcher WMA | Nobles | 10140226 | 9 | $3,000 | Yes | Tree Removal, 3000, |
| West Graham WMA | Nobles | 10439216 | 192 | $20,000 | Yes | Tree Removal |
| Putnam WPA (Tingelstad tract) | Otter Tail | 13743225 | 115 | $115,300 | Yes | Upland Restoration |
| Clarke WPA | Polk | 14941218 | 71 | $300,000 | Yes | Wetland Restoration |
| Benson Lake WPA | Pope | 12339213 | 28 | $9,800 | Yes | Tree Removal |
| Chippewa River WMA | Pope | 12340228 | 24 | $297,500 | Yes | Wetland Restoration, Tree Removal, Diversity Enhancement |
| Froland WPA | Pope | 12439202 | 40 | $12,000 | Yes | Tree Removal |
| Gust Prairie NTGP (South) | Pope | 12640232 | 103 | $15,725 | Yes | Tree Removal |
| Hoffman (NTGP) | Pope | 12339235 | 70 | $13,650 | Yes | Tree Removal |
| Cedar Mountain WMA | Redwood | 11234214 | 130 | $13,500 | Yes | Diversity Seeding, Tree Removal, |
| Cream City WPA | Renville | 11633214 | 215 | $258,000 | Yes | Upland Restoration, Tree Removal, |
| Bartels NWR | Rock | 10446220 | 58 | $23,312 | Yes | Conservation Grazing |
| Champepadan Creek NWR | Rock | 10344221 | 1 | $7,000 | Yes | Tree Removal |
| Touch the Sky Prairie NWR | Rock | 10345208 | 187 | $42,425 | Yes | Conservation Grazing |
| Touch the Sky Prairie NWR1 | Rock | 10345207 | 125 | $126,825 | Yes | Upland Restoration, Tree Removal, |
| Roseau River WMA | Roseau | 16344217 | 259 | $59,570 | Yes | Brush Mowing/Shearing |
| Roseau River WMA | Roseau | 16344217 | 259 | $59,570 | Yes | Brush Mowing/Shearing |
| Roseau River WMA | Roseau | 16344217 | 259 | $59,570 | Yes | Brush Mowing/Shearing |
| Roseau River WMA | Roseau | 16344217 | 259 | $59,570 | Yes | Brush Mowing/Shearing |
| High Island WPA2 | Sibley | 11428230 | 132 | $134,400 | Yes | Upland Restoration, Wetland, |
| Alberta WMA: North Unit | Stevens | 12443233 | 28 | $12,000 | Yes | Tree Removal |
| Alberta WMA: South East Unit | Stevens | 12343203 | 8 | $40,000 | Yes | Tree Removal |
| Kill WPA | Stevens | 12643215 | 40 | $5,000 | Yes | Tree Removal |
| Mathison WMA | Stevens | 12443227 | 5 | $22,500 | Yes | Tree Removal |
| Miller WPA | Stevens | 12542207 | 50 | $15,050 | Yes | Tree Removal |
| Bengtson WPA | Swift | 12137228 | 130 | $44,850 | Yes | Tree Removal |
| Lac Qui Parle WMA- Szabo | Swift | 12043220 | 300 | $60,250 | Yes | Tree Removal |
| Lubenow WPA | Swift | 12143203 | 2 | $5,000 | Yes | Wetland |
| Spring Lake WPA | Swift | 12243204 | 115 | $19,000 | Yes | Tree Removal |

| West Union WMA | Todd | 12735209 | 73 | $200,000 | Yes | Tree Removal, Upland Restoration, |
| --- | --- | --- | --- | --- | --- | --- |
| Metz WMA: East Unit | Traverse | 12548230 | 4 | $17,500 | Yes | Tree Removal |
| Curry WMA | Watonwan | 10632207 | 13 | $7,265 | Yes | Tree Removal |
| Rosendale WMA | Watonwan | 10631229 | 17 | $20,000 | Yes | Tree Removal |
| Akron WMA | Wilkin | 13445222 | 20 | $30,000 | Yes | Upland Restoration |
| Angus Lake WPA | Wright | 12026201 | 114 | $253,052 | Yes | Upland Restoration, Tree Removal, Seed Purchase |
| Pelican Lake WPA | Wright | 12124230 | 105 | $159,750 | Yes | Tree Removal |
| Bohemian Marshes WMA | Yellow Medicine | 11446233 | 231 | $91,000 | Yes | Tree Removal, Prescribed Fire, Upland Restoration |
| Dakota WPA | Yellow Medicine | 11446204 | 35 | $65,000 | Yes | Tree Removal, Conservation Grazing, |
| Posen WMA | Yellow Medicine | 11339224 | 16 | $16,400 | Yes | Upland Restoration |
| Stony Run WMA | Yellow Medicine | 11641232 | 80 | $54,000 | Yes | Tree Removal |
| Tyro WMA | Yellow Medicine | 11542216 | 95 | $30,000 | Yes | Tree Removal |

## Parcel Map