# Lessard-Sams Outdoor Heritage Council
Restoring Minnesota's Prairie Pothole Ecosystem - Phase 1
ML 2027 Request for Funding

## General Information

Date: 06/22/2026

Proposal Title: Restoring Minnesota's Prairie Pothole Ecosystem - Phase 1

Funds Requested: $6,960,000

Confirmed Leverage Funds: $2,052,500

Is this proposal Scalable?: Yes

### Manager Information

Manager's Name: Wayne Ostlie
Title: Director of Land Protection
Organization: Minnesota Land Trust
Address: 2356 University Avenue W Suite 240
City: Saint Paul, MN 55114
Email: wostlie@mnland.org
Office Number: 651-917-6292
Mobile Number: 651-894-3870
Fax Number:  
Website: www.mnland.org

### Location Information

County Location(s): Otter Tail, McLeod, Grant, Wadena, Becker, Big Stone, Stevens, Pope, Swift and Douglas.

Eco regions in which work will take place:

Forest / Prairie Transition

Prairie

Northern Forest

Metro / Urban

Activity types:

Restore

Enhance

Priority resources addressed by activity:

Wetlands

Prairie

Forest

Habitat

## Narrative

### Abstract

The Restoring Minnesota’s Prairie Pothole Ecosystem’s objective is to restore an additional 10,000 acres of high priority wetlands and associated uplands in North America’s most important flyway by 2034. This work is designed specifically to benefit important waterfowl, migratory birds in decline and pollinators in Minnesota’s prairie pothole region. We prioritize building complexes of quality habitat primarily in Prairie Core Areas with the highest waterfowl production indices. We propose this project in 4 phases. This first phase will complete 2,500 acres of restoration and enhancement.

### Design and Scope of Work

This is a new proposal that builds on the success of the restoration partnership between the Minnesota Land Trust (MLT) and U.S. Fish and Wildlife Service Partners for Wildlife (USFWS-PFW) program previously included in MLT’s Wetland Habitat Protection and Restoration Program and Accelerating Habitat Conservation in Southwest Minnesota Program. Thanks to the support of the Lessard-Sams Outdoor Heritage Council, this partnership has restored 15,000 acres through the Outdoor Heritage Fund and the Conservation Partners Legacy program.  
 
In this proposal, the MLT continues to serve as the OHF Project Manager and the USFWS-PFW leads the project restoration design. Together, we complete restorations utilizing local small business construction contractors and vendors. MLT and USFWS-PFW closely coordinate with other public agencies and non-profit organizations to ensure strategic conservation delivery. MLT and USFWS-PFW will develop additional projects as part of this proposal. All restoration projects on land permanently protected either in fee title or conservation easements held by the USFWS or MLT.    
 
The majority of the sites included in this proposal are protected with Migratory Bird Conservation Fund (MBCF), or “Duck Stamp” dollars. These funds are primarily generated through Federal Duck Stamp sales and are earmarked for acquisition to benefit waterfowl conservation. These funds, however, cannot be used for restoration, and the Outdoor Heritage Fund plays an integral role elevating the conservation investment in the Prairie Pothole Region (PPR) landscape – through habitat restoration. Other projects included in this proposal occur on properties protected with previous OHF funds.  
 
All proposed project sites occur within Minnesota’s Prairie Pothole Region, extending from the Canadian border to Iowa along the glacial moraine system of western Minnesota. Projects are selected and prioritized using USFWS’s landscape-scale spatial models and other science-based tools. These models are used to identify upland cover and prairie-wetland complexes for nesting waterfowl and other species. Each project design directly improves small shallow wetlands and associated grassland habitats to maximize breeding habitat for waterfowl and grassland dependent species. Wetlands are restored only where a combination of imagery, topographic features, or soil conditions identify the historic presence of basins. Restorations include various combinations of the following activities:  
 
Wetland basin restorations include sub-surface drainage tile removal, sediment removal via surface grading, ditch plug and dike construction, or a combination of these practices. In the uplands, prairie restorations occur on sites where a land manager wants to sunset a crop field and plant native prairie species, reconstructing the prairie. Enhancement activities for prairie and wetland work can include a combination of prescribed burning, grassland inter-seeding, wetland vegetation removal, tree and invasive species removal, and infrastructure for conservation grazing.  
 
Our intention is to restore 25,000 acres of prairie pothole wetlands and grasslands by the conclusion of the 2008 Clean Water Land and Legacy Amendment. This equals 40 square miles of new habitat for 2400 breeding waterfowl pairs, which we estimate could produce an additional 10,000 ducks every year to Minnesota’s waterfowl populations.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

This project benefits SGCN and other important game and non-game wildlife species directly by restoring and enhancing habitats degraded by past land use practices. Our objective is to rebuild shallow wetlands and associated grassland complexes in areas of maximum benefit.    
 
Our Restoring Minnesota’s Prairie Pothole Ecosystem proposal relies heavily on Minnesota’s Prairie Plan, the Prairie Pothole Joint Venture (PPJV), and science from USFWS. These plans provide a solid scientific basis calling for extensive wetland and grassland restoration and enhancement in Minnesota’s prairie pothole region to provide critical habitat for wildlife, especially migratory waterfowl, pollinators and grassland birds.      
     
The USFWS’s Habitat Population Evaluation Team’s “Thunderstorm Map” is a tool developed to identify and prioritize upland nesting cover for breeding waterfowl. The map uses a combination of National Wetlands Inventory (NWI) wetland data, waterfowl pair per wetland relationship models, and distances that hen mallards, blue-winged teal, northern pintails, gadwall, and northern shovelers commonly travel from wetlands to upland nesting sites. USFWS-PFW uses the results of this model to prioritize our restoration and enhancement projects.

### What are the elements of this proposal that are critical from a timing perspective?

More than 90% of the millions of historic “potholes” in Minnesota have been ditched, drained or otherwise degraded by land use practices. The PPJV calls for the restoration of 100,000’s of acres to recover stable populations of waterfowl. Meeting this need calls for immediate, intensive coordinated action. 

Currently, the Migratory Bird Conservation Fund (MBCF) allocates approximately 70% of its revenue toward the acquisition of wetland and grassland habitats (fee title and easements) within the PPR. While this allocation may shift over time, MBCF resources remain dedicated exclusively to habitat acquisition. 

By accelerating the pace of restoration and leveraging these federal investments within the PPR, this proposal enhances both the quality and quantity of high-value wetland and grassland habitats. Importantly, the timing of this effort positions Minnesota to demonstrate exceptional land stewardship, reinforcing the value of continued MBCF investment in Minnesota's portion of the PPR.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

This proposal serves to build upon past conservation investment in the program area, expand the footprint of quality habitat, facilitate the creation of high-quality habitat corridors, and reduce the potential for fragmentation. This proposal focuses on restoring prairie and wetland habitats on protected lands within priority prairie core complexes guided primarily by the Minnesota Prairie Plan, Prairie Pothole Joint Venture and the USFWS Habitat and Population Evaluation Team.    
 
The Prairie Plan and other data sets have identified core areas for coordinated action among conservation partners. These landscape-scale Prairie Cores enhance the conservation outcomes by combining important wetland complexes with other high-quality habitat, existing protected areas and working conservation lands. These core areas with highly adjacent diverse habitat types at a landscape scale enable each species to more readily adapt to changing land cover and climatic conditions maximizing survival and productivity.   
 
We work closely with other conservation partners in the region to coordinate help build large habitat core areas comprised of both public and private protected lands. Project selection and development is based on the amount of existing habitat on the property, the potential for adding quality habitat and the project’s context relative to nearby habitats.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Long Range Duck Recovery Plan

Minnesota Prairie Conservation Plan

### Which LSOHC section priorities are addressed in this proposal?

Forest / Prairie Transition

Protect, restore, and enhance habitat for waterfowl, upland birds, and species of greatest conservation need

Metro / Urban

Protect, enhance, and restore remnant native prairie, Big Woods forests, and oak savanna with an emphasis on areas with high biological diversity

Northern Forest

Restore and enhance habitat on existing protected properties, with preference to habitat for rare, endangered, or threatened species identified by the Minnesota County Biological Survey

Prairie

Protect, enhance, or restore existing wetland/upland complexes, or convert agricultural lands to new wetland/upland habitat complexes

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

There is clear evidence that USFWS-PFW restorations yield almost immediate improvements in the quality of available waterfowl nesting and foraging habitats. Significance comes from deploying these strategies at a large scale. The MLT/USFWS-PFW partnership has developed the capacity to restore more than 1,000 acres/year.   
 
As a point of reference, 25,000 acres of prairie pothole wetlands and grasslands equal 40 square miles of new habitat for an estimated 2400 breeding waterfowl pairs, which could produce an additional 10,000 ducks every year to supplement Minnesota’s waterfowl populations. We hope this scale of effort will help demonstrate the value of the Outdoor Heritage Fund to Minnesota’s citizens.     
 
The Land Trust and USFWS-PFW have completed 15,000 acres of prairie pothole R/E through the Wetlands Program phases 3-11 and various Conservation Partner Legacy grants. This accounts for 60% of the 25,000 acres included above.   
 
This program - if fully funded over the next eight years - will add 10,000 acres of new and improved habitat, yielding an estimated 960 breeding pairs which could account for increasing waterfowl productivity by 4,800 fledglings/year or more.   
 
We also recognize there will be collateral benefits to many species and systems, such as species of greatest conservation need, water quality and flood retention.  The benefits to pollinators and migratory songbirds in decline are just a couple examples of positive conservation legacy in this proposal.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

N/A, this program results only in permanent conversions to habitat on lands permanently protected for conservation.

## Outcomes

### Programs in forest-prairie transition region:

Protected, restored, and enhanced nesting and migratory habitat for waterfowl, upland birds, and species of greatest conservation need ~ Additional and improved nesting and foraging habitat for migratory waterfowl, upland birds, and pollinators ~ We estimate approximately 30% of the work proposed will occur in the Forest-prairie transition region. This proposal includes 515 acres of wetland and upland habitat complexes that could yield 66 breeding pairs of waterfowl. If we assume 5 fledged young/pair this will increase annual productivity by 330 waterfowl/year.

### Programs in metropolitan urbanizing region:

Core areas protected with highly biologically diverse wetlands and plant communities, including native prairie, Big Woods, and oak savanna ~ Additional and improved nesting and foraging habitat for migratory waterfowl, upland birds, and pollinators ~ We estimate 5% of the work proposed will occur in the metro region. This proposal includes 13 acres of wetland and upland habitat complexes that could yield 18 breeding pairs of waterfowl. If we assume 5 fledged young/pair this will increase annual productivity by 90 waterfowl/year.

### Programs in the northern forest region:

Forestlands are protected from development and fragmentation ~ Additional and improved nesting and foraging habitat for migratory waterfowl, upland birds, and pollinators ~ We estimate 5% of the work proposed will occur in the Forest region. This proposal includes 634 acres of wetland and upland habitat complexes that could yield 60 breeding pairs of waterfowl. If we assume 5 fledged young/pair this will increase annual productivity by 300 waterfowl/year.

### Programs in prairie region:

Remnant native prairies and wetlands are perpetually protected and adequately buffered ~ Additional and improved nesting and foraging habitat for migratory waterfowl, upland birds, and pollinators ~ We estimate 60% of the work proposed will occur in the prairie region. This proposal includes 1,338 acres of wetland and upland habitat complexes that could yield 126 breeding pairs of waterfowl. If we assume 5 fledged young/pair this will increase annual productivity by 630 waterfowl/year.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

Funding procured by MLT through the Outdoor Heritage Fund through this proposal will not supplant or substitute any previous funding from a non-Legacy fund used for the same purpose.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

The USFWS and MLT (as easement holders on respective properties) will work with landowners on an ongoing basis to provide habitat restoration plans, resources, and technical expertise to undertake restoration, enhancement, and ongoing management of these properties.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| Every 4 to 6 years post construction | USFWS, Landowners, MLT | Prescribed fire, tree control, invasive species control as needed | - | - |
| - | - | - | - | - |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

One of MLT’s core values is a commitment to diversity, equity, and inclusion. We work to demonstrate this commitment whenever possible across our work. Included in this proposal is a project to restore a property of importance to the Yankton Sioux near Pipestone National Monument.   
 
MLT continues to use diversity, equity, and inclusion as a lens in project, partner, and contractor selection. We will continue to listen and seek out potential, authentic partnerships that can advance our goals of conserving the best of Minnesota’s remaining habitats and, at the same time, being a more inclusive organization. To that end, we intentionally build relationships and work collaboratively with diverse communities throughout the state, such as summer camps for youth, Tribal Nations, rural farmers, and multi-generational families.

## Activity Details

### Requirements

Will restoration and enhancement work follow best management practices including MS 84.973 Pollinator Habitat Program?  
Yes

Is the restoration and enhancement activity on permanently protected land per 97A.056, Subd 13(f), tribal lands, and/or public waters per MS 103G.005, Subd. 15 or on lands to be acquired in this program?  
Yes

Where does the activity take place?

Permanently Protected Conservation Easements

Other : Public Lands

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
No

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
Yes

If needed, please include any explanation of unspent funds.
This proposal is related to the restoration/enhancement component of both MLT’s Wetlands Program and Southwest Minnesota Program. The table below shows the appropriations for all open Wetland and SWMN Program grants. Of these appropriations, the restoration and enhancement component consists of 41% ($9,613,800) of the total. Of that, $3,127,135 has been spent or is under contract, and the remaining $6,486,665 is committed to in-progress projects included in each accomplishment plan. This accounts for all remaining funds.

### Open OHF Appropriations - Data from Most Recent Status Update

| Project | Funding Amount Received | Amount Spent to Date | Funding Remaining | % Spent to Date |
| --- | --- | --- | --- | --- |
| ML 2026 - Wetland Habitat Protection and Restoration Program - Phase 11 | $3,167,000 | - | $3,167,000 | 0.0% |
| ML 2025 - Wetland Habitat Protection and Restoration Program - Phase 10 | $2,853,000 | $221,700 | $2,631,300 | 7.77% |
| ML 2024 - Wetland Habitat Protection and Restoration Program - Phase 9 | $2,128,000 | $573,000 | $1,555,000 | 26.93% |
| ML 2024 - Accelerating Habitat Conservation in Southwest Minnesota - Phase 3 | $2,872,000 | $313,600 | $2,558,400 | 10.92% |
| ML 2023 - Wetland Habitat Protection and Restoration Program - Phase 8 | $3,012,000 | $1,650,800 | $1,361,200 | 54.81% |
| ML 2023 - Accelerating Habitat Conservation in Southwest Minnesota - Phase 2 | $3,071,000 | $607,900 | $2,463,100 | 19.79% |
| ML 2022 - Wetland Habitat Protection and Restoration Program - Phase 7 | $3,330,000 | $2,280,300 | $1,049,700 | 68.48% |
| ML 2021 - Wetland Habitat Protection and Restoration Program - Phase 6 | $3,088,000 | $2,822,900 | $265,100 | 91.42% |
| Totals | $23,521,000 | $8,470,200 | $15,050,800 | 36.01% |

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| Restoration and enhancement projects completed | June 30, 2032 |

## Budget

### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $600,000 | $52,500 | USFWS In-Kind | $652,500 |
| Contracts | $6,172,000 | - | - | $6,172,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | $2,000,000 | USFWS Migratory Bird Conservation Fund | $2,000,000 |
| Easement Stewardship | - | - | - | - |
| Travel | $20,000 | - | - | $20,000 |
| Professional Services | $5,000 | - | - | $5,000 |
| Direct Support Services | $162,000 | - | - | $162,000 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | $500 | - | - | $500 |
| Supplies/Materials | $500 | - | - | $500 |
| DNR IDP | - | - | - | - |
| Grand Total | $6,960,000 | $2,052,500 | - | $9,012,500 |

### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| FWS Restoration Designer | 0.1 | 5.0 | - | $52,500 | USFWS In-Kind | $52,500 |
| MLT Restoration Staff | 1.2 | 5.0 | $600,000 | - | - | $600,000 |

Amount of Request: $6,960,000
Amount of Leverage: $2,052,500
Leverage as a percent of the Request: 29.49%
DSS + Personnel: $762,000
As a % of the total request: 10.95%
Easement Stewardship: -
As a % of the Easement Acquisition: -

### Leverage Funding Table

|  | Leverage Amount Committed | Leverage Amount Confirmed (of Committed Funds) | Leverage Amount Anticipated | Total Leverage |
| --- | --- | --- | --- | --- |
| Amount: | $2,052,500 | $2,052,500 | - | $2,052,500 |
| % of Total Leverage: | 100.0% | 100.0% | 0.0% |  |

N/A

Detail leverage sources and confirmation of funds: 
USFWS will provide $2,000,000 in leverage in the form of newly acquired permanent conservation easements funded by the USFWS and the Migratory Bird Conservation Fund, plus $52,500 of in-kind leverage for staff time, contracts and supplies for restoration and enhancement projects. All are confirmed.

Does this proposal have the ability to be scalable?  
Yes

### If the project received 50% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
We would reduce the number of R/E projects to best meet scaling requirements. Output acres would be reduced 40% to 60% depending on individual project costs. We would submit our phase 2 proposal next year instead of 2 years out.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS would be scaled directly.

### If the project received 30% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
We would reduce the number of R/E projects to best meet scaling requirements. Output acres would be reduced 70% to 80% depending on individual project costs. We would submit a larger phase 2 proposal next year instead of 2 years out to include delayed projects.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel and DSS would be scaled directly.

### What other dedicated funds may collaborate with or contribute to this proposal?

### Personnel

Has funding for these positions been requested in the past?  
Yes

Please explain the overlap of past and future staffing and position levels previously received and how that is coordinated over multiple years? 
FTEs listed in the proposal are an estimate of the personnel time required to complete the grant outputs included in this proposal. MLT uses a timesheet based payroll system. Our reimbursements are based on actual personnel time expended for each project. This ensures project billing is specific to the appropriate grant award and in cases where we have multiple open appropriations this method ensures there is no overlapping allocation of personnel expenses to multiple grant awards. Multiple staff positions may work to complete legal review, sub- contracts, payments and complete status reports related to projects on each grant award.

### Contracts

What is included in the contracts line?  
Restoration and enhancement construction accounts for 100% of the contracts line amount.

### Professional Services

What is included in the Professional Services line?

Other : Vegetation surveys, bird surveys to inform project design.

### Travel

Does the amount in the travel line include equipment/vehicle rental?  
Yes

Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging  
Land Trust staff rents vehicles for grant-related purposes when it is a significant cost savings over use of personal vehicles.

I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:  
Yes

### Direct Support Services

How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?  
Minnesota Land Trust has a direct support services rate approved by the DNR on March 17, 2017. We applied this DNR-approved rate only to personnel expenses included in this proposal to determine the total amount of direct support services requested through this grant.

### Other Equipment/Tools

Give examples of the types of Equipment and Tools that will be purchased?  
GPS/tablet devices, R/E tools, Personal Protective Equipment.

## Federal Funds

Do you anticipate federal funds as a match for this program?  
Yes

Are the funds confirmed?  
Yes

In Kind : $52,500

Other : $2,000,000 USFWS easement acquisition (Migratory Bird Conservation Fund)

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 18 | 4 | 0 | 421 | 443 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 1,927 | 0 | 130 | 2,057 |
| Total | 18 | 1,931 | 0 | 551 | 2,500 |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | - | - | - | - |
| Non-DNR Lands (city, state, federal, etc.) | - | 4 | - | - |
| Easements | 0 | 439 | 275 | 1,782 |
| Total | 0 | 443 | 275 | 1,782 |

### How many of these Prairie acres are Native Prairie? (Table 1b)

| Type | Native Prairie (acres) |
| --- | --- |
| Restore | 0 |
| Protect in Fee with State PILT Liability | 0 |
| Protect in Fee w/o State PILT Liability | 0 |
| Protect in Easement | 0 |
| Enhance | 96 |
| Total | 96 |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | $50,100 | $11,100 | - | $1,172,100 | $1,233,300 |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | $5,364,800 | - | $361,900 | $5,726,700 |
| Total | $50,100 | $5,375,900 | - | $1,534,000 | $6,960,000 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 13 | 30 | 0 | 400 | 0 | 443 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 485 | 0 | 938 | 634 | 2,057 |
| Total | 13 | 515 | 0 | 1,338 | 634 | 2,500 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | $36,200 | $83,500 | - | $1,113,600 | - | $1,233,300 |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - | - |
| Enhance | - | $1,350,200 | - | $2,611,400 | $1,765,100 | $5,726,700 |
| Total | $36,200 | $1,433,700 | - | $3,725,000 | $1,765,100 | $6,960,000 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | $2,783 | $2,775 | - | $2,784 |
| Protect in Fee with State PILT Liability | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - |
| Protect in Easement | - | - | - | - |
| Enhance | - | $2,784 | - | $2,783 |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | $2,784 | $2,783 | - | $2,784 | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | $2,783 | - | $2,784 | $2,784 |

### Target Lake/Stream/River Feet or Miles

## Parcels

Sign-up Criteria?  
No

Explain the process used to identify, prioritize, and select the parcels on your list:  
The projects included in the parcel list were identified as priorities for restoration/enhancement by USFWS and MLT biologists utilizing FWS priority mapping tools and adjacency to other protected habitats.

### Restore / Enhance Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection | Description |
| --- | --- | --- | --- | --- | --- | --- |
| HuLa | Becker | 13839210 | 40 | $100,000 | Yes | Prairie |
| AndC | Big Stone | 12145220 | 200 | $425,000 | Yes | Prairie |
| Smit | Big Stone | 12245233 | 40 | $85,000 | Yes | Prairie |
| CKBett | Douglas | 12938220 | 110 | $250,000 | Yes | Prairie |
| ClVi | Douglas | 12837225 | 37 | $115,625 | Yes | Prairie |
| DiSc | Douglas | 12737221 | 9 | $125,000 | Yes | Habitat |
| LeTo | Douglas | 12740231 | 40 | $125,000 | Yes | Prairie |
| MiOlEPh2 | Douglas | 13040213 | 20 | $125,000 | Yes | Prairie |
| MiSt | Douglas | 13040221 | 70 | $187,500 | Yes | Prairie |
| DaFr | Grant | 12941235 | 33 | $156,250 | Yes | Habitat |
| ToBo | Grant | 12841203 | 5 | $50,000 | Yes | Wetland |
| LFRM | McLeod | 11730203 | 13 | $25,000 | Yes | Wetland |
| BoPr | Otter Tail | 13137207 | 30 | $93,750 | Yes | Prairie |
| DaRe | Otter Tail | 13743205 | 30 | $75,000 | Yes | Prairie |
| DiLi | Otter Tail | 13139201 | 100 | $187,500 | Yes | Habitat |
| ErFaP2 | Otter Tail | 13736212 | 365 | $625,000 | Yes | Prairie |
| FFFGCOrSo | Otter Tail | 13244205 | 55 | $187,500 | Yes | Prairie |
| HLJo | Otter Tail | 13141202 | 160 | $375,000 | Yes | Prairie |
| JaRu | Otter Tail | 13444205 | 25 | $87,500 | Yes | Prairie |
| LaLe | Otter Tail | 13442220 | 45 | $218,750 | Yes | Prairie |
| MiLa | Otter Tail | 13142207 | 75 | $187,500 | Yes | Prairie |
| PaSt | Otter Tail | 13342230 | 30 | $125,000 | Yes | Habitat |
| RoCl | Otter Tail | 13241214 | 100 | $250,000 | Yes | Prairie |
| RoNoPh2 | Otter Tail | 13342213 | 30 | $250,000 | Yes | Habitat |
| TLBen | Otter Tail | 13440219 | 20 | $62,500 | Yes | Prairie |
| Feig | Pope | 12439216 | 60 | $127,500 | Yes | Prairie |
| Pric | Stevens | 12642229 | 20 | $42,500 | Yes | Prairie |
| FlaE | Swift | 12042217 | 116 | $246,500 | Yes | Prairie |
| ErFaP3 | Wadena | 13735207 | 229 | $437,500 | Yes | Prairie |

## Parcel Map