# Lessard-Sams Outdoor Heritage Council
DNR Shallow Lakes and Wetland Enhancements Phase 19
ML 2027 Request for Funding

## General Information

Date: 06/22/2026

Proposal Title: DNR Shallow Lakes and Wetland Enhancements Phase 19

Funds Requested: $23,483,000

Confirmed Leverage Funds: -

Is this proposal Scalable?: Yes

### Manager Information

Manager's Name: Ricky Lien
Title: Wetland Habitat Team Supervisor
Organization: DNR
Address: 500 Lafayette Road  
City: St. Paul, MN 55155-4020
Email: ricky.lien@state.mn.us
Office Number: 515-292-5227
Mobile Number: 651-297-4961
Fax Number: 651-297-4961
Website: https://www.dnr.state.mn.us/

### Location Information

County Location(s): Cass, Aitkin, Todd, Waseca,  , Kandiyohi, Traverse, Otter Tail, Pope, Stevens, Cottonwood, Polk, Marshall, Meeker, Chippewa, Murray, Yellow Medicine, Lyon, Lincoln, Stearns, Swift, Clearwater, Crow Wing, Mille Lacs, Martin, Itasca, Clay, Red Lake, Brown and Nobles.

Eco regions in which work will take place:

Forest / Prairie Transition

Northern Forest

Prairie

Metro / Urban

Activity types:

Enhance

Restore

Other : Surveys and Engineering

Priority resources addressed by activity:

Wetlands

## Narrative

### Abstract

This proposal aims to deliver shallow lake and wetland habitat enhancement and restoration work on over 12,800 acres. Wetlands will be restored through tile breaks, ditch plugs, sediment removal, and placement of infrastructure. Shallow lakes and wetlands will be enhanced through cattail management, wild rice seeding, water level management and other activities. Four additional projects will undergo engineering to prepare for future infrastructure construction. Waterfowl and other wetland-dependent species will benefit greatly from the proposed habitat work. This work will be almost entirely focused on state-owned properties and public waters.

### Design and Scope of Work

Minnesota’s shallow lakes and wetlands are among the most productive habitats in the state, but an estimated 90% of Minnesota’s prairie wetlands and more than 50% of our statewide wetlands have been lost. Wetlands and shallow lakes that remain are often compromised by degraded quality. This proposal will accomplish wetland habitat work throughout Minnesota on public lands and waters, with the large majority of the funding being directed strategically to the prairie region. This program delivers measurable, on-the-ground results - restoring and enhancing high-priority wetlands and shallow lakes that directly increase waterfowl production and improve habitat for a wide range of species of greatest conservation need. With established engineering, construction, and habitat teams already in place, Outdoor Heritage Funds translate immediately into acres restored, habitat quality improved, and systems brought back to ecological function. This is a proven, accountable investment—targeted where it matters most, ready to implement, and designed to produce lasting habitat outcomes across Minnesota. In addition to being critical for waterfowl, wetlands and shallow lakes provide habitat for a wide range of species, groundwater recharge, water purification, flood water storage, shoreline protection, and economic benefits. 

Restoration and enhancement projects affecting more 12,800 acres on state-owned lands, especially WMAs, and public waters were proposed and reviewed by DNR Area and Regional supervisors and Wetland Habitat Team staff. Planned work includes wetland infrastructure construction, including water control structures and dikes, sediment removal, tile breaks, and ditch plugs needed to bring about needed wetland habitat enhancement and restoration. Direct management actions such as cattail and other invasive species control, water level manipulation, and wild rice seeding will be employed to bring about needed wetland enhancement. Additional parcels that are impacted by this valuable work will be added to the parcel list and reported in full on the Final Report. Additionally, four infrastructure projects will be surveyed and engineered for future construction. Doing this preliminary engineering work allows us to determine project feasibility, identify infrastructure options, and obtain accurate cost estimates. 

Herbicide treatments will continue on thousands of acres of invasive monotypic hybrid cattails. This work is made possible by an OHF-acquired spray unit mounted on a DNR helicopter, but requires annual funding to secure needed herbicide and pay associated costs for the helicopter. Popular among DNR WMA property managers facing problematic stands of monotypic cattails, it is estimated that approximately 2500-3000 acres of cattails will be treated annually. Parcels to be treated are selected annually and will be fully reported in the OHF appropriation final report, along with parcels that are mechanically treated.

To improve efficiency and meet mutual goals, projects may be done in cooperation with Duck Unlimited or other conservation partners. Parcels may be added, modified, or deleted from the parcel list to accommodate engineering feasibility results, provide resources to new opportunities, or to address the challenges associated with complex shallow lake and wetland projects. All changes shall within scope of this proposal and will be fully reported in the Final Report.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

Approximately 50% of all federally endangered animal are wetland-related. As a measure of the importance of wetlands to Minnesota Species of Greatest Conservation Need (SGCN), the word 'wetland' appears 127 times in Minnesota's State Wildlife Action Plan 2015-2025 (SWAP). Conservation Focus Areas are priority areas for working with partners to identify, design, and implement conservation actions and report on the effectiveness toward achieving the goals and objectives defined in the Wildlife Action Plan. Target Habitat Complexes within Conservation Focus Areas commonly include Prairie Wetland Complexes and other wetland community types. 

The protection and management of wetlands and wetland/grassland complexes are noted extensively in the discussion of Conservation Focus Area Target, Conservation Issues and Approaches. Specific management actions mentioned include reed canary grass and invasive cattail control, "natural disturbance management" (i.e. water level management, prescribed fire, woody vegetation removal). Target Habitat Complexes within Conservation Focus Areas commonly include Prairie Wetland Complexes and other wetland community types.  As noted in the SWAP, wet meadows and fens typically provide optimal habitat for sedge wrens, yellow rails, Nelson’s sharp-tailed sparrows and numerous other SGCN. Wetland Management Options to support SGCN include prevention of wetland degradation, restoration of wetland complexes, and management of invasives species.

For shallow lake habitat, examples of SGCN include lesser scaup, northern pintail, common moorhen, least bitterns, American bitterns, marsh wrens, and Virginia rails. Wetland management actions to benefit SGCN include the restoration of large complexes of shallow lakes and wetlands, with attention to the habitat features required by SGCN, management for a natural water regime in shallow lakes, and management of invasives. 

Management of wetlands and shallow lakes as noted above will be accomplished through the work described in this proposal.

### What are the elements of this proposal that are critical from a timing perspective?

The Status and Trends of Wetlands in Minnesota: Depressional Wetland Quality Assessment (2007 – 2012), produced by the Minnesota Pollution Control Agency, noted that the prairie and central regions of the state wetlands are dominated by degraded vegetation communities. Vegetation communities in more than half of these depressional wetlands are in poor condition (56%), with only 17% in good condition, similar to the quality of all wetland types in the central hardwood and former prairie regions. Non-native invasive plants are having the greatest impact. In other words, not only have most wetlands been lost in much of the prairie and forest-transition areas of Minnesota, those that remain are degraded and need management action to produce quality habitat. Note that many of the projects included in this proposal involve existing wetlands whose infrastructure has failed completely and management is no longer possible.  The restoration of numerous wetland basins is also included.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

The Minnesota Duck Recovery Plan goals include boosting the state's breeding duck population. The most productive prairie waterfowl habitat is a mix of wetland and grassland as a habitat complex. A complex could be 4 - 9 square miles and should be comprised of 10% temporary/seasonal wetlands, 10% permanent wetlands, and 40% grasslands, with the remaining 40% available for crops. In addition to mixes of grasslands and healthy wetlands, The Duck Plan also called for accelerated efforts to restore 1,800 shallow lakes, including wild rice lakes.  

The Minnesota Prairie Conservation Plan, which is a plan for both uplands and wetlands in the prairie region of Minnesota, outlines focal areas (Core Areas and Habitat Complexes) where we can build on an existing base of conservation lands and improve the habitat there. The Prairie Wetland Initiative component of this OHF proposal would contribute to these identified Core Areas and Habitat Complexes by working to actively manage and improve small wetlands on public lands, especially on those lands contributing to the Minnesota Comprehensive Prairie Plan. The Status and Trends of Wetlands in Minnesota: Depressional Wetland Quality Assessment (2007 – 2012), produced by the Minnesota Pollution Control Agency, noted that while most wetlands in northern Minnesota are in good condition, the opposite is true in the central and former prairie regions of the state, where degraded vegetation communities are predominant. Vegetation communities in more than half of these depressional wetlands are in poor condition (56%), with only 17% in good condition, similar to the quality of all wetland types in the central hardwood and former prairie regions. Non-native invasive plants such as invasive monotypic cattails are having the greatest impact. 
 
The work done by this OHF proposal will directly contribute to expanded and healthy wetland complexes and increased shallow lakes work. Work will renovate existing wetland infrastructure and establish new management, especially in the critical prairie region of Minnesota.  More specifically, the projects identified by the Wetland Management Program are targeted to key wetland complexes in the prairie region and deliver critical management to the wetlands of those complexes.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

Long Range Duck Recovery Plan

Managing Minnesota's Shallow Lakes for Waterfowl and Wildlife

### Which LSOHC section priorities are addressed in this proposal?

Forest / Prairie Transition

Protect, enhance, and restore migratory habitat for waterfowl and related species, so as to increase migratory and breeding success

Metro / Urban

Protect from long-term or permanent endangerment from invasive species

Northern Forest

Protect shoreland and restore or enhance critical habitat on wild rice lakes, shallow lakes, cold water lakes, streams and rivers, and spawning areas

Prairie

Protect, enhance, and restore migratory habitat for waterfowl and related species, so as to increase migratory and breeding success

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

The work conducted under this proposal will be done on state-owned land (almost exclusively WMAs) under permanent conservation protection or on public waters. However, by the very nature of habitat management, restorations and enhancements are not permanent. All habitat types - grasslands, wetlands, and many forest types - rely on periodic disturbances. Wetlands change over time with sedimentation, changed hydrology, or introduction of invasive species which must be addressed to achieve quality wildlife results.  Many of our individual wetland and shallow lake projects involve extensive infrastructure.  While this infrastructure is engineered and built for 30-40 year life-expectancy, we can still expect the need to go in and replace structures as they age or fail to meet management needs.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

Three elements relate to this proposal's ability to produce a significant conservation legacy. 

First, the scale of shallow lake and wetland work proposed in this proposal is impressive. The acreage being restored and enhanced produces results locally and statewide. Second, the infrastructure (water control structures, dikes, fish barriers) projects in this proposal will be worked on by qualified engineers who will design and oversee construction and renovation to achieve long-lasting results. A typical goal is to have constructed water control structures, dikes and fish barriers with a life expectancy that last a minimum of 30-40 years. These projects will be on public waters or publicly-owned or eased lands. Third, the type of work being done through this proposal, Shallow lake enhancement and wetland restoration, represent key components of all significant conservation plans for Minnesota.

## Outcomes

### Programs in forest-prairie transition region:

Wetland and upland complexes will consist of native prairies, restored prairies, quality grasslands, and restored shallow lakes and wetlands ~ Intensive wetland management and habitat infrastructure development will provide the wetland base called for in numerous prairie, shallow lake and waterfowl plans. Area wildlife staff, wetland management program staff, and/or shallow lakes staff will monitor completed projects to determine success of implementation and to assess the need for future management and/or development.

### Programs in metropolitan urbanizing region:

Protected habitats will hold wetlands and shallow lakes open to public recreation and hunting ~ Intensive wetland management and habitat infrastructure development will provide the wetland base called for in numerous prairie, shallow lake and waterfowl plans. Area wildlife staff, wetland management program staff, and/or shallow lakes staff will monitor completed projects to determine success of implementation and to assess the need for future management and/or development.

### Programs in the northern forest region:

Improved availability and improved condition of habitats that have experienced substantial decline ~ Intensive wetland management and habitat infrastructure development will provide the wetland base called for in numerous prairie, shallow lake and waterfowl plans. Area wildlife staff, wetland management program staff, and/or shallow lakes staff will monitor completed projects to determine success of implementation and to assess the need for future management and/or development.

### Programs in prairie region:

Protected, restored, and enhanced shallow lakes and wetlands ~ Intensive wetland management and habitat infrastructure development will provide the wetland base called for in numerous prairie, shallow lake and waterfowl plans. Area wildlife staff, wetland management program staff, and/or shallow lakes staff will monitor completed projects to determine success of implementation and to assess the need for for future management and/or development.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

This request is an acceleration of the Minnesota DNR's Section of Wildlife wetland habitat work to a level not attainable but for the appropriation.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

Qualified engineers and staff will oversee replacement/renovation of infrastructure to achieve long-lasting results. A typical goal is to have water control structures, dikes and fish barriers last a minimum of 30-40 years. The management of completed infrastructure projects will fall on existing staff of the Department of Natural Resources. Enhancement work implemented by this staff such as invasive species control, supplemental vegetation planting, or water control structure installation, maintenance, or replacement, will be accomplished through annual funding requests to a variety of funding sources including, but not limited to, the Game and Fish Fund, bonding, gifts, the Environmental and Natural Resources Trust Fund, the Outdoor Heritage Fund, and federal sources such as North American Wetlands Conservation Act grants and Pittman-Robertson funds. Wetland enhancement projects such as cattail control, prescribed burns, invasive fish management and the like are implemented to achieve quality, long-lasting habitat benefits, but the benefit lifespan may be variable due to conditions imposed by climate, physical factors, habitat succession, etc. Monitoring by area wildlife staff, wetland management specialists, and shallow lakes specialists will ensure that follow-up management is employed as needed.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| 10-12 months post-completion of engineered infrastructure or construction work | DNR | Qualified engineers conduct warranty inspection of project. | - | - |
| 1 year post-implementation of management action | DNR | Wetland Management Program, Shallow Lakes Program, and Area Wildlife staff evaluate management effectiveness. | - | - |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

The Minnesota DNR has adopted advancing diversity, equity and inclusion (DEI) as a key priority in its 2020-22 strategic plan. The plan focuses on increasing the cultural competence of our staff, creating a workforce that is reflective of Minnesota, continuing to strengthen tribal consultation and building partnerships with diverse communities. Shallow lake and wetland habitat projects provide ecosystem services like clean water and carbon sequestration that support environmental justice. OHF also supports public access and recreational opportunities on these lands. OHF projects and outcomes benefit BIPOC and diverse communities through recreational opportunities that are close-to-home, culturally responsive and accessible to Minnesotans with disabilities. The DNR has diversity, equity and inclusion strategies that benefit all OHF projects:•	Multilingual and culturally specific hunting and fishing education programs take place on public lands. •	All hiring is equal opportunity, affirmative action, and veteran-friendly. Contracting seeks out Targeted Group, Economically Disadvantaged and Veteran-Owned businesses. •	Public engagement seeks out BIPOC voices and involves diverse communities.

## Activity Details

### Requirements

Will restoration and enhancement work follow best management practices including MS 84.973 Pollinator Habitat Program?  
Yes

Is the restoration and enhancement activity on permanently protected land per 97A.056, Subd 13(f), tribal lands, and/or public waters per MS 103G.005, Subd. 15 or on lands to be acquired in this program?  
Yes

Where does the activity take place?

WMA

State Forests

County/Municipal

Public Waters

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
No

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
Yes

If needed, please include any explanation of unspent funds.
Balances in the programmatic appropriations shown below are explained by the nature of the complex work being performed.  Early years for large, complex infrastructure projects are characterized by permitting, surveys and design preparation and coordination with partners.  Construction, which can represent the bulk of the money spent on a project, may not occur until the later years of an appropriation after all the preparatory work in done. As a case in point, the ML2021 Accelerated Shallow Lakes and Wetland Enhancements Phase 13 proposal - which is in its final year - only had a minimal balance of $400,000 remaining at the end of calendar year 2025.  Much of this remaining balance was used in early 2026 to fund the construction of a large water control structure at Grey Eagle WMA in Todd County.  This new structure replaces a failing 50-year old structure and will allow future water level management.  The expenditures of the ML2021 appropriation followed the pattern of we typicially see for these appropriations of slow expenditures in the early years followed by significant spending in the final years of the appropriations.

### Open OHF Appropriations - Data from Most Recent Status Update

| Project | Funding Amount Received | Amount Spent to Date | Funding Remaining | % Spent to Date |
| --- | --- | --- | --- | --- |
| ML 2025 - Accelerated Shallow Lakes and Wetland Enhancements Phase 17 | $2,508,000 | - | $2,508,000 | 0.0% |
| ML 2024 - DNR Accelerated Shallow Lakes and Wetland Enhancements - Phase 16 | $3,809,000 | $1,194,100 | $2,614,900 | 31.35% |
| ML 2023 - Accelerated Shallow Lakes and Wetland Enhancements Phase 15 | $3,695,000 | $1,883,600 | $1,811,400 | 50.98% |
| ML 2022 - DNR Accelerated Shallow Lakes and Wetland Enhancements Phase 14 | $2,301,000 | $1,340,500 | $960,500 | 58.26% |
| ML 2021 - Accelerated Shallow Lakes and Wetland Enhancements Phase 13 | $2,589,000 | $2,119,600 | $469,400 | 81.87% |
| ML 2019 - Big Rice Lake Wild Rice Enhancement | $845,000 | $421,900 | $423,100 | 49.93% |
| Totals | $15,747,000 | $6,959,700 | $8,787,300 | 44.2% |

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| Infrastructure Construction Projects | June 2032 |
| Cattail Management Actions | September 2030 |
| Wetland Restorations | June 2032 |
| Survey and engineer projects | June 2032 |

## Budget

### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | $2,991,000 | - | - | $2,991,000 |
| Contracts | $15,360,500 | - | - | $15,360,500 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | $368,800 | - | - | $368,800 |
| Professional Services | $2,750,000 | - | - | $2,750,000 |
| Direct Support Services | $474,000 | - | - | $474,000 |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | $95,000 | - | - | $95,000 |
| Other Equipment/Tools | $65,000 | - | - | $65,000 |
| Supplies/Materials | $1,378,700 | - | - | $1,378,700 |
| DNR IDP | - | - | - | - |
| Grand Total | $23,483,000 | - | - | $23,483,000 |

### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| NR Specialists (Shallow Lakes), NR Specialists (Wetland Management), Wetland Management Program Supervisor, Wetland Project Consultant | 10.0 | 2.0 | $2,991,000 | - | - | $2,991,000 |

### Capital Equipment

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Trimble Survey Unit | $55,000 | - | - | $55,000 |
| ATV, tracks, and trailer | $40,000 | - | - | $40,000 |

Amount of Request: $23,483,000
Amount of Leverage: -
Leverage as a percent of the Request: 0.0%
DSS + Personnel: $3,465,000
As a % of the total request: 14.76%
Easement Stewardship: -
As a % of the Easement Acquisition: -

N/A

Does this proposal have the ability to be scalable?  
Yes

### If the project received 50% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
A reduced funding amount would be addressed by using Program and Regional Wildlife staff to evaluate projects based on need, strategic importance, and efficiency to determine which projects would be funded. Acres and activities may not be proportionally affected due to the variety of project sizes and costs.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel costs requested in the proposal represent two years of staffing. It's important to note that these staff would work on projects associated with this proposal, plus all open appropriations of DNR and partners. Depending on the amount recommended for funding, funding for staffing will be proportionally higher.

### If the project received 30% of the requested funding

Describe how the scaling would affect acres/activities and if not proportionately reduced, why? 
A reduced funding amount would be addressed by using Program and Regional Wildlife staff to prioritize projects based on need, strategic importance, and efficiency to determine which projects would be funded. Acres and activities may not be proportionally affected due to the variety of project sizes and costs.

Describe how personnel and DSS expenses would be adjusted and if not proportionately reduced, why? 
Personnel costs requested in the proposal represent two years of staffing. It's important to note that these staff would work on projects associated with this proposal, plus all open appropriations of DNR and partners. Depending on the amount recommended for funding, funding for staffing will be proportionally higher.

### What other dedicated funds may collaborate with or contribute to this proposal?

### Personnel

Has funding for these positions been requested in the past?  
Yes

Please explain the overlap of past and future staffing and position levels previously received and how that is coordinated over multiple years? 
All staff positions for which funding is requested were created with previous OHF appropriations.  OHF funding from past appropriations have run out for these positions and new funding is needed to maintain them and the work they do to restore and enhance wetland and shallow lake habitat, to support partner habitat work, and to implement habitat work called for in numerous plans.

### Contracts

What is included in the contracts line?  
Contract funding will be used to obtain needed construction, engineering, and/or management actions to
construct shallow lake and wetland infrastructure projects or to implement wetland management activities.

### Professional Services

What is included in the Professional Services line?

Design/Engineering

Other : Costs associated with using the DNR helicopter and pilot are billed as professional services.

Surveys

### Travel

Does the amount in the travel line include equipment/vehicle rental?  
Yes

Explain the amount in the travel line outside of traditional travel costs of mileage, food, and lodging  
In addition to traditional travel expenses, fleet charges for heavy equipment, atv, and other items show up as travel costs due to charges for mileage or hourly/daily fleet rates.

I understand and agree that lodging, meals, and mileage must comply with the current MMB Commissioner Plan:  
Yes

### Direct Support Services

How did you determine which portions of the Direct Support Services of your shared support services is direct to this program?  
Direct Support Services is determined by a standard DNR process taking into account the amount of funding and
the number of allocations made with that funding.

### Other Equipment/Tools

Give examples of the types of Equipment and Tools that will be purchased?  
Equipment/Tools that could be purchased include stakes for survey work, simple hand tools, PPE for staff, and like items.

## Federal Funds

Do you anticipate federal funds as a match for this program?  
Yes

Are the funds confirmed?  
No

What is the approximate date you anticipate receiving confirmation of the federal funds? 
The timing and availability of federal funding is unknown, but historically federal funds such as NAWCA, Inflation Reduction Act, Joint Venture funds, Great Lakes Fish and Wildlife Restoration Act, and America the Beautiful may become available for critical habitat work. The Minnesota DNR would look to use these funding sources as appropriate to expand the scale of shallow lake and wetland work.

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 811 | 0 | 0 | 0 | 811 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 |
| Enhance | 12,054 | 0 | 0 | 0 | 12,054 |
| Total | 12,865 | 0 | 0 | 0 | 12,865 |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | 37 | 774 | 540 | 11,451 |
| Non-DNR Lands (city, state, federal, etc.) | - | - | 63 | - |
| Easements | - | - | - | - |
| Total | 37 | 774 | 603 | 11,451 |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | $10,154,300 | - | - | - | $10,154,300 |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | $13,328,700 | - | - | - | $13,328,700 |
| Total | $23,483,000 | - | - | - | $23,483,000 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 0 | 0 | 0 | 811 | 0 | 811 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 | 0 |
| Enhance | 155 | 2,698 | 0 | 4,967 | 4,234 | 12,054 |
| Total | 155 | 2,698 | 0 | 5,778 | 4,234 | 12,865 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | $10,154,300 | - | $10,154,300 |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - | - |
| Enhance | $270,000 | $1,436,900 | - | $8,116,900 | $3,504,900 | $13,328,700 |
| Total | $270,000 | $1,436,900 | - | $18,271,200 | $3,504,900 | $23,483,000 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | $12,520 | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - |
| Protect in Easement | - | - | - | - |
| Enhance | $1,105 | - | - | - |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | - | - | - | $12,520 | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | $1,741 | $532 | - | $1,634 | $827 |

### Target Lake/Stream/River Feet or Miles

## Parcels

Sign-up Criteria?  
Yes - Sign up criteria is attached

Explain the process used to identify, prioritize, and select the parcels on your list:  
Proposals for individual projects are submitted by DNR Area Wildlife Staff and Wetland Habitat Team members.  Projects are reviewed at the regional and central office levels and appropriate projects are selected for inclusion in this OHF proposal.  The parcel list may be modified by the program manager as needed and the Final Report will reflect an accurate and complete parcel list. As appropriate, tribal consultation will occur for projects.

 In addition to the projects shown on the parcel list, additional projects will be selected for aerial cattail spraying using the attached "Guidelines Aerial Cattail Spraying.docx." The Final Report will accurately show all parcels.

### Restore / Enhance Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection | Description |
| --- | --- | --- | --- | --- | --- | --- |
| Grayling Marsh WMA WCS Replacement | Aitkin | 04823210 | 500 | $250,000 | Yes | Replacement of a failing WCS to allow for improved management. |
| Little Hill River WMA WCS Replacement | Aitkin | 05227212 | 270 | $450,000 | Yes | Replacement of a failing WCS to allow for improved management. |
| Swamp Lake Outlet Renovation | Aitkin | 04625226 | 276 | $425,000 | Yes | Wetland enhancement via outlet renovation. |
| Swamp Lake Wild Rice Seeding | Aitkin | 04625226 | 276 | $125,000 | Yes | Wetland enhancement via wild rice seeding. |
| Bull Moose WCS Replacement | Cass | 13831223 | 53 | $450,000 | Yes | Replacement of a failing WCS to allow for improved management |
| Twin Heron WCS Removal | Cass | 13629216 | 10 | $150,000 | Yes | Removal of unneeded/nonfunctioning WCS |
| Wax Lake Wild Rice Seeding | Cass | 14127224 | 15 | $18,000 | Yes | Wetland enhancement via wild rice seeding. |
| Grace Marshes WMA Wetland Restorations | Chippewa | 11939228 | 38 | $419,500 | Yes | Wetland restorations. |
| Lac qui Parle WMA Churchill Wetland Restoration | Chippewa | 11842203 | 24 | $255,850 | Yes | Wetland restorations. |
| Cromwell WMA Infrastructure | Clay | 14045201 | 7 | $100,000 | Yes | Upgrade of wetland infrastructure to improve management. |
| Upper Rice Lake Outlet Channel Cleanout | Clearwater | 14536207 | 1,713 | $90,000 | Yes | Excavation of channel to allow for water level control. |
| Pats Pasture WMA Wetland Restoration | Cottonwood | 10537229 | 27 | $246,520 | Yes | Wetland restorations. |
| Talcot WMA Tract 31 Wetland Restoratons | Cottonwood | 10538219 | 10 | $110,000 | Yes | Wetland restorations. |
| Hay Creek WCS Removal | Crow Wing | 04629231 | 31 | $150,000 | Yes | Removal of unneeded/nonfunctioning WCS |
| Hesitation WMA WCS Removal | Crow Wing | 04528233 | 5 | $150,000 | Yes | Removal of unneeded/nonfunctioning WCS |

| Rim Memorial WMA Wetland Enhancement | Kandiyohi | 12036226 | 21 | $365,000 | Yes | Wetland enhancement via berm repair, ditch plugs, sediment removal, woody removal. |
| --- | --- | --- | --- | --- | --- | --- |
| Hopeful WMA Wetland Restoration | Lincoln | 10944212 | 118 | $1,477,000 | Yes | Wetland restorations. |
| Meadow Creek WMA Wetland Restoration | Lyon | 11141236 | 71 | $829,200 | Yes | Wetland restorations. |
| Rolling Hills WMA Wetland Restoration | Lyon | 11140206 | 38 | $444,200 | Yes | Wetland restorations. |
| East Park WMA WCS Replacement | Marshall | 15844220 | 90 | $360,000 | Yes | Replacement of a failed WCS and outlet improvements. |
| Perch Creek WMA Wetland Restoration | Martin | 10430206 | 15 | $166,680 | Yes | Wetland restorations. |
| Rodewald WMA Wetland Restorations | Meeker | 11832218 | 25 | $375,000 | Yes | Wetland restorations. |
| Rum River Large Impoundment WCS Replacement | Mille Lacs | 04026234 | 510 | $850,000 | Yes | Replacement of a failing WCS to allow for improved management |
| Budolfson WMA Wetland Restoration | Murray | 10739225 | 28 | $353,750 | Yes | Wetland restorations. |
| Irruption WMA Water Control Structure Replacement | Murray | 10639220 | 41 | $343,000 | Yes | Replacement of a failing WCS to allow for improved management. |
| Lonetree WMA Water Control Structure Replacement | Nobles | 10440215 | 46 | $150,000 | Yes | Replacement of a failing WCS to allow for management |
| Doran WMA Wetland Restoration | Otter Tail | 13144220 | 132 | $570,000 | Yes | Wetland restorations. |
| Erlandson WMA Wetland Enhancement | Otter Tail | 13143225 | 27 | $377,000 | Yes | Wetland enhancement via berm repair, sediment removal, breaking tile. |
| Orwell WMA Wetland Enhancements | Otter Tail | 13244235 | 100 | $625,000 | Yes | Wetland enhancement via structure removal/modification, sheet pile, riprapping. |
| Simon Lake WMA Wetland Restorations | Pope | 12337234 | 10 | $275,000 | Yes | Wetland restorations. |
| Marcoux WMA Dike and WCS Rehab | Red Lake | 15043219 | 85 | $310,000 | Yes | Replacement/upgrade of a failing WCS and dike to allow for improved management. |
| Vision WMA Woody Vegetation Removal and Wetland Restorations | Stearns | 12434215 | 234 | $753,380 | Yes | Woody vegetation removal and wetland restorations. |
| Old Gravel Pit WMA Wetland Enhancements | Stevens | 12344233 | 14 | $316,680 | Yes | Wetland enhancements via new structure and sediment removal |
| Lac qui Parle WMA Anderson Unit Wetland Restoration | Swift | 11942234 | 22 | $254,300 | Yes | Wetland restorations. |
| Lac qui Parle WMA Bahl Unit Wetland Restoration | Swift | 12045201 | 28 | $348,400 | Yes | Wetland restorations. |
| Lac qui Parle WMA Engebritson Unit Wetland Restoration | Swift | 11942219 | 47 | $541,400 | Yes | Wetland restorations. |
| Dower Lake WMA Wild Rice Seeding | Todd | 13333204 | 13 | $15,600 | Yes | Wetland enhancement via wild rice seeding. |
| Hunters Paradise WMA Wetland Restoration | Traverse | 12847202 | 138 | $1,146,600 | Yes | Wetland restorations. |
| Quade WMA Wetland Enhancement | Waseca | 10724204 | 2 | $52,000 | Yes | Wetland enhancement via dike rehab and installation of a WCS. |

| Mound Springs WMA Wetland Restoration | Yellow Medicine | 11546208 | 19 | $240,900 | Yes | Wetland restorations. |
| --- | --- | --- | --- | --- | --- | --- |
| Teardrop WMA Wetland Restoration | Yellow Medicine | 11544201 | 19 | $220,000 | Yes | Wetland restorations. |
| Benderberg WMA Wetland Restoration | - | 11941233 | 2 | $33,000 | Yes | Wetland enhancement via sediment removal. |

### Other Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection |
| --- | --- | --- | --- | --- | --- |
| Wood Lake Wetland Restoration Engineering | Brown | 10833228 | 0 | $300,000 | Yes |
| Dishpan WMA WCS Engineering | Itasca | 15027234 | 0 | $100,000 | Yes |
| Bossuyt WMA WCS Replacement Engineering | Lincoln | 11245204 | 0 | $60,000 | Yes |
| Dugdale WMA WCS Engineering | Polk | 14944233 | 0 | $35,000 | Yes |

## Parcel Map