# Lessard-Sams Outdoor Heritage Council
Mud River Enhancement Phase II
ML 2027 Request for Funding

## General Information

Date: 06/24/2026

Proposal Title: Mud River Enhancement Phase II

Funds Requested: $3,200,000

Confirmed Leverage Funds: $655,000

Is this proposal Scalable?: No

### Manager Information

Manager's Name: Tammy Audette
Title: Administrator
Organization: Red Lake Watershed District
Address: 1000 Pennington Avenue South  
City: Thief River Falls, MN 56701
Email: tammy.audette@redlakewatershed.org
Office Number: 2186815800
Mobile Number: 2186815800
Fax Number: 2186815839
Website: redlakewatershed.org

### Location Information

County Location(s): Marshall.

Eco regions in which work will take place:

Forest / Prairie Transition

Activity types:

Enhance

Restore

Priority resources addressed by activity:

Wetlands

## Narrative

### Abstract

The Mud River drains thousands of acres of agricultural lands before flowing into the Agassiz National Wildlife Refuge (NWR). ML 2026 successfully began Phase I of this project.  ML 2027-Phase II is intended to acquire full funding and complete 100% of the goals of the project, and provide 372 additional acres of riparian habitat. Both Phases I and II will bring riparian benefits back to a 6-mile segment of the original channel by restoring natural function.

### Design and Scope of Work

Altered hydrology, flashiness, and incoming sediment from the Mud River watershed has multiple, harmful effects on the NWR.  These include wetland bounce, attributed to runoff events during the nesting season which have negative effects on many waterfowl species, loss of meandered riparian habitat for species associated with this habitat type, deterioration of habitat quality as sediment accumulates in wetlands that then become infested with invasive cattail, increased flood impacts as sediment displaces storage volume within the NWR pools, rapid increases in and periodic spikes in turbidity levels in the Thief River when releases of water transfer sediment out of the NWR. 

The project was developed using the Flood Damage Reduction Project Work Team approach. This team included Federal, State and Local units of government and both upstream and downstream stakeholders. Alternatives were developed, discussed and consensus reached on the preferred alternative. Project engineering focused on enhancing a six (6) mile segment of an abandoned natural stream. This project will direct at least 80% of the Mud River flow to the enhanced channel, returning it to a functioning state with natural meanders, base flow, low flow channel connected with the floodplain, and a design based on fluvial geomorphic principals. Habitat improvements will include restoring a diverse plant community along the floodplain gradient from emergent wetland vegetation up to forested margins.  

The proposed Project consists of a diversion structure at the upstream end, a sinuous excavated two stage channel with low flow channel that conveys a 1 to 2 year design flow and a floodplain bench where needed to convey the 10-year flow.  Also included is placement of spoil piles to add topographic variability and provide for increased vegetative diversity. The existing ditches will remain in place with the new channel providing increased flow capacity as compared to existing conditions. The recommended option allows the 10-year event to spread out across the floodplain as compared to being confined to the straightened ditch system.  By allowing the flow to spread out there is a decrease in downstream peak flow from 675 cubic feet per second (cfs) to 575 cfs (15% reduction).

For ML 2027 the Project Work Team has considered additional design elements after further analysis, the need to include a large box culvert at the downstream end of the project, which is reflected in the overall cost of the project.  In this Phase II request we are also accounting for inflation, resulting in a higher anticipated cost.

### Explain how the proposal addresses habitat protection, restoration, and/or enhancement for fish, game & wildlife, including threatened or endangered species conservation

Ditching in the early 1900’s straightened the historic flow patterns of this watershed and separated a historic channel from its water source. The result was wetland destruction, increased flow into the water conveyance systems and increased erosion and transportation of sediment downstream. 

This project will provide a water feature within the wildlife refuge that meets the purpose for which the refuge was established and, continues to maintain the function of the water conveyance for the watershed and improving wildlife habitat on both a local, state, and national level. By returning natural stream geomorphology to a segment of the Mud River, fish and wildlife species will benefit from the restoration of base flow and by returning a natural sinuous wetland and stream type to the wildlife refuge. The alteration of riparian wetland systems that occurred over 100-years ago, were constructed to facilitate efficient removal of water from the landscape.  Straight, linear conveyance systems were, and still remain, an efficient method of draining wetland habitat, effecting many fish and wildlife species. This project is supported by the Thief River One Watershed One Plan and complements other best management practices being implemented in the watershed to improve fish and wildlife habitat, improve water quality and reduce effects of flooding. By restoring meandering wetland characteristics to the landscape, resident populations of reptiles, amphibians and mammals will utilize the newly provided habitat.  A wide representation of migratory birds, from wading and shore birds to passerine species up to waterfowl will make use of the diversity of habitat types this project will provide. With North American bird populations having experienced a 30% decrease since 1970, habitat enhancement projects, such as the Mud River Enhancement Project will help address this loss.

### What are the elements of this proposal that are critical from a timing perspective?

Private land acquisition has been one of the most challenging tasks in the development of conservation projects. With appropriate funding, this project is ready for final design and implementation as it is located within the Elm Lake WMA and Agassiz NWR, eliminating the need for land acquisition. This project can be a showcase example of the positive impact that wetland and stream restoration can have on building climate resiliency into habitat management. The current RLWD Board of Managers and the MN DNR WMA, and NWR Managers are supportive of the project, and they will bring important community support required to accomplish and maintain the project goals.

### Describe how the proposal expands habitat corridors or complexes and/or addresses habitat fragmentation:

By nature, streams and rivers are the original corridors providing travel pathways that connect various habitat types and provide population and species migration on a spatial scale. These interchange/exchanges of wildlife and habitat are what historically sustained strong, healthy populations of plants and animals in Minnesota. The linear habitat that replaced our natural stream and river corridors in the early 1900’s due to ditching forever disrupted and fragmented this historic natural system. This project will restore a six-mile segment of the historic Mud River corridor, providing meandered habitat that eliminates the long sight lines of traditional man-made ditches that adds to disturbance and predation.   
 
Meandering waterways provide the intimate and secretive setting that is critical to wildlife during the breeding and nesting seasons. This project will restore a natural corridor and the function of how wildlife historically utilized it.

### Which top 2 Conservation Plans referenced in MS97A.056, subd. 3a are most applicable to this project?

North American Waterfowl Management Plan

U.S. Fish and Wildlife Service Strategic Habitat Conservation Model

### Which LSOHC section priorities are addressed in this proposal?

Forest / Prairie Transition

Protect, restore, and enhance habitat for waterfowl, upland birds, and species of greatest conservation need

### Describe how this project/program will produce and demonstrate a significant and permanent conservation legacy and/or outcomes for fish, game, and wildlife:

The primary purpose of the Agassiz NWR is to provide a refuge and breeding ground for migratory birds and other wildlife. This project is designed to provide a wetland feature type that is lacking in NW Minnesota for the benefit of the wildlife that use the landscape. The project incorporates climate modeling to reduce the stressors that are attributed to the extensive ditching in the watershed.   The Project will be designed to reduce these harmful effects within and around the Agassiz NWR, while maintaining or improving the Mud River’s outlet capacity from upstream agricultural areas through the NWR and into the Thief River. 

This project will implement a passive wetland system where a more natural nutrient exchange exists between the floodplain and the meandered channel, and increases hydrological connectivity between the channel and floodplain, thus, restoring the wetland function to be self-adapting to dry and wet periods.

### If this project/program does not have permanent outcomes, describe why it is important to undertake at this time:

## Outcomes

### Programs in forest-prairie transition region:

Increased waterfowl and upland bird migratory and breeding success ~ Meandering waterways provide the intimate and secretive setting that is critical to wildlife during the breeding and nesting seasons. This project will restore a natural corridor and the function of how wildlife historically utilized it. By restoring 6 miles of riparian habitat several species of birds and mammals will once again be able to use this historic corridor. Water quality and quantity monitoring will be conducted to determine project benefits. Wildlife and vegetation response will be monitored by both the USWFS and the MnDNR.

### Per MS 97A.056, Subd. 24, Please explain whether the request is supplanting or is a substitution for any previous funding that was not from a legacy fund and was used for the same purpose.

The Mud River Enhancement Project has not requested funding from sources other than LSOHC.  This request does not supplant nor substitute funds from other previous local, state, or federal funding sources.

### How will you sustain and/or maintain this work after the Outdoor Heritage Funds are expended?

This project is located entirely on State WMA and Federal Refuge lands. The MnDNR and USFWS will maintain these habitats to provide for the purposes for which these lands were acquired.

### Actions to Maintain Project Outcomes

| Year | Source of Funds | Step 1 | Step 2 | Step 3 |
| --- | --- | --- | --- | --- |
| 2029+ | FWS Agassiz Refuge | Annual Inspection | Vegetation monitoring | Reporting - Repairs |
| 2030+ | RLWD | Annual Water Quality Monitoring | Reporting | - |
| 2030+ | FWS Agassiz Refuge | Species Monitoring | Reporting | - |

### Provide an assessment of how your program may celebrate cultural diversity or reach diverse communities in Minnesota, including reaching low- and moderate-income households:

The Project will provide: Free public access hunting near a population center (cities of Thief River Falls, Grygla, Gatzke, Middle River) No-cost access to wildlife viewing. Outreach to tribal authorities on natural resource benefits is on-going. 
Project Partners plan additional education outreach on the cultural significance and history of the area.

## Activity Details

### Requirements

Will restoration and enhancement work follow best management practices including MS 84.973 Pollinator Habitat Program?  
Yes

Is the restoration and enhancement activity on permanently protected land per 97A.056, Subd 13(f), tribal lands, and/or public waters per MS 103G.005, Subd. 15 or on lands to be acquired in this program?  
Yes

Where does the activity take place?

Refuge Lands

WMA

### Land Use

Will there be planting of any crop on OHF land purchased or restored in this program, either by the proposer or the end owner of the property, outside of the initial restoration of the land?
No

Will insecticides or fungicides (including neonicotinoid and fungicide treated seed) be used within any activities of this proposal either in the process of restoration or use as food plots?
No

### Previous OHF Appropriations

Have you received OHF dollars through LSOHC for this program or project in the past?
Yes

Are there any of these past appropriations still OPEN?
Yes

If needed, please include any explanation of unspent funds.
The prior allocation (ML 2026) has not been spent because funds have not been released at the time of this application.

### Open OHF Appropriations - Data from Most Recent Status Update

| Project | Funding Amount Received | Amount Spent to Date | Funding Remaining | % Spent to Date |
| --- | --- | --- | --- | --- |
| ML 2026 - Mud River Enhancement Project | $2,917,000 | - | $2,917,000 | 0.0% |
| Totals | $2,917,000 | - | $2,917,000 | 0.0% |

## Timeline

| Activity Name | Estimated Completion Date |
| --- | --- |
| Planning, design and permitting | July 1, 2027 |
| Construction | July 1, 2029 |

## Budget

### Totals

| Item | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- |
| Personnel | - | $155,000 | RLWD, USFWS, MnDNR | $155,000 |
| Contracts | $3,000,000 | $500,000 | RLWD | $3,500,000 |
| Fee Acquisition w/ PILT | - | - | - | - |
| Fee Acquisition w/o PILT | - | - | - | - |
| Easement Acquisition | - | - | - | - |
| Easement Stewardship | - | - | - | - |
| Travel | - | - | - | - |
| Professional Services | $200,000 | - | - | $200,000 |
| Direct Support Services | - | - | - | - |
| DNR Land Acquisition Costs | - | - | - | - |
| Capital Equipment | - | - | - | - |
| Other Equipment/Tools | - | - | - | - |
| Supplies/Materials | - | - | - | - |
| DNR IDP | - | - | - | - |
| Grand Total | $3,200,000 | $655,000 | - | $3,855,000 |

### Personnel

| Position | Annual FTE | Years Working | Funding Request | Total Leverage | Leverage Source | Total |
| --- | --- | --- | --- | --- | --- | --- |
| Wildlife Manager | 0.1 | 3.0 | - | $35,000 | MnDNR | $35,000 |
| Refuge Manager | 0.1 | 3.0 | - | $40,000 | USFWS | $40,000 |
| Technician | 0.2 | 3.0 | - | $50,000 | RLWD | $50,000 |
| Administrator | 0.1 | 3.0 | - | $30,000 | RLWD | $30,000 |

Amount of Request: $3,200,000
Amount of Leverage: $655,000
Leverage as a percent of the Request: 20.47%
DSS + Personnel: -
As a % of the total request: 0.0%
Easement Stewardship: -
As a % of the Easement Acquisition: -

### Leverage Funding Table

|  | Leverage Amount Committed | Leverage Amount Confirmed (of Committed Funds) | Leverage Amount Anticipated | Total Leverage |
| --- | --- | --- | --- | --- |
| Amount: | $655,000 | $655,000 | - | $655,000 |
| % of Total Leverage: | 100.0% | 100.0% | 0.0% |  |

N/A

Detail leverage sources and confirmation of funds: 
RLWD - $580,000, USFWS - $40,000 and MnDNR - $35,000 are partners in the project and are committed to completion of construction.

Does this proposal have the ability to be scalable?  
No

Please explain why this project can NOT be scaled: 
The Phase 1 request was funded in ML 2026 at 57%.  Full funding would allow completion of the project under this Phase II application.

### What other dedicated funds may collaborate with or contribute to this proposal?

### Contracts

What is included in the contracts line?  
Contracts would be for construction of the project.

### Professional Services

What is included in the Professional Services line?

Design/Engineering

## Federal Funds

Do you anticipate federal funds as a match for this program?  
Yes

Are the funds confirmed?  
Yes

In Kind : $40,000

Is Confirmation Document attached?  
Yes, on file

## Output Tables

### Acres by Resource Type (Table 1)

| Type | Wetland | Prairie | Forest | Habitat | Total Acres |
| --- | --- | --- | --- | --- | --- |
| Restore | 22 | 0 | 0 | 0 | 22 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 |
| Enhance | 350 | 0 | 0 | 0 | 350 |
| Total | 372 | 0 | 0 | 0 | 372 |

### Restoration/Enhancement Acres Breakdown of Existing Protected Lands (Table 1a.2)

|  | RESTORE: Lands acquired with OHF | RESTORE: Lands NOT acquired with OHF | ENHANCE: Lands acquired with OHF | ENHANCE: Lands NOT acquired with OHF |
| --- | --- | --- | --- | --- |
| DNR Lands (WMA, State Forests, etc.) | - | 6 | - | - |
| Non-DNR Lands (city, state, federal, etc.) | - | 16 | - | 350 |
| Easements | - | - | - | - |
| Total | - | 22 | - | 350 |

### Total Requested Funding by Resource Type (Table 2)

| Type | Wetland | Prairie | Forest | Habitat | Total Funding |
| --- | --- | --- | --- | --- | --- |
| Restore | $2,500,000 | - | - | - | $2,500,000 |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | $700,000 | - | - | - | $700,000 |
| Total | $3,200,000 | - | - | - | $3,200,000 |

### Acres within each Ecological Section (Table 3)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Acres |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | 0 | 22 | 0 | 0 | 0 | 22 |
| Protect in Fee with State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Fee w/o State PILT Liability | 0 | 0 | 0 | 0 | 0 | 0 |
| Protect in Easement | 0 | 0 | 0 | 0 | 0 | 0 |
| Enhance | 0 | 350 | 0 | 0 | 0 | 350 |
| Total | 0 | 372 | 0 | 0 | 0 | 372 |

### Total Requested Funding within each Ecological Section (Table 4)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest | Total Funding |
| --- | --- | --- | --- | --- | --- | --- |
| Restore | - | $2,500,000 | - | - | - | $2,500,000 |
| Protect in Fee with State PILT Liability | - | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - | - |
| Enhance | - | $700,000 | - | - | - | $700,000 |
| Total | - | $3,200,000 | - | - | - | $3,200,000 |

### Average Cost per Acre by Resource Type (Table 5)

| Type | Wetland | Prairie | Forest | Habitat |
| --- | --- | --- | --- | --- |
| Restore | $113,636 | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - |
| Protect in Easement | - | - | - | - |
| Enhance | $2,000 | - | - | - |

### Average Cost per Acre by Ecological Section (Table 6)

| Type | Metro/Urban | Forest/Prairie | SE Forest | Prairie | N. Forest |
| --- | --- | --- | --- | --- | --- |
| Restore | - | $113,636 | - | - | - |
| Protect in Fee with State PILT Liability | - | - | - | - | - |
| Protect in Fee w/o State PILT Liability | - | - | - | - | - |
| Protect in Easement | - | - | - | - | - |
| Enhance | - | $2,000 | - | - | - |

### Target Lake/Stream/River Feet or Miles

6 miles

## Parcels

Sign-up Criteria?  
No

Explain the process used to identify, prioritize, and select the parcels on your list:  
Project site is currently owned by federal and state agencies.

### Restore / Enhance Parcels

| Name | County | TRDS | Acres | Est Cost | Existing Protection | Description |
| --- | --- | --- | --- | --- | --- | --- |
| 14-4017-001 | Marshall | 1564005 | 480 | - | Yes | AGASSIZ NATL WILDLIFE REFUGE |
| 14-4018-001 | Marshall | 1564006 | 599 | - | Yes | AGASSIZ NATL WILDLIFE REFUGE |
| 14-4018-002 | Marshall | 1564007 | 636 | - | Yes | AGASSIZ NATL WILDLIFE REFUGE |
| 14-4018-003 | Marshall | 1564008 | 640 | - | Yes | AGASSIZ NATL WILDLIFE REFUGE |
| 14-4018-007 | Marshall | 1564009 | 320 | - | Yes | UNITED STATES OF AMERICA |
| 14-6018-004 | Marshall | 1564009 | 320 | - | Yes | DNR REAL ESTATE MANAGEMENT |
| 14-6018-005 | Marshall | 1564010 | 240 | - | Yes | DNR REAL ESTATE MANAGEMENT |
| 14-6039-001 | Marshall | 1564014 | 160 | - | Yes | DNR REAL ESTATE MANAGEMENT |
| 14-6042-002 | Marshall | 1564015 | 560 | - | Yes | DNR REAL ESTATE MANAGEMENT |
| 14-6042-003 | Marshall | 1564016 | 640 | - | Yes | DNR REAL ESTATE MANAGEMENT |
| 60-0001-00 | Marshall | 1564112 | 640 | - | Yes | MUD LAKE NATL WILDLIFE REFUGE |
| 60-0001-00 | Marshall | 1564114 | 640 | - | Yes | MUD LAKE NATL WILDLIFE REFUGE |
| 60-0001-00 | Marshall | 1564113 | 640 | - | Yes | MUD LAKE NATL WILDLIFE REFUGE |

## Parcel Map